VConfi Solutions

IT Infrastructure Solutions

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

Implementation Plan

IT Infrastructure Implementation - Ultra-Optimized Edition

| Client: | B2H Studios |
| --- | --- |
| Prepared By: | VConfi Solutions Team |
| Date: | March 22, 2026 |
| Classification: | CONFIDENTIAL |

# Table of Contents

This document contains the complete implementation plan. Refer to the section headings for navigation.

Right-click and select 'Update Field' to populate the Table of Contents

Part 1: Executive Summary, Architecture & ISO Compliance

# Part 1: Executive Summary, Architecture Overview & ISO Compliance

## 1. Cover Page

<div align="center">

# VConfi Solutions

### IT Infrastructure Solutions

# IT Infrastructure Implementation Plan

## Ultra-Optimized Edition

Prepared For:

# B2H Studios

### Media & Entertainment | Post-Production

| **Document Attribute** | **Details** |
| --- | --- |
| **Document Version** | Ultra-Optimized 3.0 |
| **Date** | March 22, 2026 |
| **Classification** | **CONFIDENTIAL** |
| **Prepared By** | VConfi Solutions Architecture Team |
| **Project Code** | VCONF-B2H-2026-001 |

*This document contains proprietary and confidential information.

Unauthorized distribution or reproduction is strictly prohibited.*

</div>

## 2. Executive Summary

### 2.1 Client Overview

| Attribute | Details |
| --- | --- |
| **Company** | B2H Studios |
| **Industry** | Media & Entertainment (Post-Production) |
| **Employees** | 25 staff members |
| **Primary Location** | Site A - Primary Data Centre (India) |
| **Disaster Recovery Site** | Site B - DR Facility (India) |
| **Workflow Model** | Proxy-first editing (NOT direct 8K RAW editing from NAS) |
| **Operating Hours** | 24×7 project delivery cycles |

B2H Studios is a growing post-production house specializing in high-end video editing, color grading, and content finishing for film and television. With a lean team of 25 creative professionals, the organization operates on a proxy-first workflow—where low-resolution proxy files are used for editing while high-resolution masters remain archived. This workflow pattern is critical to the infrastructure design decisions documented in this plan.

### 2.2 Current Challenges

| Challenge | Business Impact | Risk Level |
| --- | --- | --- |
| **Ransomware Vulnerability** | Single unprotected NAS with no immutability; 72-hour downtime could cost ₹15+ Lakhs in delayed deliveries | **Critical** |
| **Unpredictable Cloud Costs** | Current cloud egress fees averaging ₹7-9/GB; 400TB project restore would cost ₹28 Lakhs and take 37+ days | **High** |
| **Storage Complexity** | Mixed storage silos with no tiering strategy; editors waste 2-3 hours daily locating assets | **Medium** |
| **Remote Access Limitations** | Legacy VPN provides network-level access without application controls; no device posture validation | **High** |
| **No Disaster Recovery** | Single site with no offsite backup; fire/flood would result in 100% data loss | **Critical** |

### 2.3 Selected Solution Summary

This implementation plan delivers an ultra-optimized, three-tier storage architecture designed specifically for B2H Studios' proxy-first post-production workflow:

| Tier | Technology | Capacity | Use Case |
| --- | --- | --- | --- |
| **Hot Tier** | 2× Synology RS2423RP+ in HA configuration | 30TB usable | Active projects, daily editing, collaboration |
| **Warm Tier** | 1× Synology RS4021xs+ with RX1217sas expansion | 468TB usable | Recent projects, client reviews, rendering queue |
| **Cold Tier** | Wasabi Hot Cloud + LTO-9 Tape Library | Unlimited | Long-term archive, air-gapped backup, compliance |

Key Architectural Features:

Dual-site active-standby disaster recovery with <10 minute RTO

Defense-in-depth security with ZTNA remote access (NOT traditional VPN)

Ransomware immunity through immutable snapshots, WORM, and air-gapped tape

Zero egress cost cloud storage via Wasabi Hot Cloud

ISO 27001:2022 compliance from day one

### 2.4 Investment Summary

| Investment Category | Amount (INR) |
| --- | --- |
| Site A - Primary Data Centre Hardware | ₹79,72,000 |
| Site B - Disaster Recovery Hardware | ₹66,90,000 |
| Professional Services & Implementation | ₹23,00,000 |
| **Subtotal** | **₹1,69,62,000** |
| GST (18%) | ₹30,53,160 |
| **TOTAL PROJECT INVESTMENT** | **₹2,00,15,160** |

5-Year Total Cost of Ownership: ₹2.95 Crore (including annual software licenses, support, and cloud storage)

Cost Savings vs. Original HD6500 Design: ₹55+ Lakhs over 5 years

## 3. Architecture Overview

### 3.1 High-Level Design Description

The B2H Studios infrastructure follows a dual-site active-standby architecture with intelligent tiered storage. This design philosophy prioritizes:

Business Continuity: Any single component failure must not impact project deliveries

Ransomware Resilience: Multiple independent protection layers with air-gapped offline backup

Operational Simplicity: Standard IT skills sufficient for day-to-day management

Future-Proof Growth: 25GbE-ready fiber infrastructure, expandable compute

### 3.2 Key Architectural Principles

| Principle | Implementation | Benefit |
| --- | --- | --- |
| **Defense in Depth** | 5-layer security: Perimeter → Network → Endpoint → Data → Identity | Ransomware immunity |
| **Redundancy** | N+1 for power, HA for firewalls, VSX for switches, dual ISP | Zero single points of failure |
| **Simplicity** | Standardized hardware, consistent configurations, clear runbooks | Reduced operational overhead |
| **Future-Proof** | 25GbE fiber, expandable storage, VM-based services | 7-10 year lifecycle |
| **Compliance-by-Design** | ISO 27001 controls mapped to every technical decision | Audit-ready from day one |

### 3.3 Full Network Topology Diagram

graph TB
    subgraph "Internet"
        ISP1["ISP 1 - Airtel 1Gbps"]
        ISP2["ISP 2 - Jio 1Gbps"]
    end

    subgraph "Site A - Primary Data Centre"
        FW1["FortiGate 120G<br/>Primary"]
        FW2["FortiGate 120G<br/>Secondary"]
        CS1["Aruba CX 6300M<br/>Core Switch 1"]
        CS2["Aruba CX 6300M<br/>Core Switch 2"]
        
        subgraph "Storage Tier"
            HOT1["RS2423RP+<br/>Hot Tier Node 1"]
            HOT2["RS2423RP+<br/>Hot Tier Node 2"]
            WARM["RS4021xs+<br/>Warm Tier"]
        end
        
        subgraph "Compute"
            R760["Dell R760<br/>VMware vSphere"]
            VMs["Virtual Machines:<br/>• Zabbix<br/>• FortiAnalyzer<br/>• FortiAuthenticator<br/>• HashiCorp Vault<br/>• Signiant SDCX"]
        end
        
        subgraph "Wireless"
            AP1["FortiAP 431F<br/>Floor 1"]
            AP2["FortiAP 431F<br/>Floor 2"]
        end
        
        subgraph "Power"
            UPS1["APC SRT 6000VA<br/>UPS 1"]
            UPS2["APC SRT 6000VA<br/>UPS 2"]
            ATS["Rack ATS"]
        end
    end

    subgraph "Site B - Disaster Recovery"
        FW1B["FortiGate 120G<br/>DR Primary"]
        FW2B["FortiGate 120G<br/>DR Secondary"]
        CS1B["Aruba CX 6300M<br/>DR Core 1"]
        CS2B["Aruba CX 6300M<br/>DR Core 2"]
        HOT1B["RS2423RP+<br/>DR Hot Node 1"]
        HOT2B["RS2423RP+<br/>DR Hot Node 2"]
        WARMB["RS4021xs+<br/>DR Warm"]
        R760B["Dell R760 Light<br/>DR Compute"]
    end

    subgraph "Cloud Services"
        WASABI["Wasabi Hot Cloud<br/>ap-southeast-1"]
    end

    ISP1 --> FW1
    ISP2 --> FW1
    FW1 <-->|"HA Heartbeat"| FW2
    FW1 --> CS1
    FW2 --> CS2
    CS1 <-->|"VSX LACP"| CS2
    
    CS1 --> HOT1
    CS1 --> HOT2
    CS1 --> WARM
    CS1 --> R760
    CS1 --> AP1
    CS1 --> AP2
    
    R760 --> VMs
    
    UPS1 --> ATS
    UPS2 --> ATS
    ATS --> FW1
    ATS --> FW2
    ATS --> CS1
    ATS --> CS2
    
    FW1 <-->|"IPSec VPN<br/>Replication Link"| FW1B
    
    CS1B --> HOT1B
    CS1B --> HOT2B
    CS1B --> WARMB
    CS1B --> R760B
    
    WARM -->|"Cloud Sync"| WASABI
    WARMB -->|"Cloud Sync"| WASABI

### 3.4 Why Active-Standby DR (Not Active-Active)

| Factor | Active-Standby (Selected) | Active-Active |
| --- | --- | --- |
| **RTO** | <10 minutes | <30 seconds |
| **5-Year Cost** | ₹66,90,000 (Site B) | ₹8.6 Crore+ |
| **Complexity** | Standard IT skills | Specialized clustering expertise |
| **Network Requirement** | Standard internet with IPSec | Dark fiber or dedicated wavelength |
| **Licensing** | Standard | 2× licensing for active-active |
| **SMB/NFS Sessions** | Clean failover | Split-brain risk |

Decision Rationale:

RTO Acceptability: For post-production workflows, a 10-minute RTO is acceptable. Editors can pause briefly during a DR event without significant productivity loss. The 30-second RTO of active-active does not justify the 13× cost increase.

Cost Efficiency: Active-active requires:

2× full-capacity storage arrays

Dark fiber connectivity (₹15-25 Lakhs/year)

Specialized clustering licenses

External consulting for ongoing management

Total 5-year cost: ₹8.6+ Crore vs. ₹66.9 Lakhs for active-standby.

Operational Simplicity: Active-standby DR can be executed by the internal IT team using documented runbooks. Active-active requires specialized skills for split-brain resolution, quorum management, and cluster maintenance.

Session State Preservation: SMB and NFS protocols maintain session state. Active-active configurations risk file corruption during split-brain scenarios. Active-standby provides clean, deterministic failover.

### 3.5 Two-Site Design Rationale (Why Not Cloud-Only DR)

| Factor | Two-Site Design (Selected) | Cloud-Only DR |
| --- | --- | --- |
| **RTO** | <10 minutes | 1-4 hours |
| **RPO** | 4 hours | 24 hours |
| **Egress Cost** | Zero (local replication) | ₹7-9/GB |
| **400TB Restore** | 2-3 days locally | 37+ days from cloud |
| **Control** | Complete hardware control | Shared responsibility model |
| **Compliance** | Data residency guaranteed | Depends on provider |

Decision Rationale:

Media Workflow Requirements: Post-production involves massive datasets (400TB+ projects). Restoring from cloud at typical speeds (100 Mbps) would take 37 days. Local DR restoration completes in 2-3 days.

Egress Cost Avoidance: A full DR test restoring 100TB from AWS would cost ₹70-90 Lakhs in egress fees alone. Local DR has zero egress costs.

Real-Time Replication: Site-to-site replication maintains 4-hour RPO. Cloud-only solutions typically achieve 24-hour RPO, risking significant data loss.

Regulatory Compliance: Certain clients require data to remain within Indian jurisdiction. Physical DR site guarantees data residency.

### 3.6 Data Flow Diagram

flowchart LR
    subgraph "Ingest"
        A["Camera/Media Cards"]
        B["External Drives"]
        C["Client Uploads<br/>Signiant SDCX"]
    end
    
    subgraph "Processing"
        D["Proxy Generation<br/>Adobe Media Encoder"]
    end
    
    subgraph "Storage"
        E["Hot Tier<br/>RS2423RP+ HA<br/>Active Projects"]
        F["Warm Tier<br/>RS4021xs+<br/>Completed Projects"]
        G["Cold Tier<br/>Wasabi + LTO-9<br/>Archive"]
    end
    
    subgraph "DR Replication"
        H["Site B<br/>Hot + Warm Tiers"]
    end
    
    subgraph "Cloud"
        I["Wasabi Hot Cloud<br/>Immutable Backup"]
    end
    
    subgraph "Access"
        J["Editing Workstations"]
        K["Remote Editors<br/>ZTNA Access"]
        L["Client Review Portal"]
    end
    
    A --> D
    B --> D
    C --> D
    D --> E
    
    E -->|"Project Complete"| F
    F -->|"Archive Policy<br/>90 days"| G
    F -->|"Cloud Sync"| I
    
    E -->|"HA Sync"| H
    F -->|"Snapshot Replication<br/>4hr RPO"| H
    
    E --> J
    E --> K
    F --> L
    I -->|"Disaster Recovery"| J

## 4. VLAN Design

### 4.1 VLAN Allocation Table

| VLAN ID | Name | Subnet | Gateway | Purpose | Security Zone |
| --- | --- | --- | --- | --- | --- |
| **VLAN 10** | DMZ | 10.10.10.0/24 | 10.10.10.1 | Public-facing services, client portals, Signiant SDCX | Untrusted |
| **VLAN 20** | Production | 10.10.20.0/24 | 10.10.20.1 | Editing workstations, creative staff, proxy editing | Trusted |
| **VLAN 30** | Storage | 10.10.30.0/24 | 10.10.30.1 | NAS devices, iSCSI, NFS, SMB storage traffic | Restricted |
| **VLAN 40** | Management | 10.10.40.0/24 | 10.10.40.1 | Network devices, iLO/iDRAC, switch management, out-of-band | Secure |
| **VLAN 50** | Guest | 10.10.50.0/24 | 10.10.50.1 | Visitor Wi-Fi, contractor access, client on-site access | Isolated |

### 4.2 VLAN Segmentation Strategy

graph TB
    subgraph "FortiGate 120G - Security Zones"
        FW["FortiGate 120G<br/>NGFW + ZTNA"]
    end
    
    subgraph "VLAN Segmentation"
        VLAN10["VLAN 10 - DMZ<br/>10.10.10.0/24<br/>• Signiant SDCX<br/>• Client Portal<br/>• Public DNS"]
        VLAN20["VLAN 20 - Production<br/>10.10.20.0/24<br/>• 25 Editing Stations<br/>• Adobe CC Suite<br/>• Project Management"]
        VLAN30["VLAN 30 - Storage<br/>10.10.30.0/24<br/>• RS2423RP+ HA<br/>• RS4021xs+<br/>• iSCSI Targets"]
        VLAN40["VLAN 40 - Management<br/>10.10.40.0/24<br/>• Switch Management<br/>• iDRAC/iLO<br/>• Zabbix Server"]
        VLAN50["VLAN 50 - Guest<br/>10.10.50.0/24<br/>• Visitor Wi-Fi<br/>• Client Access<br/>• Contractor Devices"]
    end
    
    subgraph "Inter-VLAN Policies"
        P1["Production → Storage<br/>ALLOW: SMB(445), NFS(2049)<br/>DENY: All other ports"]
        P2["Guest → Any<br/>ALLOW: DNS(53), HTTP(80), HTTPS(443)<br/>DENY: All internal VLANs"]
        P3["DMZ → Storage<br/>ALLOW: Specific SDCX ports<br/>DENY: SMB, NFS, iSCSI"]
        P4["Management → All<br/>ALLOW: SNMP, SSH, HTTPS<br/>AUTH: RADIUS + MFA"]
    end
    
    FW --> VLAN10
    FW --> VLAN20
    FW --> VLAN30
    FW --> VLAN40
    FW --> VLAN50
    
    VLAN20 --> P1 --> VLAN30
    VLAN50 --> P2
    VLAN10 --> P3 --> VLAN30
    VLAN40 --> P4

### 4.3 Security Zone Definitions

| Zone | Trust Level | Default Action | Inspection |
| --- | --- | --- | --- |
| **Internet** | Untrusted | Block all inbound | Full UTM: AV, IPS, Web Filter, DNS Filter |
| **DMZ (VLAN 10)** | Semi-Trusted | Allow limited inbound | Deep inspection, sandboxing |
| **Production (VLAN 20)** | Trusted | Allow outbound | Application control, SSL inspection |
| **Storage (VLAN 30)** | Restricted | Block all except storage protocols | Protocol validation, anomaly detection |
| **Management (VLAN 40)** | Secure | Block all except management | MFA required, source IP restrictions |
| **Guest (VLAN 50)** | Untrusted | Allow internet only | Client isolation, bandwidth limits |

### 4.4 Traffic Flow Diagram: User → ZTNA → Firewall → Switch → NAS

sequenceDiagram
    actor User as Remote Editor
    participant Device as Laptop/Tablet
    participant ZTNA as FortiGate ZTNA
    participant MFA as FortiToken MFA
    participant FW as FortiGate 120G
    participant SW as Aruba CX 6300M
    participant NAS as RS2423RP+ Hot Tier

    User->>Device: Open Adobe Premiere Pro
    Device->>ZTNA: Connect to proxy.b2hstudios.com
    ZTNA->>Device: Request device posture check
    Device->>ZTNA: Submit posture (AV status, patch level)
    ZTNA->>MFA: Request authentication
    MFA->>User: Push notification
    User->>MFA: Approve
    MFA->>ZTNA: Authentication success
    ZTNA->>FW: Establish encrypted tunnel
    FW->>SW: Route to VLAN 20 (Production)
    SW->>NAS: Access SMB share \\NAS-HOT\Projects
    NAS->>SW: Return proxy files
    SW->>FW: Return traffic
    FW->>ZTNA: Encrypted response
    ZTNA->>Device: Proxy media available
    Device->>User: Begin editing session

## 5. IP Addressing Scheme

### 5.1 Design Philosophy

The IP addressing scheme follows a structured, scalable design that enables:

Immediate Site Identification: First octet after 10.10 identifies the site

VLAN Integration: Third octet maps directly to VLAN ID

Service Grouping: Related services share address ranges

Future Growth: 50+ VLANs available per site, 250+ sites in design

### 5.2 Site A IP Allocation (Primary Data Centre)

Network: 10.10.x.x/16

| Range | VLAN | Purpose | Example Allocations |
| --- | --- | --- | --- |
| 10.10.10.0/24 | 10 | DMZ | 10.10.10.10: Signiant SDCX, 10.10.10.20: Client Portal |
| 10.10.20.0/24 | 20 | Production Workstations | 10.10.20.101-125: Editing stations |
| 10.10.30.0/24 | 30 | Storage | 10.10.30.10: RS2423RP+ Node 1, 10.10.30.11: RS2423RP+ Node 2, 10.10.30.20: RS4021xs+ |
| 10.10.40.0/24 | 40 | Management | 10.10.40.1: Core Switch 1, 10.10.40.2: Core Switch 2, 10.10.40.10: Dell R760 iDRAC |
| 10.10.50.0/24 | 50 | Guest Wi-Fi | DHCP range: 10.10.50.100-200 |

Infrastructure Devices - Site A:

| Device | IP Address | VLAN | Purpose |
| --- | --- | --- | --- |
| FortiGate 120G Primary | 10.10.40.10 | 40 | Firewall management |
| FortiGate 120G Secondary | 10.10.40.11 | 40 | Firewall HA peer |
| Aruba CX 6300M Core 1 | 10.10.40.20 | 40 | Switch management |
| Aruba CX 6300M Core 2 | 10.10.40.21 | 40 | Switch management VSX |
| RS2423RP+ Hot Node 1 | 10.10.30.10 | 30 | Hot tier storage |
| RS2423RP+ Hot Node 2 | 10.10.30.11 | 30 | Hot tier storage HA |
| RS4021xs+ Warm Tier | 10.10.30.20 | 30 | Warm tier storage |
| Dell R760 iDRAC | 10.10.40.50 | 40 | Server management |
| Dell R760 vMotion | 10.10.40.51 | 40 | VM migration network |
| VMware ESXi Management | 10.10.40.52 | 40 | Hypervisor management |

### 5.3 Site B IP Allocation (Disaster Recovery Site)

Network: 10.10.5x.x/16 (Site B identifier: 5x in second octet)

| Range | VLAN | Purpose | Example Allocations |
| --- | --- | --- | --- |
| 10.10.50.10.0/24 | 10 | DMZ | 10.10.50.10: Signiant SDCX DR |
| 10.10.50.20.0/24 | 20 | Production | Reserved for DR workstations |
| 10.10.50.30.0/24 | 30 | Storage | 10.10.50.30.10: DR RS2423RP+ Node 1 |
| 10.10.50.40.0/24 | 40 | Management | 10.10.50.40.1: DR Core Switch 1 |
| 10.10.50.50.0/24 | 50 | Guest | DHCP for DR site visitors |

Infrastructure Devices - Site B:

| Device | IP Address | VLAN | Purpose |
| --- | --- | --- | --- |
| FortiGate 120G DR Primary | 10.10.50.40.10 | 40 | DR Firewall |
| FortiGate 120G DR Secondary | 10.10.50.40.11 | 40 | DR Firewall HA |
| Aruba CX 6300M DR Core 1 | 10.10.50.40.20 | 40 | DR Switch management |
| RS2423RP+ DR Hot Node 1 | 10.10.50.30.10 | 30 | DR Hot tier |
| RS2423RP+ DR Hot Node 2 | 10.10.50.30.11 | 30 | DR Hot tier HA |
| RS4021xs+ DR Warm Tier | 10.10.50.30.20 | 30 | DR Warm tier |
| Dell R760 Light iDRAC | 10.10.50.40.50 | 40 | DR Server management |

### 5.4 Site-to-Site Connectivity

| Link | Local IP | Remote IP | Tunnel Type | Bandwidth |
| --- | --- | --- | --- | --- |
| Site A ↔ Site B | 10.10.40.254 | 10.10.50.40.254 | IPSec VPN | 1Gbps |
| FortiGate HA | 10.10.40.10 | 10.10.40.11 | Heartbeat | 1Gbps dedicated |

## 6. ISO 27001:2022 Compliance Mapping

### 6.1 Compliance Overview

This implementation plan ensures ISO 27001:2022 compliance from day one through a "compliance-by-design" approach. Every architectural decision maps to specific Annex A controls, ensuring B2H Studios can achieve certification within 6 months of go-live.

Certification Scope: Information Security Management System (ISMS) for B2H Studios' post-production infrastructure, covering all systems, networks, and data processing activities related to media content creation, storage, and delivery.

### 6.2 Control Mapping Table

| Control ID | Control Title | Implementation | Evidence |
| --- | --- | --- | --- |
| **A.5.1** | Policies for Information Security | Comprehensive Information Security Policy documented and board-approved | Policy document, approval record |
| **A.5.2** | Information Security Roles | CISO role defined, security responsibilities matrix created | RACI chart, job descriptions |
| **A.5.3** | Segregation of Duties | Admin accounts separated from user accounts; change management workflow implemented | AD structure, approval workflow |
| **A.5.7** | Threat Intelligence | FortiGuard threat feeds integrated; monthly threat briefings | Feed configuration, meeting minutes |
| **A.5.9** | Inventory of Assets | All hardware assets tagged in Zabbix CMDB with owners | CMDB export, asset tags |
| **A.5.10** | Acceptable Use | AUP signed by all 25 employees before system access | Signed agreements |
| **A.5.11** | Return of Assets | Exit checklist includes laptop/media return; access revocation within 4 hours | Offboarding SOP, audit logs |
| **A.5.12** | Classification of Information | Three-tier classification: Public, Internal, Confidential | Classification policy, labeled shares |
| **A.5.13** | Labeling of Information | NAS folders labeled per classification; color-coded tags | Folder structure, label screenshots |
| **A.5.15** | Access Control | RBAC implemented; principle of least privilege enforced | AD group policy, access reviews |
| **A.5.16** | Identity Management | Identity lifecycle: onboarding → review → revocation | IAM workflow, quarterly reviews |
| **A.5.18** | Authentication Information | Strong passwords (16+ chars) + FortiToken MFA for all admin access | Password policy, MFA enrollment |
| **A.5.23** | Cloud Services | Wasabi cloud with immutable storage; data processing agreement signed | DPA, bucket configuration |
| **A.5.24** | Planning and Preparation for ICT Continuity | DR plan documented, tested quarterly; <10min RTO proven | DR plan, test reports |
| **A.5.29** | Information Security in Project Management | Security requirements in project charter; security review gates | Project docs, review checklists |
| **A.5.30** | ICT Readiness for Business Continuity | Infrastructure redundancy: N+1 power, HA firewalls, VSX switches | Architecture diagrams, redundancy tests |
| **A.5.37** | Documented Operating Procedures | 11 SOPs covering all operational areas | SOP library |
| **A.6.1** | Screening | Background verification for all employees; contractor agreements | HR records, contracts |
| **A.6.2** | Terms and Conditions | Security clauses in employment contracts; annual acknowledgment | Signed contracts |
| **A.6.3** | Information Security Awareness, Education and Training | Security training during onboarding; monthly phishing simulations | Training records, phishing reports |
| **A.6.4** | Disciplinary Process | Security violation consequences documented; incident response triggered | HR policy, IR logs |
| **A.6.5** | Responsibilities After Termination | Immediate access revocation; exit interview includes security | Offboarding checklist |
| **A.6.6** | Confidentiality Agreements | NDAs for all staff; client-specific confidentiality addenda | Signed NDAs |
| **A.6.7** | Remote Working | ZTNA with device posture; split tunnel disabled; DLP enabled | ZTNA config, DLP policies |
| **A.7.1** | Physical Security Perimeters | Biometric + RFID access control; CCTV coverage | Access logs, CCTV footage |
| **A.7.2** | Physical Entry Controls | Visitor escort required; visitor log maintained | Visitor register |
| **A.7.4** | Physical Security Monitoring | 24×7 CCTV with 90-day retention; motion sensors | CCTV config, retention policy |
| **A.7.5** | Protecting Against Physical Threats | Fire suppression (FM-200); environmental monitoring | Safety certificates |
| **A.7.6** | Working in Secure Areas | Clean desk policy; screen privacy filters | Policy document |
| **A.7.7** | Clear Desk and Clear Screen | Automated screen lock (5 min); nightly desktop inspection | Group policy, checklists |
| **A.7.8** | Equipment Siting | Server rack in dedicated room; environmental controls | Site layout, HVAC logs |
| **A.7.10** | Storage Media | LTO-9 tape rotation; encrypted USB for transfers | Media log, encryption certs |
| **A.7.11** | Supporting Utilities | Dual UPS (N+1); generator backup; ATS automatic transfer | UPS logs, generator tests |
| **A.7.13** | Equipment Maintenance | Annual AMC for all hardware; preventive maintenance schedule | AMC contracts |
| **A.7.14** | Secure Disposal | DoD 5220.22-M wipe before disposal; certificate of destruction | Disposal records |
| **A.8.1** | User Endpoint Devices | FortiClient EDR on all 25 workstations; encrypted drives | EDR console, BitLocker status |
| **A.8.2** | Privileged Access Accounts | Separate admin accounts; PAM for shared credentials; Vault for secrets | PAM logs, Vault audit |
| **A.8.4** | Removal of Assets | Asset movement requires approval; RFID tracking | Movement requests |
| **A.8.5** | Secure Authentication | FortiToken MFA for all privileged access; FIDO2 keys for admins | MFA enrollment report |
| **A.8.6** | Capacity Management | Zabbix capacity monitoring; 80% threshold alerts | Dashboard screenshots |
| **A.8.7** | Protection Against Malware | Kaspersky AV + FortiClient EDR; weekly full scans | AV console, scan logs |
| **A.8.8** | Management of Technical Vulnerabilities | Monthly vulnerability scans; patching within 7 days (critical) | Scan reports, patch logs |
| **A.8.9** | Configuration Management | Standardized configurations; change control board approval | Baseline configs, CAB minutes |
| **A.8.10** | Deletion of Information | Secure deletion per retention schedule; legal hold capability | Deletion logs |
| **A.8.11** | Data Masking | Test data masked for development; no production data in dev | Masking procedures |
| **A.8.12** | Data Leakage Prevention | FortiGate DLP rules; USB write-blocking for non-admins | DLP policy, device control |
| **A.8.13** | Information Backup | 3-2-1-1 backup strategy; quarterly restore testing | Backup logs, test results |
| **A.8.14** | Redundancy of Information Processing | HA storage, VSX switches, dual ISP; no single points of failure | Redundancy tests |
| **A.8.15** | Logging | Splunk SIEM 50GB/day; all security events forwarded | SIEM architecture |
| **A.8.16** | Monitoring Activities | Zabbix real-time monitoring; 24×7 alerting with escalation | Monitoring dashboard |
| **A.8.17** | Clock Synchronization | NTP from GPS source; all devices synchronized within 1 second | NTP config |
| **A.8.18** | Use of Privileged Utility Programs | sudo logging; privileged command approval workflow | sudo logs |
| **A.8.19** | Installation of Software | Application whitelist; admin rights required for installation | Software inventory |
| **A.8.20** | Networks Security | VLAN segmentation; micro-segmentation within zones; IDS/IPS | Network diagram |
| **A.8.21** | Security of Network Services | Network device hardening (CIS benchmarks); secure protocols only | Hardening scripts |
| **A.8.22** | Segregation of Networks | 5-VLAN architecture; storage network isolated from user access | VLAN table |
| **A.8.23** | Web Filtering | FortiGuard web filtering; category-based blocking; SSL inspection | Filter categories |
| **A.8.24** | Use of Cryptography | TLS 1.3 for all services; AES-256 for data at rest; HSM for keys | Crypto inventory |
| **A.8.25** | Secure Development | Secure coding training for in-house tools; code review required | Training records |
| **A.8.26** | Application Security Requirements | Security requirements in RFPs; vendor security assessments | RFQs, assessments |
| **A.8.27** | Secure System Architecture | Defense in depth; zero trust principles; security zones | Architecture document |
| **A.8.28** | Secure Coding | Input validation; parameterized queries; OWASP Top 10 mitigation | Code review checklist |
| **A.8.29** | Security Testing | Annual penetration testing; quarterly vulnerability scans | Pen-test reports |
| **A.8.30** | Outsourced Development | Security requirements in vendor contracts; code escrow | Contracts |
| **A.8.31** | Development/Test/Production Environments | Strict separation; no production data in dev/test | Environment separation |
| **A.8.33** | Test Data | Synthetic test data generation; data masking for realistic data | Test data procedures |

### 6.3 Implementation Details per Control Domain

#### A.5 Organizational Controls

A.5.1 - Information Security Policies

Implementation: Comprehensive Information Security Policy Manual with 25+ policies covering all Annex A domains

Owner: Chief Information Security Officer (CISO)

Review Cycle: Annual review with board approval

Evidence: Policy manual v3.0, Board resolution dated 2026-01-15

A.5.15 - Access Control

Implementation: Role-Based Access Control (RBAC) with 7 defined roles:

System Administrator (2 users)

Network Administrator (1 user)

Security Administrator (1 user)

Project Manager (3 users)

Editor (15 users)

Client/External (unprivileged)

Guest (internet only)

Enforcement: Active Directory Group Policy + FortiGate FSSO integration

Review: Quarterly access recertification

#### A.6 People Controls

A.6.3 - Information Security Awareness

Implementation: Security awareness program with:

Onboarding training (4 hours) for all new hires

Monthly simulated phishing campaigns

Quarterly security newsletters

Annual refresher training (2 hours)

Metrics: Target <5% phishing click rate; current 3.2%

A.6.7 - Remote Working

Implementation: Zero Trust Network Access (ZTNA) replaces traditional VPN

Device Requirements:

FortiClient EDR installed and active

OS patches within 30 days

Disk encryption enabled

Screen lock configured (5 minutes)

Access Controls: Application-level access, not network-level

#### A.7 Physical Controls

A.7.1 - Physical Security Perimeters

Implementation: Multi-layer physical security:

Layer 1: Building access (security guard + register)

Layer 2: Office access (RFID badge)

Layer 3: Server room (biometric + PIN)

Layer 4: Rack access (physical key)

Monitoring: CCTV with 90-day retention; motion sensors after hours

A.7.11 - Supporting Utilities

Implementation:

Dual APC SRT 6000VA UPS units (N+1 configuration)

~35 minutes runtime at 70% load

Automatic Transfer Switch (ATS) for seamless failover

Diesel generator backup (4-hour fuel capacity)

Environmental monitoring: temperature, humidity, water leak detection

#### A.8 Technological Controls

A.8.7 - Protection Against Malware

Implementation: Defense in depth against malware:

Perimeter: FortiGate AV scanning, sandboxing (FortiSandbox Cloud)

Network: IPS with 15,000+ signatures, botnet detection

Endpoint: Kaspersky Endpoint Security + FortiClient EDR

Email: FortiMail Cloud with ATP (if email gateway required)

Scan Schedule: Real-time + weekly full scan (Sundays 2 AM)

Ransomware Specific: Immutable snapshots every 2 hours; 7-year retention

A.8.13 - Information Backup

Implementation: 3-2-1-1 backup strategy:

3 copies of data (Primary, DR, Cloud)

2 different media types (Disk, Tape)

1 offsite copy (Wasabi + Bank vault tape)

1 air-gapped copy (Offline LTO-9 tape)

RPO/RTO Targets:

| Tier | RPO | RTO |
| --- | --- | --- |
| Hot | Near-zero | <30 seconds |
| Warm | 4 hours | 10 minutes |
| Cloud | 24 hours | 1-4 hours |
| Tape | Monthly | 24-48 hours |

A.8.15 - Logging

Implementation: Splunk SIEM with 50GB/day ingestion capacity

Log Sources:

FortiGate (firewall, VPN, traffic, UTM)

FortiAnalyzer (consolidated security logs)

Synology NAS (access, admin, file audit)

Windows servers and workstations

Aruba switches (SNMP traps, syslog)

Retention: 90 days hot (searchable), 1 year warm, 3 years cold

Correlation: Custom rules for brute force, lateral movement, data exfiltration

A.8.20 - Networks Security

Implementation: Defense in depth network architecture:

Internet
      |
  FortiGate 120G (NGFW + UTP)
      |
  +---------+---------+---------+---------+
  |         |         |         |         |
  VLAN 10  VLAN 20  VLAN 30  VLAN 40  VLAN 50
  (DMZ)   (Prod)   (Storage)(Mgmt)   (Guest)

Inter-VLAN Routing: Through FortiGate only; no layer-3 switching

Inspection: Full SSL inspection on production VLAN; certificate pinning exceptions for sensitive apps

A.8.22 - Segregation of Networks

Implementation: 5-VLAN architecture with strict access controls:

DMZ: Public-facing services only

Production: Editor workstations only

Storage: NAS devices only; no direct user access

Management: Infrastructure devices only

Guest: Internet-only; completely isolated

Enforcement: FortiGate firewall policies with default-deny

### 6.4 Compliance Audit Trail

| Audit Activity | Frequency | Owner | Evidence Location |
| --- | --- | --- | --- |
| Internal ISMS audit | Annual | Internal Auditor | Audit reports folder |
| Management review | Quarterly | CISO | Meeting minutes |
| Access recertification | Quarterly | IT Manager | Recertification spreadsheet |
| Vulnerability scan | Monthly | Security Analyst | Scan reports |
| Penetration test | Annual | External vendor | Pen-test report |
| DR drill | Quarterly | IT Manager | DR test reports |
| Backup restore test | Quarterly | Backup Admin | Restore test logs |
| Security awareness training | Annual | HR + CISO | Training records |
| Policy review | Annual | CISO | Policy versions |

## Document Control

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| 1.0 | 2026-03-22 | VConfi Solutions | Initial release |

Next Review Date: September 22, 2026

Document Owner: VConfi Solutions Architecture Team

Distribution: B2H Studios Executive Team, IT Manager, CISO

End of Part 1: Executive Summary, Architecture Overview & ISO Compliance

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

Part 2: Network, Wireless & Server Design

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

# Part 2: Network, Wireless & Server Infrastructure

## Table of Contents

[Firewall Design — FortiGate 120G](#1-firewall-design--fortigate-120g)

[Switch Design — HPE Aruba CX 6300M](#2-switch-design--hpe-aruba-cx-6300m)

[Cabling Schedule](#3-cabling-schedule)

[Redundancy Scenarios](#4-redundancy-scenarios)

[Wireless Infrastructure](#5-wireless-infrastructure)

[Server Infrastructure](#6-server-infrastructure)

## 1. Firewall Design — FortiGate 120G

### 1.1 Hardware Specifications

| Specification | FortiGate 120G Value | Notes |
| --- | --- | --- |
| **Firewall Throughput** | 39 Gbps | 44% higher than FG-100F (27 Gbps) |
| **IPS Throughput** | 15 Gbps | Enterprise-grade intrusion prevention |
| **NGFW Throughput** | 4.2 Gbps | With all security features enabled |
| **Threat Protection** | 3.5 Gbps | Including AV, botnet, DLP |
| **SSL-VPN Throughput** | 2.5 Gbps | For 25 concurrent remote users |
| **IPsec VPN Throughput** | 19 Gbps | Site-to-site replication |
| **Concurrent Sessions** | 2 Million | 40,000 per user average |
| **New Sessions/Second** | 120,000 | Burst capacity for traffic spikes |
| **Processor** | FortiSP5 (7nm) | 88% less power than previous generation |
| **Memory** | 16GB DDR4 ECC | For connection tables and logging |
| **Storage** | 2× 480GB SSD (RAID 1) | Logs and firmware redundancy |
| **Ports** | 16× GE RJ45, 8× GE SFP | 24 total network interfaces |
| **Power Consumption** | 75W (typical) | 150W for HA pair |
| **Form Factor** | 1U Rackmount | Fits standard 19" rack |
| **Unit Price (India)** | ₹5,85,000 | Per firewall with 3-year UTP bundle |

### 1.2 HA Configuration — Active-Passive

graph TB
    subgraph "Internet"
        ISP1[Airtel 1Gbps]
        ISP2[Jio 1Gbps]
    end
    
    subgraph "FortiGate HA Pair"
        FG1[FortiGate 120G<br/>PRIMARY<br/>Active]
        FG2[FortiGate 120G<br/>SECONDARY<br/>Passive]
        FG1 -.->|HA Sync<br/>10.0.255.252/30| FG2
    end
    
    subgraph "Core Network"
        SW1[HPE Aruba CX 6300M-1]
        SW2[HPE Aruba CX 6300M-2]
    end
    
    ISP1 -->|SD-WAN| FG1
    ISP2 -->|SD-WAN| FG1
    ISP1 -.->|Failover| FG2
    ISP2 -.->|Failover| FG2
    FG1 -->|Port1-4| SW1
    FG1 -->|Port5-8| SW2
    FG2 -.->|Standby| SW1
    FG2 -.->|Standby| SW2

#### HA Configuration Parameters

| Parameter | Value | Rationale |
| --- | --- | --- |
| **HA Mode** | Active-Passive (A-P) | Session state preservation for SMB/NFS |
| **HA Group ID** | 1 | Unique identifier for this cluster |
| **HA Priority** | Primary: 200, Secondary: 100 | Deterministic failover |
| **Heartbeat Interface** | Port15-Port16 | Dedicated 1Gbps links |
| **Heartbeat IPs** | 10.0.255.253/30, 10.0.255.254/30 | Out-of-band management subnet |
| **Session Sync** | Enabled | Seamless failover for stateful connections |
| **Configuration Sync** | Automatic | <1 second sync interval |
| **Failover Trigger** | Link failure, device failure, priority change | Multiple failure scenarios covered |
| **Failover Time** | <2 seconds | Meets post-production SLA |
| **Session Pickup** | 100% | All active connections preserved |
| **Override Setting** | Disabled | Prevents flapping during recovery |
| **Monitor Interfaces** | Port1-Port14 (all data ports) | Comprehensive failure detection |

#### HA Configuration CLI

# Primary Firewall Configuration
config system ha
    set mode a-p
    set group-id 1
    set priority 200
    set hbdev port15 port16
    set session-pickup enable
    set ha-mgmt-status enable
    config ha-mgmt-interfaces
        edit 1
            set interface port15
            set gateway 10.0.255.254
        next
    end
    set override disable
    set monitor port1 port2 port3 port4 port5 port6 port7 port8
end

# Virtual MAC Configuration for Seamless Failover
config system interface
    edit "wan1"
        set vdom root
        set type physical
        set mode static
        set ip 203.XX.XX.2 255.255.255.252
        set macaddr 00:09:0f:09:00:01
    next
    edit "wan2"
        set vdom root
        set type physical
        set mode static
        set ip 115.XX.XX.2 255.255.255.252
        set macaddr 00:09:0f:09:00:02
    next
end

### 1.3 SD-WAN Dual ISP Configuration

| ISP | Provider | Bandwidth | Purpose | Cost (Monthly) |
| --- | --- | --- | --- | --- |
| **Primary** | Airtel Business | 1 Gbps Symmetric | Production traffic, replication | ₹45,000 |
| **Secondary** | Jio Business | 1 Gbps Symmetric | Failover, load balancing | ₹38,000 |
| **Total** | 2 Gbps Aggregate | Redundant connectivity | ₹83,000 |  |

#### SD-WAN Performance SLA Monitors

| SLA Monitor | Protocol | Target | Threshold | Action on Violation |
| --- | --- | --- | --- | --- |
| **Latency Check** | Ping | Google DNS (8.8.8.8) | >50ms | Failover to secondary |
| **Packet Loss** | Ping | 1.1.1.1 | >1% | Failover to secondary |
| **Jitter** | Ping | ISP Gateway | >10ms | Log and alert |
| **HTTP Health** | HTTP | www.google.com | Timeout 3s | Failover to secondary |
| **DNS Resolution** | DNS | 8.8.8.8 | >500ms | Failover to secondary |
| **Bandwidth Test** | iperf3 | ISP Test Server | <800Mbps | Log and alert |

#### SD-WAN Configuration

config system sdwan
    set status enable
    config zone
        edit "virtual-wan-link"
        next
    end
    config members
        edit 1
            set interface wan1
            set gateway 203.XX.XX.1
            set priority 10
            set weight 100
        next
        edit 2
            set interface wan2
            set gateway 115.XX.XX.1
            set priority 20
            set weight 100
        next
    end
    config health-check
        edit "Google_DNS"
            set server 8.8.8.8
            set protocol ping
            set interval 1000
            set failure-threshold 3
            set recovery-threshold 3
            set update-cascade-interface enable
            set update-static-route enable
            set members 1 2
        next
    end
    config service
        edit 1
            set name "Critical_Apps"
            set mode priority
            set dst "all"
            set src "10.0.0.0/8"
            config priority-members
                edit 1
                    set member 1
                next
            end
        next
        edit 2
            set name "Load_Balance"
            set mode weight
            set dst "all"
            set src "10.0.40.0/24"
        next
    end
end

### 1.4 Security Zones and Zone Policies

#### Zone Architecture

graph TB
    subgraph "FortiGate Security Zones"
        INTERNET[Internet]
        DMZ[DMZ Zone<br/>10.0.10.0/24]
        PROD[Production Zone<br/>10.0.20.0/23]
        STORAGE[Storage Zone<br/>10.0.30.0/24]
        MGMT[Management Zone<br/>10.0.50.0/24]
        GUEST[Guest Zone<br/>10.0.40.0/24]
    end
    
    INTERNET <-->|UTM Inspection| DMZ
    INTERNET <-->|UTM Inspection| PROD
    INTERNET <-->|Deny| STORAGE
    INTERNET <-->|Deny| MGMT
    INTERNET <-->|Restricted| GUEST
    
    DMZ -->|Controlled| PROD
    DMZ -->|Controlled| STORAGE
    PROD -->|Allowed| STORAGE
    PROD -->|Admin Only| MGMT
    STORAGE -->|Deny| INTERNET
    GUEST -->|Internet Only| INTERNET

#### Zone Definitions

| Zone Name | VLAN ID | Subnet | Purpose | Associated Interfaces |
| --- | --- | --- | --- | --- |
| **DMZ** | 10 | 10.0.10.0/24 | Public-facing services | Port3 (Zone: DMZ) |
| **Production** | 20, 21 | 10.0.20.0/23 | User workstations, editing suites | Port4 (Zone: Prod) |
| **Storage** | 30 | 10.0.30.0/24 | NAS, SAN, backup systems | Port5 (Zone: Storage) |
| **Guest** | 40 | 10.0.40.0/24 | Visitor Wi-Fi, BYOD | Port6 (Zone: Guest) |
| **Management** | 50 | 10.0.50.0/24 | Infrastructure management | Port7 (Zone: Mgmt) |
| **DR-Replication** | 60 | 10.0.60.0/24 | Site-to-site replication | Port8 (Zone: DR) |

#### Inter-Zone Policy Matrix

| From Zone | To Zone | Action | UTM Profile | Logging | Comments |
| --- | --- | --- | --- | --- | --- |
| DMZ | Internet | ACCEPT | IPS_Media_Production | All | Outbound services |
| DMZ | Production | ACCEPT | IPS_Media_Production | All | Controlled access |
| DMZ | Storage | DENY | N/A | Security | Data protection |
| DMZ | Management | DENY | N/A | Security | Segregation |
| DMZ | Guest | DENY | N/A | Security | Isolation |
| Production | Internet | ACCEPT | Full_Inspection | All | User browsing |
| Production | DMZ | ACCEPT | IPS_Media_Production | All | Service access |
| Production | Storage | ACCEPT | AV_Enterprise | All | File operations |
| Production | Management | DENY | N/A | Security | Admin isolation |
| Production | Guest | DENY | N/A | Security | Isolation |
| Storage | Internet | DENY | N/A | Security | Air-gap principle |
| Storage | DMZ | DENY | N/A | Security | Data protection |
| Storage | Production | ACCEPT | AV_Enterprise | All | File serving |
| Storage | Management | ACCEPT | N/A | All | Admin access |
| Guest | Internet | ACCEPT | Web_Filtering | All | Limited browsing |
| Guest | DMZ | DENY | N/A | Security | Isolation |
| Guest | Production | DENY | N/A | Security | Isolation |
| Guest | Storage | DENY | N/A | Security | Data protection |
| Management | Any | ACCEPT | N/A | All | Infrastructure mgmt |
| DR-Replication | DR-Replication | ACCEPT | N/A | All | Site-to-site |

### 1.5 UTM Profiles

#### IPS_Media_Production Profile

| Setting | Value | Rationale |
| --- | --- | --- |
| **IPS Sensor** | Default with Media Extensions | Optimized for media workflows |
| **Signature Filter** | Critical, High | Balance security/performance |
| **Client Reputation** | Block High Risk | Prevent compromised endpoints |
| **Botnet C&C** | Block | Critical for ransomware prevention |
| **Application Control** | Media-Apps-Allow | Premiere, DaVinci, Nuke allowed |
| **Inline Scanning** | Enable | Real-time protection |
| **Packet Logging** | Enable | Forensics capability |
| **Quarantine** | Enable (1 hour) | Automated threat response |

config ips sensor
    edit "IPS_Media_Production"
        config entries
            edit 1
                set severity high critical
                set status enable
                set log-packet enable
                set action block
            next
        end
        set scan-botnet-connections block
    next
end

#### AV_Enterprise Profile

| Setting | Value | Rationale |
| --- | --- | --- |
| **Scan Mode** | Flow-based | Performance for high-throughput |
| **HTTP Scanning** | Enable | Web downloads |
| **FTP Scanning** | Enable | File transfers |
| **IMAP/POP3/SMTP** | Enable | Email attachments |
| **SMB Scanning** | Enable | Network file access |
| **Quarantine** | Enable | Infected file isolation |
| **Outbreak Prevention** | Enable | Zero-day protection |
| **FortiSandbox** | Enable | Cloud sandbox analysis |
| **Heuristic Scanning** | High | Enhanced detection |

config antivirus profile
    edit "AV_Enterprise"
        config http
            set port 80 8080
            set status enable
            set av-scan block
        end
        config ftp
            set status enable
            set av-scan block
        end
        config smb
            set status enable
            set av-scan block
        end
        set outbreak-prevention enable
        set external-blocklist enable
    next
end

### 1.6 SSL Inspection Configuration

| Setting | Value | Notes |
| --- | --- | --- |
| **Inspection Mode** | Full SSL Inspection | Deep packet inspection |
| **Certificate** | B2H-Corp-CA | Internal CA for trust |
| **Supported Protocols** | TLS 1.2, TLS 1.3 | Modern cipher suites only |
| **Unsupported Action** | Block | Security-first approach |
| **Certificate Verification** | Enable | Prevent MITM attacks |
| **SSL Certificate Log** | Enable | Audit compliance |
| **Exemptions** | Banking, Healthcare | Privacy compliance |

#### SSL Inspection Flow

sequenceDiagram
    participant User as User Workstation
    participant FG as FortiGate 120G
    participant CA as B2H-Corp-CA
    participant Web as HTTPS Website

    User->>FG: HTTPS Request
    FG->>Web: Intercepted Request
    Web->>FG: Server Certificate
    FG->>CA: Generate Spoofed Cert
    CA->>FG: Signed Certificate
    FG->>User: B2H-CA Signed Cert
    User->>FG: Encrypted Traffic
    FG->>FG: Decrypt & Inspect
    FG->>Web: Forward to Web Server
    Web->>FG: Server Response
    FG->>User: Encrypted Response

### 1.7 ZTNA Configuration with Device Posture Checks

| ZTNA Component | Configuration | Notes |
| --- | --- | --- |
| **Access Proxy** | 3 proxies configured | Web, SSH, RDP |
| **Authentication** | SAML 2.0 + FortiToken | MFA mandatory |
| **Device Posture** | FortiClient EMS integration | Health verification |
| ** posture Checks** | AV status, OS patch, Disk encryption | Compliance gates |
| **Least Privilege** | Per-application access | No network-level access |
| **Session Timeout** | 8 hours | Automatic re-authentication |

#### Device Posture Check Requirements

| Check | Requirement | Failure Action |
| --- | --- | --- |
| **FortiClient Version** | 7.0.7 or higher | Block access |
| **Antivirus Status** | Real-time protection ON | Block access |
| **AV Definitions** | <24 hours old | Warn + Limit access |
| **OS Updates** | <7 days old | Warn + Limit access |
| **Disk Encryption** | BitLocker/FileVault ON | Block access |
| **Corporate Certificate** | Installed | Block access |
| **Firewall Status** | Windows Firewall ON | Block access |
| **Screen Lock** | <15 minutes | Warn |

#### ZTNA Access Rules

| Proxy Name | Application | User Groups | Device Posture | Schedule |
| --- | --- | --- | --- | --- |
| **ZTNA-Web-Access** | Web apps (HTTPS) | All_Employees | Compliant or higher | Always |
| **ZTNA-SSH-Access** | Linux servers | IT_Admins | Fully_Compliant | Business hours |
| **ZTNA-RDP-Access** | Windows VMs | IT_Admins | Fully_Compliant | Business hours |
| **ZTNA-NAS-Access** | Synology DSM | Media_Team | Compliant or higher | Always |
| **ZTNA-Signiant** | SDCX Server | All_Employees | Compliant or higher | Always |

### 1.8 Complete Firewall Rule Table

| Rule ID | Name | Source | Destination | Service | Action | UTM | Log | Comments |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Allow-Implicit-Deny-Log | any | any | any | DENY | N/A | All | Catch-all logging |
| 2 | HA-Heartbeat | 10.0.255.252/30 | 10.0.255.252/30 | TCP/703 | ACCEPT | N/A | All | HA sync traffic |
| 3 | Outbound-NAT-Primary | Internal | Internet | any | ACCEPT | Full_Inspection | Traffic | User internet access |
| 4 | DNS-External | Internal | 8.8.8.8, 1.1.1.1 | UDP/53 | ACCEPT | N/A | All | External DNS |
| 5 | NTP-External | Mgmt | pool.ntp.org | UDP/123 | ACCEPT | N/A | All | Time sync |
| 6 | DMZ-Web-Server | Internet | DMZ_Servers | TCP/80,443 | ACCEPT | IPS_MP | All | Public web services |
| 7 | DMZ-to-Storage | DMZ | Storage | any | DENY | N/A | Security | Data protection |
| 8 | Prod-to-NAS | Production | NAS_Storage | TCP/445,2049 | ACCEPT | AV_Ent | All | File access |
| 9 | Prod-to-Internet | Production | Internet | HTTP,HTTPS | ACCEPT | Full_Inspection | All | User browsing |
| 10 | Storage-No-Internet | Storage | Internet | any | DENY | N/A | Security | Air-gap |
| 11 | Guest-Internet-Only | Guest | Internet | HTTP,HTTPS | ACCEPT | Web_Filter | All | Guest Wi-Fi |
| 12 | Guest-Isolation | Guest | Internal | any | DENY | N/A | Security | Network isolation |
| 13 | Mgmt-All-Access | Management | any | SSH,HTTPS,SNMP | ACCEPT | N/A | All | Admin access |
| 14 | ZTNA-Proxy-Access | Internet | ZTNA_Gateway | TCP/443 | ACCEPT | IPS_MP | All | ZTNA entry |
| 15 | Site-to-Site-VPN | Site_A | Site_B | any | ACCEPT | N/A | All | DR replication |
| 16 | FortiGuard-Updates | Mgmt | FortiGuard | any | ACCEPT | N/A | All | Security updates |
| 17 | Signiant-SDCX | Production | SDCX_Server | TCP/50221 | ACCEPT | IPS_MP | All | Media transfer |
| 18 | VMware-vCenter | Production | vCenter | TCP/443,902 | ACCEPT | N/A | All | VM management |
| 19 | Backup-Traffic | Storage | Backup_Targets | TCP/443 | ACCEPT | N/A | All | Backup operations |
| 20 | Monitoring-Trap | Internal | Zabbix | SNMP,Syslog | ACCEPT | N/A | All | Monitoring data |
| 21 | Splunk-Ingestion | Internal | Splunk | TCP/9997 | ACCEPT | N/A | All | SIEM logs |
| 22 | AV-Update-Server | Internal | Kaspersky | TCP/443 | ACCEPT | N/A | All | AV updates |
| 23 | FortiAP-Management | Mgmt | FortiAPs | CAPWAP | ACCEPT | N/A | All | AP control |
| 24 | Printer-Access | Production | Printers | TCP/9100 | ACCEPT | N/A | All | Print services |

### 1.9 Design Rationale

#### Why FortiGate 120G (Not 100F or 200F)?

| Model | FW Throughput | IPS | NGFW | Price (INR) | Recommendation |
| --- | --- | --- | --- | --- | --- |
| **FG-100F** | 27 Gbps | 9 Gbps | 2.5 Gbps | ₹4,25,000 | Under-provisioned |
| **FG-120G** | 39 Gbps | 15 Gbps | 4.2 Gbps | ₹5,85,000 | **SELECTED** |
| **FG-200F** | 27 Gbps | 8 Gbps | 3.5 Gbps | ₹7,20,000 | Over-priced |

Selection Rationale:

Performance Headroom: 39 Gbps vs 27 Gbps = 44% more capacity for future growth

IPS Throughput: 15 Gbps (120G) vs 8 Gbps (200F) = 87% better IPS performance at lower cost

Power Efficiency: FortiSP5 7nm chip = 88% less power than SOC4 in 200F

Price-Performance: ₹5,85,000 for 120G vs ₹7,20,000 for 200F = ₹1,35,000 savings with better specs

NGFW Rating: 4.2 Gbps ensures all security features can run without performance impact

#### Why Active-Passive HA?

| Factor | Active-Active | Active-Passive | Decision |
| --- | --- | --- | --- |
| **Session State** | Split across units | Fully mirrored on primary | A-P: Better for SMB/NFS |
| **Failover Time** | Sub-second | <2 seconds | A-P: Acceptable for B2H |
| **License Cost** | 2× full licenses | 1× active + HA only | A-P: ₹4.2L/year savings |
| **Complexity** | Higher (load balancing) | Lower (simple failover) | A-P: Easier troubleshooting |
| **Throughput** | Combined (2×) | Single unit | A-P: 39 Gbps sufficient |
| **Use Case** | High-frequency trading | Post-production | A-P: Optimal fit |

#### SD-WAN Decision Logic

flowchart TD
    A[Connectivity Requirement] --> B{Single ISP?}
    B -->|Yes| C[High Risk: No redundancy]
    B -->|No| D[Dual ISP Required]
    D --> E[SD-WAN vs Policy Routes?]
    E -->|Policy Routes| F[Manual failover<br/>Complex management]
    E -->|SD-WAN| G[Automatic failover<br/>Performance SLA<br/>Load balancing]
    G --> H[FortiGate SD-WAN<br/>Built-in, no extra cost<br/>Sub-5s failover]
    C --> I[Rejected]
    F --> I
    H --> J[Accepted: SD-WAN Selected]

## 2. Switch Design — HPE Aruba CX 6300M

### 2.1 Hardware Specifications

| Specification | HPE Aruba CX 6300M-48G Value |
| --- | --- |
| **Part Number** | JL662A |
| **Ports** | 48× 1GbE RJ45 (10/100/1000) |
| **Uplink Ports** | 4× 10GbE SFP+ |
| **High-Speed Ports** | 4× 25GbE SFP28 |
| **Switching Capacity** | 176 Gbps |
| **Forwarding Rate** | 130 Mpps |
| **MAC Address Table** | 32,000 entries |
| **VLAN Support** | 4,094 VLANs |
| **Jumbo Frames** | Up to 9,216 bytes |
| **PoE Budget** | N/A (Non-PoE model) |
| **PoE Ports** | 0 (Separate PoE switch for APs) |
| **Stacking** | VSX (Virtual Switching Extension) |
| **Management** | Aruba Central (cloud) + CLI |
| **Power Consumption** | 65W typical, 130W max |
| **Redundant Power** | Hot-swappable PSU (optional) |
| **Cooling** | Front-to-back airflow |
| **Unit Price (India)** | ₹2,45,000 |

### 2.2 VSX Stacking Configuration

graph TB
    subgraph "VSX Stack - Active-Active"
        SW1[Aruba CX 6300M-1<br/>Primary VSX Node<br/>Priority: 200]
        SW2[Aruba CX 6300M-2<br/>Secondary VSX Node<br/>Priority: 100]
        
        SW1 <-->|ISL Link 1<br/>25GbE| SW2
        SW1 <-->|ISL Link 2<br/>25GbE| SW2
    end
    
    subgraph "Connected Devices"
        NAS1[Synology RS2423RP+ A]
        NAS2[Synology RS2423RP+ B]
        NAS3[Synology RS4021xs+]
        SRVR[Dell R760 Server]
        FW1[FortiGate 120G Primary]
        FW2[FortiGate 120G Secondary]
    end
    
    SW1 <-->|LACP 4×10GbE| NAS1
    SW1 <-->|LACP 4×10GbE| NAS2
    SW1 <-->|LACP 4×10GbE| NAS3
    SW2 <-->|LACP 4×10GbE| NAS1
    SW2 <-->|LACP 4×10GbE| NAS2
    SW2 <-->|LACP 4×10GbE| NAS3
    SW1 <-->|2×10GbE LACP| SRVR
    SW2 <-->|2×10GbE LACP| SRVR
    SW1 <-->|4×1GbE| FW1
    SW2 <-->|4×1GbE| FW2

#### VSX Configuration Parameters

| Parameter | Switch 1 Value | Switch 2 Value | Notes |
| --- | --- | --- | --- |
| **VSX Role** | Primary | Secondary | Deterministic control |
| **VSX Priority** | 200 | 100 | Primary wins elections |
| **ISL Interfaces** | 1/1/49, 1/1/50 | 1/1/49, 1/1/50 | 25GbE SFP28 ports |
| **ISL LAG ID** | 256 | 256 | Same on both switches |
| **Keepalive Source** | 10.0.50.11 | 10.0.50.12 | Management IPs |
| **Keepalive Destination** | 10.0.50.12 | 10.0.50.11 | Cross-switch heartbeat |
| **Keepalive Interface** | vlan50 (mgmt) | vlan50 (mgmt) | Out-of-band |
| **Multi-Active Detection** | Enabled | Enabled | Prevents split-brain |
| **MAC Sync** | Enabled | Enabled | L2 table synchronization |
| **Config Sync** | Enabled | Enabled | Single point of management |

#### VSX Configuration CLI

! Primary Switch (Switch-1) Configuration
hostname B2H-CORE-01

vsx
    system-mac 00:00:00:01:02:03
    inter-switch-link lag 256
    role primary
    keepalive peer 10.0.50.12 source 10.0.50.11 vrf mgmt
    linkup-delay-timer 180
    vsx-sync stp-global stp-port port-security aaa

interface lag 256
    no shutdown
    description "VSX-ISL-25GbE"
    no routing
    vlan trunk native 1
    vlan trunk allowed all
    lacp mode active
    lacp port-priority 1

interface 1/1/49-1/1/50
    no shutdown
    description "VSX-ISL-Physical"
    lag 256

! VLAN Configuration (syncs via VSX)
vlan 10
    name DMZ
vlan 20
    name Production-Data
vlan 21
    name Production-Voice
vlan 30
    name Storage
vlan 40
    name Guest
vlan 50
    name Management
vlan 60
    name DR-Replication

! Secondary Switch (Switch-2) Configuration
hostname B2H-CORE-02

vsx
    system-mac 00:00:00:01:02:03
    inter-switch-link lag 256
    role secondary
    keepalive peer 10.0.50.11 source 10.0.50.12 vrf mgmt
    linkup-delay-timer 180

### 2.3 LACP Configuration

#### LACP LAG Summary

| LAG ID | Description | Member Ports | Hash Method | Connected Device |
| --- | --- | --- | --- | --- |
| 1 | NAS-Hot-Tier-A | 1/1/1-1/1/4 | L3-L4 | Synology RS2423RP+ A |
| 2 | NAS-Hot-Tier-B | 1/1/5-1/1/8 | L3-L4 | Synology RS2423RP+ B |
| 3 | NAS-Warm-Tier | 1/1/9-1/1/12 | L3-L4 | Synology RS4021xs+ |
| 4 | Server-LACP | 1/1/13-1/1/16 | L3-L4 | Dell R760 (4× 10GbE) |
| 5 | Firewall-Primary | 1/1/17-1/1/20 | L3-L4 | FortiGate 120G (Primary) |
| 6 | Firewall-Secondary | 1/1/21-1/1/24 | L3-L4 | FortiGate 120G (Secondary) |
| 256 | VSX-ISL | 1/1/49-1/1/50 | L2 | VSX peer switch |

#### LACP Configuration with L3-L4 Hashing

! LACP Configuration for Storage (Maximum Throughput)
interface lag 1
    description "NAS-RS2423-A-LACP"
    no shutdown
    no routing
    vlan trunk native 30
    vlan trunk allowed 20,30,50
    lacp mode active
    lacp port-priority 1
    lacp rate fast
    hash l3-l4

interface 1/1/1-1/1/4
    no shutdown
    description "RS2423-A-Port{1-4}"
    lag 1

! Dell R760 Server LACP (High-Performance)
interface lag 4
    description "DELL-R760-10GbE"
    no shutdown
    no routing
    vlan trunk native 50
    vlan trunk allowed 10,20,30,50
    lacp mode active
    lacp port-priority 10
    hash l3-l4
    jumbo

interface 1/1/13-1/1/16
    no shutdown
    description "R760-Port{13-16}"
    lag 4

#### LACP Hash Distribution Analysis

| Traffic Type | L3-L4 Hash Benefit | Example |
| --- | --- | --- |
| **Multi-connection SMB** | Distributes across all links | 4× 1Gbps file copies = 4Gbps aggregate |
| **Video streaming** | Balances multiple streams | 10 editors × 100Mbps = distributed load |
| **Replication traffic** | Parallel stream distribution | Snapshot replication maximizes bandwidth |
| **iSCSI/NFS** | Per-flow distribution | Maintains packet order per connection |

### 2.4 VLAN Trunk Configuration

| Trunk Port | Native VLAN | Allowed VLANs | Description |
| --- | --- | --- | --- |
| 1/1/1-4 (LAG1) | 30 | 20,30,50 | RS2423-A Hot Tier |
| 1/1/5-8 (LAG2) | 30 | 20,30,50 | RS2423-B Hot Tier |
| 1/1/9-12 (LAG3) | 30 | 20,30,50 | RS4021xs+ Warm Tier |
| 1/1/13-16 (LAG4) | 50 | 10,20,30,50 | Dell R760 Server |
| 1/1/17-20 (LAG5) | 1 | 10,20,30,40,50,60 | FortiGate Primary |
| 1/1/21-24 (LAG6) | 1 | 10,20,30,40,50,60 | FortiGate Secondary |
| 1/1/25-28 | 50 | 50 | Access Layer Uplinks |
| 1/1/49-50 (LAG256) | 1 | All | VSX ISL |

### 2.5 Spanning-Tree Configuration (RSTP)

| Parameter | Value | Notes |
| --- | --- | --- |
| **STP Mode** | RSTP (802.1w) | Fast convergence (<1 second) |
| **Bridge Priority (Primary)** | 4096 | Root bridge |
| **Bridge Priority (Secondary)** | 8192 | Backup root |
| **Port Cost Method** | Short | Standard calculation |
| **BPDU Guard** | Enabled on edge ports | Prevent rogue switches |
| **Root Guard** | Enabled on uplinks | Protect root position |
| **Loop Guard** | Enabled | Detect unidirectional links |
| **Edge Port** | Enabled on access ports | Fast transition to forwarding |

! RSTP Configuration
spanning-tree mode rstp
spanning-tree priority 4096    ! Primary switch
! spanning-tree priority 8192  ! Secondary switch

! Edge Port Configuration (Access Ports)
interface 1/1/29-1/1/48
    no shutdown
    spanning-tree edge-port
    spanning-tree bpdu-guard enable

! Uplink Port Protection
interface 1/1/25-1/1/28
    no shutdown
    spanning-tree root-guard enable
    spanning-tree loop-guard enable

### 2.6 Jumbo Frames Configuration

| VLAN | MTU Setting | Purpose |
| --- | --- | --- |
| VLAN 30 (Storage) | 9000 bytes | iSCSI/NFS optimization |
| VLAN 60 (DR-Replication) | 9000 bytes | Replication efficiency |
| Other VLANs | 1500 bytes | Standard Ethernet |

! Jumbo Frame Configuration
jumboframe 9000

interface lag 1-3
    jumboframe 9000    ! Enable on storage LAGs

interface vlan 30
    ip mtu 9000
    ip address 10.0.30.2/24

Jumbo Frame Performance Impact:

Standard MTU (1500): 6.7% protocol overhead

Jumbo MTU (9000): 1.2% protocol overhead

Net efficiency gain: 5.5% more usable bandwidth

For 10GbE storage: ~550 Mbps additional throughput

### 2.7 Port Assignment Table (32 Ports)

| Port | Switch 1 | Switch 2 | Connection | VLAN/Mode | Description |
| --- | --- | --- | --- | --- | --- |
| 1 | 1/1/1 | 1/1/1 | RS2423-A | Trunk 20,30,50 | LAG1 Member |
| 2 | 1/1/2 | 1/1/2 | RS2423-A | Trunk 20,30,50 | LAG1 Member |
| 3 | 1/1/3 | 1/1/3 | RS2423-A | Trunk 20,30,50 | LAG1 Member |
| 4 | 1/1/4 | 1/1/4 | RS2423-A | Trunk 20,30,50 | LAG1 Member |
| 5 | 1/1/5 | 1/1/5 | RS2423-B | Trunk 20,30,50 | LAG2 Member |
| 6 | 1/1/6 | 1/1/6 | RS2423-B | Trunk 20,30,50 | LAG2 Member |
| 7 | 1/1/7 | 1/1/7 | RS2423-B | Trunk 20,30,50 | LAG2 Member |
| 8 | 1/1/8 | 1/1/8 | RS2423-B | Trunk 20,30,50 | LAG2 Member |
| 9 | 1/1/9 | 1/1/9 | RS4021xs+ | Trunk 20,30,50 | LAG3 Member |
| 10 | 1/1/10 | 1/1/10 | RS4021xs+ | Trunk 20,30,50 | LAG3 Member |
| 11 | 1/1/11 | 1/1/11 | RS4021xs+ | Trunk 20,30,50 | LAG3 Member |
| 12 | 1/1/12 | 1/1/12 | RS4021xs+ | Trunk 20,30,50 | LAG3 Member |
| 13 | 1/1/13 | 1/1/13 | Dell R760 | Trunk All | LAG4 Member |
| 14 | 1/1/14 | 1/1/14 | Dell R760 | Trunk All | LAG4 Member |
| 15 | 1/1/15 | 1/1/15 | Dell R760 | Trunk All | LAG4 Member |
| 16 | 1/1/16 | 1/1/16 | Dell R760 | Trunk All | LAG4 Member |
| 17 | 1/1/17 | 1/1/17 | FG-Primary | Trunk All | LAG5 Member |
| 18 | 1/1/18 | 1/1/18 | FG-Primary | Trunk All | LAG5 Member |
| 19 | 1/1/19 | 1/1/19 | FG-Primary | Trunk All | LAG5 Member |
| 20 | 1/1/20 | 1/1/20 | FG-Primary | Trunk All | LAG5 Member |
| 21 | 1/1/21 | 1/1/21 | FG-Secondary | Trunk All | LAG6 Member |
| 22 | 1/1/22 | 1/1/22 | FG-Secondary | Trunk All | LAG6 Member |
| 23 | 1/1/23 | 1/1/23 | FG-Secondary | Trunk All | LAG6 Member |
| 24 | 1/1/24 | 1/1/24 | FG-Secondary | Trunk All | LAG6 Member |
| 25 | 1/1/25 | 1/1/25 | Access SW-1 | Trunk 50 | Uplink |
| 26 | 1/1/26 | 1/1/26 | Access SW-2 | Trunk 50 | Uplink |
| 27 | 1/1/27 | 1/1/27 | Spare | - | Future growth |
| 28 | 1/1/28 | 1/1/28 | Spare | - | Future growth |
| 49 | 1/1/49 | 1/1/49 | VSX-ISL-1 | LAG256 | 25GbE |
| 50 | 1/1/50 | 1/1/50 | VSX-ISL-2 | LAG256 | 25GbE |
| 51 | 1/1/51 | 1/1/51 | OOB-Mgmt | VLAN 50 | 1GbE RJ45 |
| 52 | 1/1/52 | 1/1/52 | OOB-Mgmt | VLAN 50 | 1GbE RJ45 |

### 2.8 Design Rationale

#### Why HPE Aruba vs Cisco?

| Factor | HPE Aruba CX 6300M | Cisco Catalyst 9300 | Advantage |
| --- | --- | --- | --- |
| **5-Year TCO** | ₹24,50,000 | ₹42,80,000 | HPE: 57% lower |
| **List Price** | ₹2,45,000 | ₹3,85,000 | HPE: 36% lower |
| **Smart Licensing** | Not required | Mandatory | HPE: No cloud dependency |
| **Cloud Management** | Aruba Central (free) | DNA Center (paid) | HPE: No cost |
| **VSX vs StackWise** | Hitless failover | Stateful failover | HPE: True redundancy |
| **Power Consumption** | 65W | 98W | HPE: 34% lower |
| **ASIC Architecture** | Aruba ASIC | UADP 2.0 | Comparable performance |
| **Local Support** | HPE India | Cisco India | Both excellent |
| **Feature Set** | Full L3, VXLAN, EVPN | Full L3, SD-Access | Comparable |

HPE Aruba Selection Rationale:

Cost Efficiency: ₹18,30,000 savings over 5 years (2 switches × 5 years)

Licensing Freedom: No forced cloud licensing or subscription lock-in

VSX Technology: True active-active with hitless failover vs Cisco's stateful failover

Operational Simplicity: No DNA Center complexity for small IT team

Future-Ready: 25GbE SFP28 ports ready for NVMe-oF or faster storage

#### VSX Deep Dive

flowchart LR
    subgraph "Traditional Stacking"
        A[Single Control Plane] --> B[Member 1]
        A --> C[Member 2]
        A --> D[Member 3]
        note[Control plane failure<br/>= Entire stack down]
    end
    
    subgraph "VSX Active-Active"
        E[Independent CP<br/>Switch 1] --> G[Shared Data Plane]
        F[Independent CP<br/>Switch 2] --> G
        G --> H[Unified System]
        note2[Control plane isolated<br/>= Resilient operation]
    end

| VSX Feature | Benefit for B2H Studios |
| --- | --- |
| **Independent Control Planes** | One switch reboot doesn't affect the other |
| **Single Management IP** | Simplified operations, one config point |
| **MAC Table Sync** | Seamless L2 failover (<100ms) |
| **Multi-Active Detection** | Prevents split-brain scenarios |
| **In-Service Upgrade** | Upgrade one switch at a time, zero downtime |
| **Any Port as ISL** | Flexible cabling, use highest speed ports |

#### LACP Design Decisions

| Decision | Configuration | Rationale |
| --- | --- | --- |
| **4× 10GbE per NAS** | LAG with 4 ports | 40Gbps theoretical, 32Gbps practical |
| **L3-L4 Hashing** | src-dst-ip-l4port | Distributes multiple connections optimally |
| **Active Mode** | LACP initiated by switch | Ensures LAG negotiation |
| **Fast Rate** | 1-second LACPDU | Faster failure detection |
| **Port Priority** | 1 for critical links | Influences which ports are active |

## 3. Cabling Schedule

### 3.1 Cable Inventory

| Cable Type | Specification | Quantity | Length Range | Unit Price (INR) | Total Cost |
| --- | --- | --- | --- | --- | --- |
| **Cat6a UTP** | 23 AWG, LSZH, 500MHz | 500m | 1-50m | ₹85/m | ₹42,500 |
| **Cat6a Patch Cords** | 3m, blue | 50 | 3m | ₹180 | ₹9,000 |
| **Cat6a Patch Cords** | 5m, blue | 30 | 5m | ₹250 | ₹7,500 |
| **OM4 Fiber Trunk** | 12-core, MTP/MPO | 200m | 10-25m | ₹280/m | ₹56,000 |
| **OM4 Patch Cords** | LC-LC Duplex | 40 | 3m | ₹650 | ₹26,000 |
| **SFP+ DAC** | 10GbE, 3m | 24 | 3m | ₹2,500 | ₹60,000 |
| **SFP+ DAC** | 10GbE, 5m | 16 | 5m | ₹3,200 | ₹51,200 |
| **SFP28 DAC** | 25GbE, 3m | 8 | 3m | ₹5,800 | ₹46,400 |
| **Fiber Patch Panel** | 24-port LC OM4 | 4 | - | ₹4,500 | ₹18,000 |
| **Cable Management** | Horizontal manager | 8 | - | ₹1,200 | ₹9,600 |
| **Velcro Ties** | 200mm reusable | 100 | - | ₹15 | ₹1,500 |
| **Cable Labels** | TIA-606-B compliant | 500 | - | ₹8 | ₹4,000 |
| ****TOTAL** | **₹331,700** |  |  |  |  |

### 3.2 Patch Panel Layout

#### Fiber Patch Panel (PP-F-01)

| Port | Fiber Pair | Destination | Cable ID | Length |
| --- | --- | --- | --- | --- |
| 1-2 | Pair 1 | SW1-ISL-1 | F-01-001 | 5m |
| 3-4 | Pair 2 | SW1-ISL-2 | F-01-002 | 5m |
| 5-6 | Pair 3 | SW2-ISL-1 | F-01-003 | 5m |
| 7-8 | Pair 4 | SW2-ISL-2 | F-01-004 | 5m |
| 9-12 | Quad 1 | RS2423-A-10GbE | F-01-005 | 3m |
| 13-16 | Quad 2 | RS2423-B-10GbE | F-01-006 | 3m |
| 17-20 | Quad 3 | RS4021xs+-10GbE | F-01-007 | 3m |
| 21-24 | Quad 4 | Dell R760-10GbE | F-01-008 | 3m |

#### Copper Patch Panel (PP-C-01)

| Port | Destination | Cable ID | VLAN | Length |
| --- | --- | --- | --- | --- |
| 1-4 | FortiGate-Primary | C-01-001~004 | Trunk | 2m |
| 5-8 | FortiGate-Secondary | C-01-005~008 | Trunk | 2m |
| 9-16 | Access Switches | C-01-009~016 | 50 | 10-15m |
| 17-24 | Workstations R1 | C-01-017~024 | 20 | 15-25m |
| 25-32 | Workstations R2 | C-01-025~032 | 20 | 15-25m |
| 33-40 | Workstations R3 | C-01-033~040 | 20 | 15-25m |
| 41-48 | Spare/Growth | C-01-041~048 | - | - |

### 3.3 Cable Labeling Scheme (TIA-606-B)

#### Label Format

[Building]-[Room]-[PP-Type]-[PP-Number]-[Port]
-[Destination Device]-[Port/Interface]

#### Label Examples

| Cable ID | Label Text | Route |
| --- | --- | --- |
| C-01-001 | BLDG-A-DC-PP-C-01-P01-FG120G-PRI-P1 | Patch Panel to Firewall |
| F-01-001 | BLDG-A-DC-PP-F-01-P01/02-SW1-ISL-49/50 | Fiber: VSX ISL Link |
| A-01-001 | BLDG-A-RM101-WKS-01-PP-C-01-P17 | Workstation access |
| P-01-001 | BLDG-A-DC-PDU-A-01-SW1-PSU1 | Power cable |

#### Color Coding

| Color | Cable Type | Purpose |
| --- | --- | --- |
| **Blue** | Cat6a | Data network (VLAN 20) |
| **Yellow** | Cat6a | Storage network (VLAN 30) |
| **Green** | Cat6a | Management (VLAN 50) |
| **Red** | Cat6a | Out-of-band/Console |
| **Orange** | OM4 Fiber | 10GbE/25GbE backbone |
| **Aqua** | OM4 Fiber | VSX ISL (dedicated) |
| **Black** | Power | Primary power feed |
| **Grey** | Power | Secondary/Redundant power |

### 3.4 Testing Procedures

| Test | Tool | Pass Criteria | Documentation |
| --- | --- | --- | --- |
| **Cable Continuity** | Fluke DSX-5000 | No opens/shorts | Test report per cable |
| **Cat6a Certification** | Fluke DSX-5000 | TIA-568-C.2 compliant | PDF certificate |
| **Insertion Loss** | Fluke CertiFiber Pro | <3.0dB @ 850nm | Fiber test report |
| **Return Loss** | Fluke CertiFiber Pro | >20dB | Fiber test report |
| **OTDR Trace** | Fluke OptiFiber Pro | No events >0.3dB | OTDR graph |
| **10GbE Traffic Test** | iperf3 | >9.5 Gbps throughput | Performance log |
| **LACP Negotiation** | Switch CLI | 4 ports bundled | `show lacp` output |
| **VLAN Trunk Test** | ping/tshark | All VLANs tagged correctly | Connectivity matrix |
| **Cable Length** | TDR/OTDR | Within ±3m of design | As-built drawings |

#### Testing Checklist

□ All copper cables: Continuity + Certification
□ All fiber cables: Insertion/Return Loss + OTDR
□ All LAGs: LACP negotiation verified
□ All VLANs: End-to-end connectivity tested
□ All power cables: Load test at 80% capacity
□ Label verification: 100% accuracy check
□ Documentation: As-built drawings updated
□ Photos: Before/after rack documentation

## 4. Redundancy Scenarios

### 4.1 Scenario A: With HA (Current Design)

graph TB
    subgraph "Current Redundancy Architecture"
        ISP1[Airtel 1Gbps]
        ISP2[Jio 1Gbps]
        
        subgraph "FortiGate HA"
            FG1[FG-120G<br/>ACTIVE]
            FG2[FG-120G<br/>PASSIVE]
        end
        
        subgraph "VSX Core"
            SW1[Aruba-01<br/>VSX Primary]
            SW2[Aruba-02<br/>VSX Secondary]
            SW1 <-.->|ISL 2×25GbE| SW2
        end
        
        subgraph "Storage"
            NAS1[RS2423-A]
            NAS2[RS2423-B]
        end
        
        ISP1 --> FG1
        ISP2 --> FG1
        FG1 --> SW1
        FG1 --> SW2
        FG2 -.->|Standby| SW1
        FG2 -.->|Standby| SW2
        SW1 <-->|LACP 4×10GbE| NAS1
        SW2 <-->|LACP 4×10GbE| NAS1
        SW1 <-->|LACP 4×10GbE| NAS2
        SW2 <-->|LACP 4×10GbE| NAS2
    end

#### Failure Mode Summary (With HA)

| Failure Scenario | Detection Time | Failover Time | Impact | Recovery Action |
| --- | --- | --- | --- | --- |
| **Single ISP Failure** | 3 seconds | 5 seconds | None (SD-WAN) | Automatic |
| **Primary Firewall Failure** | 1 second | <2 seconds | Brief session reset | Automatic |
| **Single Core Switch Failure** | 100ms | <1 second | None (VSX) | Automatic |
| **ISL Link Failure (1 of 2)** | 100ms | <1 second | None (LACP) | Automatic |
| **Single NAS Controller** | 1 second | <30 seconds | Brief I/O pause | Automatic HA |
| **Single Power Supply** | Immediate | 0 seconds | None (redundant PSU) | Hot-swap |

### 4.2 Scenario B: Without HA (Future Upgrade Path)

graph TB
    subgraph "Non-HA Architecture (Not Recommended)"
        ISP1[Airtel 1Gbps]
        
        subgraph "Single Points of Failure"
            FG[Single FG-120G]
            SW[Single Aruba CX 6300M]
        end
        
        subgraph "Storage"
            NAS[RS2423 Single Controller]
        end
        
        ISP1 --> FG
        FG --> SW
        SW --> NAS
    end
    
    RISK1[⚠️ No ISP redundancy<br/>Internet outage = Full downtime]
    RISK2[⚠️ No firewall redundancy<br/>FW failure = Full downtime]
    RISK3[⚠️ No switch redundancy<br/>SW failure = Full downtime]
    RISK4[⚠️ No storage redundancy<br/>NAS failure = Data loss risk]

#### Risk Analysis (Non-HA)

| Component | MTBF (Hours) | Annual Failure Risk | Downtime Impact |
| --- | --- | --- | --- |
| **Single ISP** | 8,760 | 10% | Complete isolation |
| **Single Firewall** | 100,000 | 8.7% | Complete security loss |
| **Single Switch** | 250,000 | 3.5% | Complete network loss |
| **Single NAS** | 50,000 | 17.4% | Data availability loss |
| **Combined Risk** | - | **~40%** | **Unacceptable for B2H** |

### 4.3 Failure Scenario Walkthroughs

#### Scenario 1: Core Switch Failure (SW1)

sequenceDiagram
    participant User as User Workstation
    participant SW1 as SW1 (Failing)
    participant SW2 as SW2 (Active)
    participant NAS as NAS Storage
    
    Note over User,NAS: Normal Operation
    User->>SW1: Traffic Flow
    SW1->>NAS: Storage Access
    
    Note over SW1: SW1 Power Failure
    SW1--xUser: Connection Lost
    SW1--xNAS: LACP Timeout
    
    Note over SW2: VSX Detects Peer Loss
    SW2->>SW2: Promote to Primary
    SW2->>User: GARP Announcement
    SW2->>NAS: LACP Re-establish
    
    Note over User,NAS: Recovery Complete
    User->>SW2: Traffic Resumed
    SW2->>NAS: Storage Access

| Phase | Time | Action |
| --- | --- | --- |
| **Detection** | 100ms | Keepalive timeout |
| **Promotion** | 200ms | SW2 becomes primary |
| **MAC Sync** | 300ms | L2 table convergence |
| **LACP Rebuild** | 500ms | Link aggregation reform |
| **Total Failover** | **<1 second** | Seamless to applications |

#### Scenario 2: ISL Link Failure (Both Links)

graph TB
    subgraph "ISL Failure - Split Brain Prevention"
        SW1[SW1<br/>VSX Primary]
        SW2[SW2<br/>VSX Secondary]
        
        SW1 -.->|Keepalive<br/>VLAN 50| SW2
        note[ISL Links Down<br/>Keepalive Still Active]
        
        subgraph "MAD Action"
            MAD[Multi-Active Detection<br/>Secondary Shutdown]
        end
        
        SW1 -->|Continues Operating| DEV1[Connected Devices]
        SW2 -.->|Shutdown Ports| SHUTDOWN[All Data Ports Down]
    end

| State | SW1 Action | SW2 Action |
| --- | --- | --- |
| **ISL Down, Keepalive Up** | Continue as Primary | Shut down data ports |
| **ISL Down, Keepalive Down** | Continue as Primary | Attempt to reform VSX |
| **Recovery** | Accept peer return | Rejoin VSX, enable ports |

#### Scenario 3: Power Failure (Single Rack PDU)

graph LR
    subgraph "Power Distribution"
        Mains[Mains Power]
        ATS[ATS Switch]
        PDU1[PDU-A<br/>Failed]
        PDU2[PDU-B<br/>Active]
    end
    
    subgraph "Protected Devices"
        UPS1[UPS-A] -->|Feeding| PDU1
        UPS2[UPS-B] -->|Feeding| PDU2
        PDU1 -.->|Lost Power| SW1[SW1 PSU-A]
        PDU2 -->|Active| SW1
        PDU2 -->|Active| SW2
    end
    
    Mains --> ATS
    ATS --> UPS1
    ATS --> UPS2
    
    Note[Dual PSU devices<br/>survive single PDU failure]

| Device | PSU Config | Single PDU Failure Impact |
| --- | --- | --- |
| FortiGate 120G | Dual PSU | None - redundant PSU |
| Aruba CX 6300M | Dual PSU | None - redundant PSU |
| Synology RS2423RP+ | Dual PSU | None - redundant PSU |
| Dell R760 | Dual PSU | None - redundant PSU |
| **Result** | **Zero downtime** |  |

## 5. Wireless Infrastructure

### 5.1 FortiAP 431F Specifications

| Specification | FortiAP 431F Value |
| --- | --- |
| **Part Number** | FAP-431F-E |
| **Wi-Fi Standard** | Wi-Fi 6E (802.11ax) |
| **Frequency Bands** | 2.4GHz, 5GHz, 6GHz |
| **2.4GHz Speed** | 574 Mbps (2×2) |
| **5GHz Speed** | 2.4 Gbps (4×4) |
| **6GHz Speed** | 4.8 Gbps (4×4) |
| **Aggregate Speed** | 7.8 Gbps |
| **MIMO** | 4×4:4 (5/6GHz), 2×2 (2.4GHz) |
| **Spatial Streams** | 4 |
| **Max Clients per AP** | 1,024 |
| **Recommended Clients** | 75-100 |
| **Ports** | 1× 2.5GbE RJ45 |
| **PoE Requirement** | 802.3bt (PoE++) - 30W |
| **Max Power** | 25.5W |
| **Antennas** | Internal, omnidirectional |
| **Mounting** | Ceiling/wall |
| **Dimensions** | 220 × 220 × 50 mm |
| **Unit Price (India)** | ₹68,000 |

### 5.2 Coverage Planning for 25 Users

#### AP Placement Design

graph TB
    subgraph "Floor Plan - B2H Studios"
        subgraph "Main Studio Floor"
            AP1[FortiAP 431F<br/>Room 101<br/>Editing Suites]
            AP2[FortiAP 431F<br/>Room 102<br/>Color Grading]
        end
        
        subgraph "Mezzanine Floor"
            AP3[FortiAP 431F<br/>Floor 2<br/>Admin/Mgmt]
        end
        
        subgraph "Common Areas"
            AP4[FortiAP 431F<br/>Lobby<br/>Guest Access]
        end
    end
    
    FG[FortiGate 120G<br/>Wi-Fi Controller]
    
    FG -->|CAPWAP| AP1
    FG -->|CAPWAP| AP2
    FG -->|CAPWAP| AP3
    FG -->|CAPWAP| AP4

#### Coverage Analysis

| Location | AP Model | Area (sq ft) | Expected Clients | Signal Strength |
| --- | --- | --- | --- | --- |
| **Editing Suites** | FAP-431F | 1,500 | 12 | -55 dBm |
| **Color Grading** | FAP-431F | 1,200 | 8 | -60 dBm |
| **Admin/Management** | FAP-431F | 800 | 4 | -58 dBm |
| **Lobby/Guest** | FAP-431F | 500 | 1 | -52 dBm |
| **Total** | 4 APs | 4,000 | 25 | Full coverage |

#### Channel Planning

| AP Location | 2.4GHz Channel | 5GHz Channel | 6GHz Channel | Power |
| --- | --- | --- | --- | --- |
| AP1 (Editing) | 1 | 36-64 (UNII-1) | 1-29 | Auto |
| AP2 (Grading) | 6 | 100-144 (UNII-2) | 33-61 | Auto |
| AP3 (Admin) | 11 | 149-165 (UNII-3) | 65-93 | Auto |
| AP4 (Lobby) | 1 | 36-64 (UNII-1) | 97-125 | Auto |

### 5.3 SSID Design

#### Corporate SSID (B2H-Corporate)

| Parameter | Configuration |
| --- | --- |
| **SSID Name** | B2H-Corporate |
| **Security** | WPA3-Enterprise |
| **Authentication** | 802.1X (RADIUS) |
| **Encryption** | AES-256-GCMP-256 |
| **RADIUS Server** | FortiAuthenticator |
| **Certificate** | B2H-Corp-CA |
| **VLAN Assignment** | 20 (Production) |
| **Bandwidth Limit** | 100 Mbps/user |
| **Session Timeout** | 8 hours |
| **Fast Roaming** | 802.11r enabled |
| **Client Isolation** | Disabled (collaboration) |
| **Airtime Fairness** | Enabled |
| **Multicast Optimization** | Enabled |

#### Guest SSID (B2H-Guest)

| Parameter | Configuration |
| --- | --- |
| **SSID Name** | B2H-Guest |
| **Security** | WPA2-Personal |
| **Password Rotation** | Weekly |
| **Encryption** | AES-128-CCMP |
| **Captive Portal** | FortiGate |
| **Authentication** | Email/SMS registration |
| **Terms Acceptance** | Required |
| **VLAN Assignment** | 40 (Guest Isolated) |
| **Bandwidth Limit** | 10 Mbps total |
| **Session Timeout** | 4 hours |
| **Client Isolation** | Enabled |
| **Content Filtering** | Strict |
| **Schedule** | 7 AM - 10 PM |

#### IoT SSID (B2H-IoT - Optional)

| Parameter | Configuration |
| --- | --- |
| **SSID Name** | B2H-IoT |
| **Security** | WPA3-Personal |
| **IoT Device Whitelist** | Enabled |
| **VLAN Assignment** | 70 (IoT Segment) |
| **Internet Only** | Yes |
| **Intranet Access** | Denied |

### 5.4 Wireless Architecture Reasoning

#### Why FortiAP 431F?

| Factor | FortiAP 431F | Cisco Catalyst 9136 | Aruba AP-635 | Decision |
| --- | --- | --- | --- | --- |
| **Wi-Fi 6E Support** | Yes | Yes | Yes | All equal |
| **6GHz Spectrum** | Full | Full | Full | All equal |
| **FortiGate Integration** | Native | Via WLC | Via Central | **FortiAP wins** |
| **Licensing** | Included in UTP | DNA-Avantage | Central | **FortiAP wins** |
| **Security Fabric** | Full integration | Separate | Separate | **FortiAP wins** |
| **Price per AP** | ₹68,000 | ₹1,15,000 | ₹82,000 | **FortiAP wins** |
| **Management** | Single pane (FG) | Multiple | Multiple | **FortiAP wins** |

#### Wi-Fi 6E Benefits for B2H

| Feature | Benefit for Post-Production |
| --- | --- |
| **6GHz Band** | 59 new channels, zero congestion |
| **160MHz Channels** | 2× throughput vs 80MHz |
| **OFDMA** | Low latency for real-time preview |
| **MU-MIMO** | Multiple editor streams simultaneously |
| **BSS Coloring** | Co-channel interference mitigation |
| **Target Wake Time** | Battery savings for mobile devices |

## 6. Server Infrastructure

### 6.1 Dell PowerEdge R760 Specifications

| Component | Specification | Notes |
| --- | --- | --- |
| **Model** | Dell PowerEdge R760 | 2U Rack Server |
| **Chassis** | 2.5" chassis with up to 24 drives | NVMe ready |
| **Processor 1** | Intel Xeon Silver 4410Y | 12C/24T, 2.0GHz base |
| **Processor 2** | Intel Xeon Silver 4410Y | 12C/24T, 2.0GHz base |
| **Total Cores** | 24 Cores / 48 Threads | For virtualization |
| **Cache** | 30MB L3 per CPU | 60MB total |
| **Memory** | 128GB DDR5 ECC RDIMM | 4× 32GB @ 4800MHz |
| **Memory Slots** | 16 (8 per CPU) | Expandable to 2TB |
| **Boot Drives** | 2× 480GB SATA SSD (RAID 1) | For hypervisor |
| **Data Drives** | 8× 1.92TB SAS SSD | RAID 10 array |
| **Usable Storage** | 7.68TB | 15.36TB raw |
| **RAID Controller** | PERC H965i | 12Gb/s SAS, 4GB cache |
| **Network** | 4× 10GbE SFP+ | 2× LACP pairs |
| **Management** | iDRAC9 Enterprise | Remote management |
| **GPU Option** | None (optional NVIDIA A2) | For transcoding |
| **PSU** | 2× 1400W Platinum | Hot-swap redundant |
| **Rails** | ReadyRails sliding | Tool-less installation |
| **Warranty** | 5-year ProSupport Plus | 4-hour response |
| **Unit Price (India)** | ₹8,45,000 | Base configuration |

### 6.2 VMware vSphere 8 Configuration

| Parameter | Configuration |
| --- | --- |
| **Version** | VMware vSphere 8.0 U2 |
| **Edition** | vSphere Standard |
| **Socket Licenses** | 2 |
| **vCenter** | vCenter Server Appliance |
| **vCenter Edition** | Essentials Plus |

#### vSphere Cluster Settings

| Setting | Value | Rationale |
| --- | --- | --- |
| **Cluster Name** | B2H-Production |  |
| **DRS** | Enabled | Automated load balancing |
| **DRS Automation** | Partially Automated | Recommendations for review |
| **HA** | Enabled | VM restart on failure |
| **Admission Control** | Enabled | Reserve 25% capacity |
| **VM Monitoring** | Enabled | Application-level HA |
| **EVC Mode** | Intel Ice Lake | For future CPU compatibility |

### 6.3 VM Layout Table

| VM Name | vCPUs | RAM (GB) | Storage (GB) | OS | Purpose | Criticality |
| --- | --- | --- | --- | --- | --- | --- |
| **Signiant-SDCX** | 8 | 32 | 500 | CentOS 8 | Fast file transfer | High |
| **FortiAnalyzer** | 4 | 16 | 500 | FortiOS | Log collection/SIEM | High |
| **FortiAuthenticator** | 4 | 16 | 200 | FortiOS | MFA/RADIUS | Critical |
| **HashiCorp-Vault** | 4 | 16 | 100 | Ubuntu 22.04 | Secrets management | Critical |
| **FortiClient-EMS** | 4 | 16 | 200 | Windows Server 2022 | Endpoint mgmt | Medium |
| **Kaspersky-SC** | 4 | 16 | 300 | Windows Server 2022 | AV management | Medium |
| **Zabbix-Server** | 4 | 16 | 500 | Ubuntu 22.04 | Monitoring | Medium |
| **vCenter** | 4 | 16 | 300 | Photon OS | Virtualization mgmt | Critical |
| **Total Reserved** | 36 | 144 | 2,600 |  |  |  |

### 6.4 Resource Headroom Analysis

| Resource | Total Available | Reserved | Headroom | Headroom % |
| --- | --- | --- | --- | --- |
| **vCPUs** | 48 | 36 | 12 | 25% |
| **RAM (GB)** | 128 | 144 | -16 | ⚠️ Over-subscription |
| **Storage (GB)** | 7,680 | 2,600 | 5,080 | 66% |

#### Memory Oversubscription Strategy

| VM Category | Memory Allocation | Actual Usage | Savings |
| --- | --- | --- | --- |
| **Signiant-SDCX** | 32GB | 20GB (est) | 12GB |
| **FortiAnalyzer** | 16GB | 12GB (est) | 4GB |
| **FortiAuthenticator** | 16GB | 8GB (est) | 8GB |
| **HashiCorp-Vault** | 16GB | 4GB (est) | 12GB |
| **Other VMs** | 64GB | 48GB (est) | 16GB |
| **Total** | 144GB | 92GB (est) | 52GB savings |

Conclusion: With memory ballooning and efficient allocation, actual RAM usage is estimated at 92GB, leaving 36GB (28%) physical headroom. This is within VMware best practices for production workloads.

#### CPU Headroom Scenarios

| Scenario | vCPU Demand | Physical Cores | Utilization | Status |
| --- | --- | --- | --- | --- |
| **Normal Operations** | 36 | 24 | 75% (with HT) | ✅ Healthy |
| **Peak Load** | 48 | 24 | 100% | ⚠️ Saturated |
| **HA Event (50% loss)** | 36 | 12 | 150% | ❌ Requires N+1 |

Recommendation: Current configuration supports normal operations with 25% CPU headroom. During peak loads or HA events, consider enabling DRS resource pools to prioritize critical VMs.

### 6.5 Compute Infrastructure Reasoning

#### Why Dell PowerEdge R760?

| Factor | Dell R760 | HPE DL360 Gen11 | Lenovo SR650 V3 | Decision |
| --- | --- | --- | --- | --- |
| **Price** | ₹8,45,000 | ₹8,95,000 | ₹8,20,000 | Dell competitive |
| **iDRAC Enterprise** | Included | iLO Advanced extra | XClarity extra | **Dell wins** |
| **ProSupport Plus** | 5-year, 4hr | 3-year standard | 3-year standard | **Dell wins** |
| **India Support** | Excellent | Excellent | Good | **Dell/HPE tie** |
| **NVMe Support** | 24 drives | 16 drives | 20 drives | **Dell wins** |
| **GPU Ready** | Yes | Yes | Yes | All equal |
| **Energy Star** | Certified | Certified | Certified | All equal |

#### Why Xeon Silver 4410Y?

| CPU Model | Cores | TDP | Price (Pair) | Performance Index |
| --- | --- | --- | --- | --- |
| **Silver 4410Y** | 12C | 150W | ₹1,85,000 | 100 (baseline) |
| **Silver 4416+** | 20C | 165W | ₹2,85,000 | 145 (+45%) |
| **Gold 5418N** | 24C | 150W | ₹4,20,000 | 180 (+80%) |
| **Gold 6430** | 32C | 270W | ₹6,80,000 | 220 (+120%) |

Silver 4410Y Selection Rationale:

Core Count: 24 cores sufficient for 7 VMs with 25% headroom

Memory Bandwidth: 8-channel DDR5-4800 supports high I/O VMs

Power Efficiency: 150W TDP vs 270W Gold = 44% less power

Cost Efficiency: ₹1,85,000 vs ₹6,80,000 = ₹4,95,000 savings

Upgrade Path: Socket compatible with future Xeon generations

#### VMware vs Hyper-V vs Proxmox

| Factor | VMware vSphere | Microsoft Hyper-V | Proxmox VE | Decision |
| --- | --- | --- | --- | --- |
| **Licensing Cost** | ₹2,85,000 | ₹45,000 (Win Std) | Free | Trade-off |
| **Enterprise Features** | Comprehensive | Good | Basic | **VMware wins** |
| **Management Tools** | vCenter best-in-class | Windows-centric | Web UI | **VMware wins** |
| **Ecosystem** | Broadest | Microsoft-focused | Open-source | **VMware wins** |
| **Support** | 24/7 commercial | Microsoft | Community | **VMware wins** |
| **Live Migration** | vMotion | Live Migration | Yes | All equal |
| **B2H Team Skill** | Standard skillset | Common | Specialized | **VMware wins** |

VMware Selection: Despite higher cost, vSphere provides enterprise-grade reliability, comprehensive management, and industry-standard skills alignment that reduce operational risk for B2H Studios.

## Summary Tables

### Network Infrastructure BOM (Part 2)

| Component | Model | Qty | Unit Price (INR) | Total (INR) |
| --- | --- | --- | --- | --- |
| **Firewall** | FortiGate 120G | 2 | ₹5,85,000 | ₹11,70,000 |
| **Core Switch** | HPE Aruba CX 6300M | 2 | ₹2,45,000 | ₹4,90,000 |
| **Wireless AP** | FortiAP 431F | 4 | ₹68,000 | ₹2,72,000 |
| **Server** | Dell R760 | 1 | ₹8,45,000 | ₹8,45,000 |
| **vSphere License** | vSphere 8 Std | 2 sockets | ₹1,42,500 | ₹2,85,000 |
| **Cabling** | Mixed (see 3.1) | - | - | ₹3,31,700 |
| **Part 2 Subtotal** | **₹33,93,700** |  |  |  |

### Key Design Decisions Summary

| Decision | Selected Option | Rejected Options | Key Reason |
| --- | --- | --- | --- |
| **Firewall Model** | FortiGate 120G | 100F, 200F | Best price-performance |
| **HA Mode** | Active-Passive | Active-Active | Cost savings, simpler ops |
| **ISP Strategy** | Dual ISP + SD-WAN | Single ISP | Redundancy mandatory |
| **Switch Vendor** | HPE Aruba | Cisco Catalyst | 57% lower TCO |
| **Stacking** | VSX | Traditional Stack | Hitless failover |
| **Wireless** | FortiAP 431F | Cisco, Aruba | Native integration |
| **Server** | Dell R760 | HPE, Lenovo | Best support package |
| **Virtualization** | VMware vSphere | Hyper-V, Proxmox | Enterprise features |

Document Version: Part 2 v1.0

Date: March 22, 2026

Prepared by: VConfi Solutions Architect

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

Part 3: DR/Backup, Monitoring/SIEM & Power/UPS

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

# Part 3: Disaster Recovery, Monitoring, SIEM & Power Infrastructure

## B2H Studios IT Infrastructure Implementation Plan

Client: B2H Studios

Project: Media & Entertainment Infrastructure — Optimized Tiered Storage Solution

Date: March 22, 2026

Prepared by: VConfi Solutions

Classification: CONFIDENTIAL

Document Version: 2.0

## Table of Contents

[Disaster Recovery Design](#1-disaster-recovery-design)

[Backup Architecture](#2-backup-architecture)

[Monitoring Architecture (Zabbix)](#3-monitoring-architecture-zabbix)

[SIEM Architecture (Splunk)](#4-siem-architecture-splunk)

[Power Infrastructure](#5-power-infrastructure)

[Environmental Controls](#6-environmental-controls)

## 1. Disaster Recovery Design

### 1.1 DR Site Configuration (Site B Equipment List)

Site B serves as the Disaster Recovery site for B2H Studios, providing failover capability with reduced capacity to optimize costs while maintaining business continuity.

#### Site B Hardware Inventory

| Category | Component | Model | Qty | Purpose |
| --- | --- | --- | --- | --- |
| **Storage - Hot Tier** | Synology RS2423RP+ HA | RS2423RP+ with 12× 4TB SSD RAID10 | 2 | Real-time replicated active project storage |
| **Storage - Warm Tier** | Synology RS4021xs+ | RS4021xs+ with 16× 16TB HDD RAID6 | 1 | Reduced capacity (200TB) for recent projects |
| **Network - Firewall** | FortiGate 120G HA | FG-120G with UTP bundle | 2 | Security perimeter and SD-WAN |
| **Network - Core Switch** | HPE Aruba CX 6300M | JL659A 48-port with 25GbE uplinks | 2 | VSX redundant switching |
| **Compute** | Dell PowerEdge R760 Light | 1× Xeon Silver 4410Y, 64GB RAM | 1 | Reduced VM capacity for critical services |
| **Power** | APC Smart-UPS SRT 6000VA | SRT6KXLI with SNMP card | 2 | N+1 UPS redundancy |
| **Power** | Rack ATS | APC AP4424A 16A | 1 | Automatic transfer switching |
| **Power** | Metered PDU | APC AP8861 20-outlet | 4 | Power distribution with monitoring |
| **Network - Wireless** | FortiAP 431F | Indoor Wi-Fi 6E | 2 | Reduced AP coverage |
| **Cables** | Fiber OM4 Patch | LC-LC 10m | 4 | ISL/Replication links |
| **Cables** | Cat6a Patch | 2m/5m various | 50 | Network connectivity |

#### Site B VM Configuration

| VM Name | vCPUs | RAM | Storage | Purpose | Priority |
| --- | --- | --- | --- | --- | --- |
| Signiant SDCX-DR | 4 | 16GB | 300GB | Critical file transfer fallback | CRITICAL |
| Zabbix Proxy | 2 | 8GB | 100GB | Monitoring aggregation | CRITICAL |
| FortiAnalyzer-DR | 2 | 8GB | 200GB | Log aggregation at DR site | HIGH |
| FortiAuthenticator-DR | 2 | 8GB | 100GB | MFA fallback | HIGH |
| Vault Standby | 2 | 8GB | 50GB | Secrets management replica | MEDIUM |

### 1.2 Comparison Table: Site A vs Site B

| Parameter | Site A (Primary) | Site B (DR) | Rationale |
| --- | --- | --- | --- |
| **Location** | Primary Data Centre | Secondary Location (50+ km apart) | Geographic separation for disaster resilience |
| **Hot Tier Storage** | 2× RS2423RP+ HA (30TB) | 2× RS2423RP+ HA (30TB) | Identical for seamless failover |
| **Warm Tier Storage** | RS4021xs+ (468TB) | RS4021xs+ (200TB) | Reduced capacity for cost optimization |
| **Compute Server** | Dell R760 (2× CPU, 128GB RAM) | Dell R760 Light (1× CPU, 64GB RAM) | Reduced VM capacity acceptable for DR |
| **Firewall** | FortiGate 120G HA | FortiGate 120G HA | Identical security posture |
| **Core Switches** | 2× HPE CX 6300M | 2× HPE CX 6300M | Identical network architecture |
| **Internet Bandwidth** | 2× 1Gbps (Airtel + Jio) | 2× 1Gbps (different ISPs) | Same capacity, diverse providers |
| **UPS Configuration** | 2× APC SRT 6000VA (N+1) | 2× APC SRT 6000VA (N+1) | Identical power protection |
| **Wireless APs** | 6× FortiAP 431F | 2× FortiAP 431F | Minimal wireless at DR site |
| **LTO Tape Library** | 1× LTO-9 External | None | No air-gap at DR (cost saving) |
| **Wasabi Cloud Sync** | Continuous upload | Read-only access | DR site can access cloud archive |
| **Staffing** | Full operations | Emergency access only | DR site not staffed normally |

### 1.3 Replication Topology Diagram

flowchart TB
    subgraph SiteA["Site A - Primary Data Centre"]
        direction TB
        
        subgraph StorageA["Storage Tier"]
            HotA["Hot Tier: RS2423RP+ HA<br/>30TB - Active Projects"]
            WarmA["Warm Tier: RS4021xs+<br/>468TB - Recent Projects"]
            TapeA["LTO-9 Tape<br/>Air-Gap Backup"]
        end
        
        subgraph ComputeA["Compute"]
            VMA["Dell R760<br/>7 VMs"]
        end
        
        subgraph NetworkA["Network"]
            FGA["FortiGate 120G HA"]
            SWA["HPE CX 6300M VSX"]
        end
    end
    
    subgraph SiteB["Site B - DR Site"]
        direction TB
        
        subgraph StorageB["Storage Tier"]
            HotB["Hot Tier: RS2423RP+ HA<br/>30TB - Replica"]
            WarmB["Warm Tier: RS4021xs+<br/>200TB - Replica"]
        end
        
        subgraph ComputeB["Compute"]
            VMB["Dell R760 Light<br/>5 VMs"]
        end
        
        subgraph NetworkB["Network"]
            FGB["FortiGate 120G HA"]
            SWB["HPE CX 6300M VSX"]
        end
    end
    
    subgraph Cloud["Wasabi Cloud Storage"]
        CloudA["Hot Cloud<br/>Immutable Buckets"]
    end
    
    %% Site A Internal
    FGA <-->|SD-WAN| SWA
    SWA <-->|10GbE LACP| HotA
    SWA <-->|10GbE| WarmA
    SWA <-->|Management| VMA
    WarmA -->|Monthly Backup| TapeA
    
    %% Site B Internal
    FGB <-->|SD-WAN| SWB
    SWB <-->|10GbE LACP| HotB
    SWB <-->|10GbE| WarmB
    SWB <-->|Management| VMB
    
    %% Replication Links
    HotA <-->|"Synology HA Sync<br/>Real-time (RPO≈0)<br/>RTO <30 sec"| HotB
    WarmA -->|"Snapshot Replication<br/>Every 4 hours (RPO=4h)<br/>RTO=10 min"| WarmB
    
    %% Cloud Sync
    WarmA -->|"Cloud Sync<br/>Daily (RPO=24h)<br/>RTO=1-4h"| CloudA
    WarmB -->|Read Access| CloudA
    
    %% Site-to-Site VPN
    FGA <-->|"IPsec VPN Tunnel<br/>Encrypted Replication"| FGB
    
    style SiteA fill:#e1f5fe
    style SiteB fill:#fff3e0
    style Cloud fill:#e8f5e9

### 1.4 RTO/RPO Table by Tier

| Tier | Technology | Replication Method | RPO | RTO | Use Case |
| --- | --- | --- | --- | --- | --- |
| **Hot Tier** | RS2423RP+ HA (Site A) ↔ RS2423RP+ HA (Site B) | Synology High Availability Real-Time Sync | Near-zero (synchronous) | <30 seconds | Active projects being edited daily |
| **Warm Tier** | RS4021xs+ (Site A) → RS4021xs+ (Site B) | Snapshot Replication every 4 hours | 4 hours maximum | 10 minutes | Recent projects, client reviews in progress |
| **Archive/Cloud** | Wasabi Hot Cloud (ap-southeast-1) | Continuous Cloud Sync daily | 24 hours maximum | 1-4 hours | Archived projects, final deliverables |
| **Air-Gap** | LTO-9 Tape (Site A only) | Monthly manual backup | 30 days maximum | 24-48 hours | Compliance archive, ransomware ultimate protection |

#### RTO/RPO Visual Matrix

┌─────────────────────────────────────────────────────────────────────────────┐
│                        RTO/RPO MATRIX BY TIER                               │
├──────────────┬────────────────┬────────────────┬────────────────────────────┤
│     TIER     │      RPO       │      RTO       │       FAILURE SCENARIO     │
├──────────────┼────────────────┼────────────────┼────────────────────────────┤
│              │                │                │ Primary NAS fails:         │
│    HOT       │   Near-Zero    │   <30 seconds  │ Automatic failover to      │
│   (Active)   │  (Real-time)   │   ■■■□□□□□□□   │ secondary in DR site       │
│              │                │                │ No data loss               │
├──────────────┼────────────────┼────────────────┼────────────────────────────┤
│              │                │                │ Warm tier corruption:      │
│    WARM      │    4 Hours     │   10 minutes   │ Restore from last snapshot │
│  (Recent)    │   ■■■■□□□□□□   │   ■■□□□□□□□□   │ Max 4 hours data loss      │
│              │                │                │                            │
├──────────────┼────────────────┼────────────────┼────────────────────────────┤
│              │                │                │ Site A destruction:        │
│   ARCHIVE    │    24 Hours    │   1-4 hours    │ Download from Wasabi       │
│   (Cloud)    │   ■■■■■■■□□□   │   ■■■■□□□□□□   │ Bandwidth dependent        │
│              │                │                │                            │
├──────────────┼────────────────┼────────────────┼────────────────────────────┤
│              │                │                │ Ransomware attack:         │
│  AIR-GAP     │    30 Days     │   24-48 hours  │ Retrieve tape from vault   │
│   (Tape)     │   ■■■■■■■■■■   │   ■■■■■■■■■□   │ Complete recovery possible │
└──────────────┴────────────────┴────────────────┴────────────────────────────┘

RPO Scale: ■ = 1 hour (Hot), 4 hours (Warm), 2.4 hours (Archive), 3 days (Air-Gap)
RTO Scale: ■ = 1 minute (Hot), 1 minute (Warm), 24 minutes (Archive), 2.4 hours (Air-Gap)

### 1.5 Failover Procedures (Step-by-Step)

#### Procedure DR-001: Hot Tier Failover (Automated)

Trigger Conditions:

Primary RS2423RP+ unit hardware failure

Complete power loss at Site A

Network partition exceeding 30 seconds

Automation Level: Fully Automated (No manual intervention required)

| Step | Action | Verification Command | Expected Result | Time |
| --- | --- | --- | --- | --- |
| 1 | HA heartbeat lost | Automatic detection | Failover triggered | 0 sec |
| 2 | Passive unit detects primary failure | `cat /var/log/ha.log` | "Primary unreachable, assuming active role" | 5 sec |
| 3 | Virtual IP migration | `ip addr show` | VIP (10.10.30.10) appears on DR unit | 10 sec |
| 4 | SMB/NFS service activation | `systemctl status nfs-server` | Services running | 15 sec |
| 5 | DNS update (if applicable) | `nslookup nas.b2hstudios.local` | Resolves to DR IP | 20 sec |
| 6 | Client reconnection | User access test | Shares accessible | 30 sec |

Post-Failover Actions:

Investigate Site A failure cause

Repair/replace failed hardware

Execute failback procedure when primary is restored

#### Procedure DR-002: Warm Tier Failover (Manual)

Trigger Conditions:

Hot tier failover insufficient

Primary warm tier NAS failure

Site A complete disaster

Prerequisites:

Verify Site B warm tier has latest snapshots

Confirm network connectivity between sites

Notify stakeholders of planned failover

| Step | Action | Command/Procedure | Verification | Time |
| --- | --- | --- | --- | --- |
| 1 | Log into Site B DSM | `https://10.10.40.12:5001` | Successful login | 2 min |
| 2 | Navigate to Snapshot Replication | Main Menu → Replication | Interface loaded | 1 min |
| 3 | Identify latest snapshot | Check timestamp | Snapshot within 4 hours | 1 min |
| 4 | Promote snapshot to active | Snapshot → Make Writable | Confirmation dialog | 1 min |
| 5 | Confirm promotion | Click "Promote" | Snapshot now active volume | 2 min |
| 6 | Update DNS/NAS alias | Point `warm-nas.b2hstudios.local` to 10.10.30.12 | `nslookup` verification | 2 min |
| 7 | Verify share accessibility | Mount test from workstation | Files accessible | 1 min |

Total RTO: 10 minutes

#### Procedure DR-003: Complete Site Failover (Disaster Recovery)

Trigger Conditions:

Complete Site A destruction or inaccessibility

Natural disaster affecting primary site

Extended power outage (>2 hours)

Prerequisites:

Site B confirmed operational

DNS control available

User notification complete

| Phase | Step | Action | Responsible | Time |
| --- | --- | --- | --- | --- |
| **T+0** | 1 | Declare disaster and activate DR team | IT Manager | 0 min |
| 2 | Verify Site B operational status | Remote check | 5 min |  |
| 3 | Update external DNS to point to Site B WAN IPs | DNS Admin | 10 min |  |
| **T+10** | 4 | Activate Site B hot tier (auto or manual) | System | 15 min |
| 5 | Promote Site B warm tier snapshots | Storage Admin | 20 min |  |
| 6 | Update VPN/ZTNA configuration | Network Admin | 25 min |  |
| **T+30** | 7 | Start critical VMs at Site B | System | 35 min |
| 8 | Verify Signiant SDCX-DR operational | Application Admin | 40 min |  |
| 9 | Notify users of DR site access | IT Manager | 45 min |  |
| **T+45** | 10 | Begin user acceptance testing | Users | 60 min |

Total RTO: 60 minutes for full site failover

### 1.6 Failback Procedures

#### Procedure DR-004: Hot Tier Failback

When to Execute:

Primary Site A hardware repaired

Stable operation confirmed for 24 hours

During maintenance window

| Step | Action | Command | Verification |
| --- | --- | --- | --- |
| 1 | Verify Site A hot tier operational | `ping 10.10.30.11` | Response received |
| 2 | Check replication sync status | DSM → High Availability | "Synchronized" status |
| 3 | Initiate manual failover back | HA → Management → Failback | Confirmation prompt |
| 4 | Confirm failback completion | Monitor HA status | Primary active, DR passive |
| 5 | Verify client access | User test | No connectivity issues |

#### Procedure DR-005: Warm Tier Failback

| Step | Action | Details |
| --- | --- | --- |
| 1 | Halt writes to Site B warm tier | Notify all users |
| 2 | Configure reverse replication | Site B → Site A |
| 3 | Sync latest changes | Allow replication to complete |
| 4 | Update DNS to Site A | Point warm-nas to primary |
| 5 | Resume normal operations | Verify access |
| 6 | Re-establish normal replication | Site A → Site B |

### 1.7 Quarterly DR Testing Plan

#### Testing Schedule

| Quarter | Test Type | Scope | Duration | Participants |
| --- | --- | --- | --- | --- |
| Q1 | Tabletop Exercise | Documentation review, role assignment | 4 hours | IT Team, Management |
| Q2 | Hot Tier Failover Test | Automated HA switchover | 2 hours | IT Team |
| Q3 | Warm Tier Recovery | Snapshot restore, data validation | 4 hours | IT Team, Users |
| Q4 | Full DR Simulation | Complete site failover and failback | 8 hours | All Stakeholders |

#### Test Execution Template

Test ID: DR-TEST-Q2-2026

Date: June 15, 2026

Scope: Hot Tier Automated Failover

| Step | Action | Expected Result | Actual Result | Pass/Fail |
| --- | --- | --- | --- | --- |
| 1 | Document baseline state | All systems normal |  |  |
| 2 | Simulate primary failure | Power off RS2423RP+ primary |  |  |
| 3 | Monitor failover progress | DR assumes active role |  |  |
| 4 | Verify RTO met | <30 seconds downtime |  |  |
| 5 | Verify data accessibility | Users can access shares |  |  |
| 6 | Verify RPO met | No data loss |  |  |
| 7 | Execute failback | Primary restored as active |  |  |
| 8 | Document lessons learned | Improvement items identified |  |  |

#### DR Test Report Template

═══════════════════════════════════════════════════════════════
           DISASTER RECOVERY TEST REPORT
═══════════════════════════════════════════════════════════════
Test ID:        [DR-TEST-Q{X}-{YYYY}]
Date:           [DD/MM/YYYY]
Test Type:      [Tabletop/Component/Full]
Scope:          [Description]

EXECUTIVE SUMMARY:
Overall Result: [PASS / PARTIAL / FAIL]
RTO Achieved:   [Yes/No] - Actual: [X] min, Target: [Y] min
RPO Achieved:   [Yes/No] - Actual data loss: [X]

DETAILED RESULTS:
[Step-by-step results table]

ISSUES IDENTIFIED:
1. [Issue description]
   Severity: [Critical/Major/Minor]
   Remediation: [Action plan]

IMPROVEMENTS IMPLEMENTED:
1. [Improvement]

SIGN-OFFS:
IT Manager:     _________________ Date: _______
Security Lead:  _________________ Date: _______
Business Rep:   _________________ Date: _______
═══════════════════════════════════════════════════════════════

## 2. Backup Architecture

### 2.1 3-2-1-1 Backup Strategy Explanation

The B2H Studios backup strategy implements the industry-standard 3-2-1-1 backup rule with specific adaptations for media production workflows.

#### The 3-2-1-1 Rule Explained

| Component | Definition | B2H Implementation |
| --- | --- | --- |
| **3** | Three copies of data | 1. Primary storage (Site A)<br/>2. DR replica (Site B)<br/>3. Cloud/tape archive |
| **2** | Two different media types | 1. Disk (NAS/SAN)<br/>2. Tape (LTO-9) |
| **1** | One offsite copy | Wasabi Cloud (ap-southeast-1) |
| **1** | One air-gapped copy | LTO-9 tape (offline, bank vault) |

#### Why 3-2-1-1 for Media Production?

Threat Coverage Analysis:
┌──────────────────────────────────────────────────────────────┐
│ Threat Scenario              │ 3-2-1-1 Protection           │
├──────────────────────────────────────────────────────────────┤
│ Single drive failure         │ Protected (RAID + replicas)   │
│ Primary NAS failure          │ Protected (DR replica)        │
│ Ransomware (logical)         │ Protected (immutable + tape)  │
│ Site disaster (fire/flood)   │ Protected (DR site + cloud)   │
│ Insider deletion             │ Protected (immutable + tape)  │
│ Nation-state attack          │ Protected (air-gap tape)      │
└──────────────────────────────────────────────────────────────┘

### 2.2 Hot Tier Backup (Synology HA Real-Time Sync)

#### Configuration Details

| Parameter | Setting | Rationale |
| --- | --- | --- |
| **Technology** | Synology High Availability | Built-in active-passive clustering |
| **Sync Method** | Real-time block-level | Minimal RPO for active projects |
| **Replication Target** | Site B RS2423RP+ HA pair | Identical hardware for compatibility |
| **Network Path** | Dedicated 10GbE link via SD-WAN | Guaranteed bandwidth, low latency |
| **Encryption** | AES-256 in transit | Data protection during replication |
| **Compression** | LZ4 | Reduce bandwidth utilization |

#### HA Setup Configuration

# Synology HA Configuration Commands (via SSH)

# 1. Initialize HA cluster on primary
synoha -c init --primary-ip=10.10.30.11 --secondary-ip=10.10.40.11 --cluster-ip=10.10.30.10

# 2. Verify cluster status
synoha -c status

# Expected Output:
# Cluster Status: Healthy
# Primary Node: 10.10.30.11 (Active)
# Secondary Node: 10.10.40.11 (Passive)
# Replication Status: Synchronized
# Last Sync: 0 seconds ago

# 3. Configure heartbeat monitoring
synoha -c set --heartbeat-interval=5 --heartbeat-timeout=30

# 4. Enable auto-failover
synoha -c set --auto-failover=true --failover-delay=10

#### Monitoring HA Health

| Metric | Warning Threshold | Critical Threshold | Action |
| --- | --- | --- | --- |
| Replication Lag | >5 seconds | >30 seconds | Investigate network |
| Sync Status | Degraded | Failed | Trigger alert |
| Heartbeat Loss | 1 missed | 3 missed | Prepare failover |
| Disk Usage | >80% | >90% | Expand storage |

### 2.3 Warm Tier Backup (Snapshot Replication Every 4 Hours)

#### Snapshot Schedule

| Schedule | Frequency | Retention | Purpose |
| --- | --- | --- | --- |
| Hourly Snapshots | Every hour | 24 copies | Rapid recovery from user errors |
| 4-Hour Replication | Every 4 hours | 42 copies (7 days) | DR site synchronization |
| Daily Snapshots | Daily at 02:00 | 30 copies | Monthly recovery points |
| Weekly Snapshots | Sunday 02:00 | 12 copies (3 months) | Long-term recovery |

#### Snapshot Replication Configuration

# DSM Snapshot Replication Settings

# 1. Create replication task
Snapshot Replication → Replication → Create
  Source Server: Site A RS4021xs+ (10.10.30.12)
  Target Server: Site B RS4021xs+ (10.10.40.12)
  Connection: SSH/RSYNC encrypted
  
# 2. Configure schedule
  Frequency: Every 4 hours
  Start Time: 00:00
  Retention Policy:
    - Keep last 42 snapshots (7 days)
    - Keep daily for 30 days
    - Keep weekly for 12 weeks

# 3. Enable snapshot immutability
  Snapshot Lock: Enabled
  Lock Duration: 7 days minimum
  
# 4. Notification settings
  On Success: Every 6 hours
  On Failure: Immediate email

#### Snapshot Retention Policy

Snapshot Timeline (7 Days):
Day 1: [00:00] [04:00] [08:00] [12:00] [16:00] [20:00]
Day 2: [00:00] [04:00] [08:00] [12:00] [16:00] [20:00]
...
Day 7: [00:00] [04:00] [08:00] [12:00] [16:00] [20:00]

Total: 42 snapshots retained for instant recovery
Older snapshots: Consolidated to daily → weekly

### 2.4 Cloud Tier (Wasabi Sync)

#### Wasabi Configuration

| Parameter | Setting |
| --- | --- |
| **Region** | ap-southeast-1 (Singapore) |
| **Bucket Type** | Hot Cloud Storage |
| **Object Lock** | Compliance Mode (immutable) |
| **Retention Period** | 90 days minimum |
| **Sync Schedule** | Daily at 01:00 IST |
| **Encryption** | SSE-S3 (AES-256) |
| **Data Tiering** | Projects older than 30 days |

#### Cloud Sync Task Setup

# Synology Cloud Sync Configuration

# 1. Install Cloud Sync package
# Package Center → Cloud Sync → Install

# 2. Create Wasabi connection
Cloud Sync → Create
  Provider: Wasabi (S3 compatible)
  Access Key: [WASABI_ACCESS_KEY]
  Secret Key: [WASABI_SECRET_KEY]
  Bucket: b2h-studios-archive
  Server: s3.ap-southeast-1.wasabisys.com

# 3. Configure sync task
  Local Path: /volume1/warm-tier/archive
  Remote Path: /b2h-studios/
  Sync Direction: Upload only
  Schedule: Daily 01:00
  
# 4. Enable object lock
  Versioning: Enable
  Object Lock: Compliance mode, 90 days
  
# 5. Configure filtering
  Include: *.mov, *.mxf, *.prores, *.r3d, *.arri, *.xml
  Exclude: *.tmp, *.cache, .DS_Store, Thumbs.db
  Minimum size: 10MB (avoid syncing tiny files)

#### Cost Projection (Wasabi)

| Year | Capacity | Monthly Cost | Annual Cost |
| --- | --- | --- | --- |
| Year 1 | 200 TB | ₹99,600 | ₹11,95,200 |
| Year 2 | 300 TB | ₹1,49,400 | ₹17,92,800 |
| Year 3 | 400 TB | ₹1,99,200 | ₹23,90,400 |
| Year 4 | 500 TB | ₹2,49,000 | ₹29,88,000 |
| Year 5 | 600 TB | ₹2,98,800 | ₹35,85,600 |

Note: ₹498/TB/month. Zero egress fees. Minimum 90-day retention per object.

### 2.5 Air-Gap Backup (LTO-9 Tape Monthly)

#### LTO-9 Specifications

| Specification | Value |
| --- | --- |
| **Native Capacity** | 18 TB per tape |
| **Compressed Capacity** | 45 TB (2.5:1 compression for media files) |
| **Native Speed** | 400 MB/s |
| **Interface** | SAS-3 (12 Gbps) |
| **WORM Support** | Yes (compliance tapes available) |

#### Air-Gap Backup Procedure

Prerequisites:

External LTO-9 drive connected to warm tier NAS

New LTO-9 tape labeled and initialized

Backup window: 8 hours allocated

| Step | Action | Duration | Verification |
| --- | --- | --- | --- |
| 1 | Connect LTO drive to RS4021xs+ | 5 min | Drive detected in DSM |
| 2 | Insert new LTO-9 tape | 2 min | Tape recognized, inventory complete |
| 3 | Initiate full backup | 1 min | Job started |
| 4 | Backup execution (18TB) | 4-6 hours | Monitor progress in Hyper Backup |
| 5 | Verify backup completion | 10 min | 100% complete, verify checksums |
| 6 | **CRITICAL:** Physically disconnect drive | 2 min | Drive disconnected, powered off |
| 7 | Remove tape and place in protective case | 2 min | Tape secured |
| 8 | Update tape inventory log | 5 min | Record date, tape ID, contents |
| 9 | Store tape in fireproof safe | 5 min | Safe locked, access logged |
| 10 | Transport to bank vault (quarterly) | Varies | Deposit receipt filed |

#### Tape Rotation Schedule

| Tape ID | Month Created | Location | Retention |
| --- | --- | --- | --- |
| LTO-2026-Q1-M1 | January | Fireproof Safe | 1 year |
| LTO-2026-Q1-M2 | February | Fireproof Safe | 1 year |
| LTO-2026-Q1-M3 | March | Bank Vault | 7 years |
| LTO-2026-Q2-M1 | April | Fireproof Safe | 1 year |
| ... | ... | ... | ... |

Rotation Logic:

Monthly tapes kept on-site for 3 months

Quarterly tape moved to bank vault for long-term retention

Annual archival tape retained for 7 years (compliance)

### 2.6 Backup Topology Diagram

flowchart TB
    subgraph Primary["Site A - Primary"]
        direction TB
        
        subgraph HotA["Hot Tier (RS2423RP+ HA)"]
            H1["Active: Active Projects<br/>30TB SSD"]
            H2["Passive: Real-time Replica"]
        end
        
        subgraph WarmA["Warm Tier (RS4021xs+)"]
            W1["Recent Projects<br/>468TB HDD"]
            Snap["Immutable Snapshots<br/>Every 2 hours"]
        end
        
        subgraph TapeSys["Air-Gap System"]
            LTO["LTO-9 External Drive<br/>Connected Monthly"]
            Tape[("LTO-9 Tape<br/>18TB Native")]
        end
    end
    
    subgraph DR["Site B - Disaster Recovery"]
        direction TB
        
        subgraph HotB["Hot Tier (RS2423RP+ HA)"]
            H3["DR Active<br/>Real-time Sync"]
            H4["DR Passive"]
        end
        
        subgraph WarmB["Warm Tier (RS4021xs+)"]
            W2["Snapshot Replica<br/>200TB"]
        end
    end
    
    subgraph Cloud["Wasabi Cloud"]
        BUCK[("Immutable Bucket<br/>Singapore Region")]
    end
    
    subgraph Offsite["Offsite Storage"]
        Vault[("Bank Vault<br/>Quarterly Rotation")]
        Safe[("Fireproof Safe<br/>Monthly Tapes")]
    end
    
    %% Replication flows
    H1 <-->|"HA Sync<br/>Real-time<br/>RPO≈0"| H3
    W1 -->|"Snapshot Replication<br/>Every 4 hours<br/>RPO=4h"| W2
    W1 -->|"Cloud Sync<br/>Daily @ 01:00<br/>RPO=24h"| BUCK
    W1 -->|"Monthly Full Backup<br/>~4 hours<br/>RPO=30d"| LTO
    
    %% Tape handling
    LTO -.->|"Disconnect<br/>After backup"| Tape
    Tape -->|"Monthly storage"| Safe
    Tape -->|"Quarterly rotation"| Vault
    
    %% Data recovery paths
    BUCK -->|Emergency restore| DR
    Vault -->|Disaster recovery| Primary
    Safe -->|Monthly recovery| Primary
    
    style Primary fill:#e3f2fd
    style DR fill:#fff8e1
    style Cloud fill:#e8f5e9
    style Offsite fill:#fce4ec

## 3. Monitoring Architecture (Zabbix)

### 3.1 Zabbix Server Specifications

#### VM Configuration

| Parameter | Specification |
| --- | --- |
| **Hostname** | ZABBIX-01 |
| **Hypervisor** | Dell PowerEdge R760 (VMware) |
| **vCPUs** | 4 |
| **RAM** | 16 GB |
| **Storage** | 500 GB SSD (RAID10) |
| **Operating System** | Ubuntu Server 22.04 LTS |
| **Zabbix Version** | 6.4 LTS |
| **Database** | PostgreSQL 15 |
| **Web Server** | Nginx |
| **IP Address** | 10.10.40.15 |

#### Zabbix Component Sizing

| Component | Configuration | Purpose |
| --- | --- | --- |
| **Zabbix Server** | 4 vCPU, 8GB RAM | Core monitoring engine |
| **Zabbix Frontend** | Shared with server | Web interface |
| **PostgreSQL** | 4GB RAM dedicated | Database for metrics |
| **Housekeeping** | Daily at 03:00 | Data retention cleanup |

### 3.2 Monitored Items List

#### Network Devices

| Device Type | Model | IP Address | Monitored Items | Collection Interval |
| --- | --- | --- | --- | --- |
| **FortiGate Primary** | FG-120G | 10.10.40.1 | CPU, Memory, Sessions, Interface traffic, VPN tunnels, IPS events | 60 sec |
| **FortiGate Secondary** | FG-120G | 10.10.40.2 | CPU, Memory, HA status, Interface traffic | 60 sec |
| **HPE Switch 1** | CX 6300M | 10.10.40.3 | CPU, Memory, Port status, Traffic, Temperature | 60 sec |
| **HPE Switch 2** | CX 6300M | 10.10.40.4 | CPU, Memory, Port status, Traffic, Temperature | 60 sec |
| **FortiAP** | FAP-431F | Various | Client count, Channel utilization, Signal strength | 300 sec |

#### Storage Devices

| Device | Model | IP Address | Monitored Items | Collection Interval |
| --- | --- | --- | --- | --- |
| **Hot Tier Primary** | RS2423RP+ | 10.10.30.11 | Volume usage, Disk health, Temperature, Replication status, IOPS | 60 sec |
| **Hot Tier Secondary** | RS2423RP+ | 10.10.30.12 | Volume usage, Disk health, Temperature, HA status | 60 sec |
| **Warm Tier** | RS4021xs+ | 10.10.30.13 | Volume usage, Disk health, Temperature, Snapshot status | 60 sec |
| **Wasabi Cloud** | S3 API | Cloud | Bucket size, API response time, Sync status | 300 sec |

#### Compute Infrastructure

| Device | OS | IP Address | Monitored Items | Collection Interval |
| --- | --- | --- | --- | --- |
| **Dell R760** | VMware ESXi | 10.10.40.10 | CPU, Memory, Disk I/O, VM status, Hardware health | 60 sec |
| **Signiant SDCX** | Windows Server 2022 | 10.10.10.15 | Service status, CPU, Memory, Disk, Transfer queue | 60 sec |
| **FortiAnalyzer** | FortiOS | 10.10.40.20 | Log storage, CPU, Memory, Database size | 300 sec |
| **FortiAuthenticator** | FortiOS | 10.10.40.21 | Auth events, CPU, Memory, Token sync | 300 sec |
| **HashiCorp Vault** | Linux | 10.10.40.22 | Seal status, Token count, Audit log size | 300 sec |
| **Zabbix Server** | Ubuntu | 10.10.40.15 | Self-monitoring (processes, queue, cache) | 30 sec |

#### Environmental & Power

| Device | Model | IP Address | Monitored Items | Collection Interval |
| --- | --- | --- | --- | --- |
| **UPS 1** | APC SRT 6000VA | 10.10.40.30 | Load %, Battery runtime, Input voltage, Temperature | 60 sec |
| **UPS 2** | APC SRT 6000VA | 10.10.40.31 | Load %, Battery runtime, Input voltage, Temperature | 60 sec |
| **Temperature Sensor** | APC NetBotz | 10.10.40.32 | Rack temperature, Humidity | 300 sec |

#### Security Monitored Items

| Category | Source | Monitored Data | Alert Trigger |
| --- | --- | --- | --- |
| **Failed Logins** | FortiGate, DSM, Windows | Failed authentication count | >5 failures in 5 min |
| **AV Alerts** | Kaspersky SC | Malware detection events | Any detection |
| **IPS Events** | FortiGate | Intrusion prevention blocks | >10 events in 1 hour |
| **Certificate Expiry** | All SSL endpoints | Days until expiration | <30 days warning, <7 days critical |
| **ZTNA Anomalies** | FortiGate | Unusual access patterns | Geographic impossibility |

### 3.3 Alert Thresholds

#### Severity Levels

| Severity | Response Time | Notification Method | Typical Scenarios |
| --- | --- | --- | --- |
| **Critical** | Immediate | SMS + Email + Phone call | Site down, security breach, power failure |
| **High** | 15 minutes | SMS + Email | Hardware failure, replication broken, >90% capacity |
| **Warning** | 1 hour | Email | High utilization, elevated temperature, certificate expiry |
| **Information** | Next business day | Dashboard only | Routine events, successful backups |

#### Threshold Configuration Table

| Item | Warning | High | Critical | Action |
| --- | --- | --- | --- | --- |
| **CPU Usage** | >70% for 5 min | >85% for 5 min | >95% for 3 min | Scale or investigate |
| **Memory Usage** | >75% | >85% | >95% | Add memory or restart |
| **Disk Usage** | >80% | >90% | >95% | Clean up or expand |
| **Disk I/O Latency** | >20ms | >50ms | >100ms | Check for issues |
| **Network Errors** | >0.1% | >1% | >5% | Check cables/interfaces |
| **Temperature** | >35°C | >40°C | >45°C | Check cooling |
| **UPS Load** | >70% | >80% | >90% | Reduce load or upgrade |
| **UPS Runtime** | <30 min | <15 min | <5 min | Prepare for shutdown |
| **Replication Lag** | >10 sec | >60 sec | >5 min | Check network |
| **Failed Logins** | - | >5 in 5 min | >10 in 5 min | Investigate attack |

### 3.4 Escalation Matrix

#### Primary Escalation Path

| Time | Level | Contact | Action |
| --- | --- | --- | --- |
| T+0 | L1 - Helpdesk | helpdesk@b2hstudios.com | Initial alert acknowledgment |
| T+5 min | L2 - System Admin | sysadmin@b2hstudios.com | Begin investigation |
| T+15 min | L3 - IT Manager | itmanager@b2hstudios.com | Escalate if unresolved |
| T+30 min | L4 - Security Team | security@b2hstudios.com | For security events |
| T+1 hour | L5 - Management | cto@b2hstudios.com | Business impact assessment |

#### Escalation Matrix by Alert Type

| Alert Type | L1 | L2 | L3 | L4 | Escalation Time |
| --- | --- | --- | --- | --- | --- |
| **Hardware Failure** | Notify | Investigate | Approve replacement | - | 15 min |
| **Security Incident** | Notify | Contain | Coordinate | Investigate | Immediate |
| **Power Failure** | Notify | Assess | Declare DR | - | 5 min |
| **Replication Failure** | Notify | Troubleshoot | Engage vendor | - | 30 min |
| **Capacity Alert** | Monitor | Plan expansion | Approve budget | - | 24 hours |
| **Certificate Expiry** | Schedule | Execute | Verify | - | 7 days before |

### 3.5 Dashboard Design

#### Main Dashboard Layout

┌─────────────────────────────────────────────────────────────────────────────┐
│                    B2H STUDIOS - INFRASTRUCTURE DASHBOARD                   │
├─────────────────────────────────────────────────────────────────────────────┤
│  ┌──────────────┐  ┌──────────────┐  ┌──────────────┐  ┌──────────────┐    │
│  │  SITE STATUS │  │  ALERTS      │  │  TOP 5       │  │  BANDWIDTH   │    │
│  │              │  │              │  │  BUSIEST     │  │  UTILIZATION │    │
│  │  [Site A]    │  │  Critical: 0 │  │  INTERFACES  │  │              │    │
│  │  ● Online    │  │  High: 0     │  │  1. NAS-P1   │  │  IN:  450Mbps│    │
│  │              │  │  Warning: 2  │  │  2. NAS-P2   │  │  OUT: 890Mbps│    │
│  │  [Site B]    │  │              │  │  3. WAN1     │  │              │    │
│  │  ● Online    │  │  [View All]  │  │  4. WAN2     │  │  [Details]   │    │
│  │              │  │              │  │  5. SRV-ETH0 │  │              │    │
│  └──────────────┘  └──────────────┘  └──────────────┘  └──────────────┘    │
├─────────────────────────────────────────────────────────────────────────────┤
│  ┌────────────────────────────┐  ┌──────────────────────────────────────┐  │
│  │  STORAGE UTILIZATION       │  │  VM STATUS                           │  │
│  │                            │  │                                      │  │
│  │  Hot Tier:  ████████░░ 78% │  │  [●] Signiant SDCX     CPU: 45%     │  │
│  │  Warm Tier: ████░░░░░░ 42% │  │  [●] FortiAnalyzer     CPU: 23%     │  │
│  │  Cloud:     ██░░░░░░░░ 18% │  │  [●] FortiAuth         CPU: 12%     │  │
│  │                            │  │  [●] HashiCorp Vault   CPU: 8%      │  │
│  │  [Capacity Forecast]       │  │  [●] FortiClient EMS   CPU: 15%     │  │
│  │                            │  │  [●] Kaspersky SC      CPU: 18%     │  │
│  └────────────────────────────┘  │  [●] Zabbix Server     CPU: 35%     │  │
│                                  └──────────────────────────────────────┘  │
├─────────────────────────────────────────────────────────────────────────────┤
│  ┌────────────────────────────┐  ┌──────────────────────────────────────┐  │
│  │  POWER & ENVIRONMENT       │  │  RECENT EVENTS                       │  │
│  │                            │  │                                      │  │
│  │  UPS 1: ● Online  72% load │  │  14:32  INFO  Backup completed       │  │
│  │  UPS 2: ● Online  68% load │  │  14:15  WARN  UPS 1 battery <80%     │  │
│  │  Runtime: 42 minutes       │  │  12:00  INFO  Snapshot replication   │  │
│  │                            │  │  08:30  INFO  Cloud sync completed   │  │
│  │  Temp: 24°C  Humidity: 45% │  │  02:00  INFO  Daily backup success   │  │
│  │                            │  │                                      │  │
│  │  [Environmental Details]   │  │  [View Event Log]                    │  │
│  └────────────────────────────┘  └──────────────────────────────────────┘  │
└─────────────────────────────────────────────────────────────────────────────┘

#### Storage-Specific Dashboard

┌─────────────────────────────────────────────────────────────────────────────┐
│                      STORAGE PERFORMANCE DASHBOARD                          │
├─────────────────────────────────────────────────────────────────────────────┤
│  ┌──────────────────────────────────────────────────────────────────────┐  │
│  │  IOPS - Hot Tier                                                     │  │
│  │  Read:  ████████████████████████████████████████  12,500 IOPS       │  │
│  │  Write: ████████████████████░░░░░░░░░░░░░░░░░░░░░   5,200 IOPS       │  │
│  └──────────────────────────────────────────────────────────────────────┘  │
│  ┌──────────────────────────────────────────────────────────────────────┐  │
│  │  THROUGHPUT - Warm Tier                                              │  │
│  │  Read:  ██████████████████████████░░░░░░░░░░░░░░░   850 MB/s         │  │
│  │  Write: ██████████████░░░░░░░░░░░░░░░░░░░░░░░░░░░   520 MB/s         │  │
│  └──────────────────────────────────────────────────────────────────────┘  │
│  ┌────────────────────────────┐  ┌──────────────────────────────────────┐  │
│  │  REPLICATION STATUS        │  │  SNAPSHOT STATUS                     │  │
│  │                            │  │                                      │  │
│  │  Hot → DR:  ● Sync OK      │  │  Total: 42 snapshots                 │  │
│  │  Lag: 0.3 seconds          │  │  Locked: 42                          │  │
│  │                            │  │  Oldest: 7 days                      │  │
│  │  Warm → DR: ● Sync OK      │  │  Latest: 2 hours ago                 │  │
│  │  Last: 2 hours ago         │  │                                      │  │
│  │                            │  │  [Snapshot Manager]                  │  │
│  │  Cloud Sync: ● Idle        │  │                                      │  │
│  │  Next: 01:00 tomorrow      │  │                                      │  │
│  └────────────────────────────┘  └──────────────────────────────────────┘  │
└─────────────────────────────────────────────────────────────────────────────┘

## 4. SIEM Architecture (Splunk)

### 4.1 License Tier: 50GB/day

#### Sizing Calculation

| Log Source | Daily Volume | Data Type |
| --- | --- | --- |
| FortiGate (4 units) | 8 GB | Security events, traffic logs, VPN |
| Synology NAS (3 units) | 2 GB | File access, authentication, audit |
| FortiAnalyzer | 5 GB | Aggregated logs, reports |
| Windows Servers (7 VMs) | 3 GB | System events, security, application |
| Kaspersky Security Center | 2 GB | Antivirus events, scan results |
| FortiClient EMS | 2 GB | Endpoint events, posture |
| Application Logs | 5 GB | Signiant, Vault, custom apps |
| Syslog (Network Devices) | 2 GB | Switch events, AP logs |
| **Subtotal** | **29 GB** |  |
| **Headroom (70%)** | **21 GB** |  |
| **Total Licensed** | **50 GB/day** |  |

#### License Details

| Parameter | Value |
| --- | --- |
| **Edition** | Splunk Enterprise |
| **License Type** | Perpetual with annual maintenance |
| **Daily Ingestion Limit** | 50 GB |
| **Violation Handling** | 5 violations per 30 days allowed |
| **Annual Cost** | ₹6,50,000 |
| **Indexer Nodes** | 1 (single site deployment) |
| **Search Heads** | 1 (shared with indexer) |

### 4.2 Log Sources Configuration

#### FortiGate Log Forwarding

# FortiGate Syslog Configuration
config log syslogd setting
    set status enable
    set server "10.10.40.15"
    set port 514
    set facility local0
    set format default
    set reliable disable
    set syslog-type udp
end

# Configure log filters
config log syslogd filter
    set severity information
    set forward-traffic enable
    set local-traffic enable
    set multicast-traffic enable
    set sniffer-traffic enable
    set anomaly enable
    set netscan enable
    set event enable
    set virus enable
    set webfilter enable
    set attack enable
    set spam enable
    set dlp enable
    set app-ctrl enable
end

#### Synology DSM Log Forwarding

# DSM Log Center Configuration
# Control Panel → Log Center → Log Sending

Enable log sending to syslog server:
  Server: 10.10.40.15
  Port: 514
  Protocol: UDP
  Format: RFC 3164
  
Send logs for:
  [✓] System
  [✓] Connection
  [✓] File Transfer
  [✓] Security
  [✓] User Activity
  [✓] Backup

#### Windows Event Log Forwarding

# Install Splunk Universal Forwarder on Windows VMs
# Configure inputs.conf

[WinEventLog://Application]
disabled = 0
index = windows

[WinEventLog://Security]
disabled = 0
index = windows

[WinEventLog://System]
disabled = 0
index = windows

[WinEventLog://ForwardedEvents]
disabled = 0
index = windows

# Filter for relevant events only
whitelist1 = EventCode="4624|4625|4634|4648|4720|4726|4738|4740|4768|4769|4771|4776|7045|7040"

### 4.3 Correlation Rules (Minimum 10)

| Rule ID | Name | Description | Severity | Conditions |
| --- | --- | --- | --- | --- |
| **CORR-001** | Multiple Failed Logins | Detects brute force attempts | High | >5 failed logins from same IP in 5 minutes |
| **CORR-002** | Privilege Escalation | Detects admin account abuse | Critical | Non-admin user performing admin actions |
| **CORR-003** | After-Hours Access | Unusual off-hours activity | Medium | Access between 22:00-06:00 (excluding scheduled jobs) |
| **CORR-004** | Ransomware Indicators | Mass file modifications | Critical | >1000 file modifications in 10 minutes |
| **CORR-005** | Data Exfiltration | Large outbound transfers | High | >50GB uploaded in 1 hour to non-business domains |
| **CORR-006** | Impossible Travel | Geographic impossibility | Critical | Logins from different countries within 1 hour |
| **CORR-007** | Disabled Account Usage | Account reactivation attempt | High | Login attempt using disabled account |
| **CORR-008** | Firewall Rule Violation | Unauthorized access attempt | Medium | Traffic matching "deny" rules from internal IPs |
| **CORR-009** | AV Multiple Detections | Potential malware outbreak | High | >5 AV alerts in 10 minutes |
| **CORR-010** | Snapshot Deletion Attempt | Ransomware protection bypass | Critical | Attempt to delete locked snapshots |
| **CORR-011** | VPN Concurrent Sessions | Account sharing detection | Medium | Same account connected from 3+ locations |
| **CORR-012** | Dormant Account Reactivation | Stale account usage | High | Account inactive >90 days suddenly active |

#### Sample Correlation Search (SPL)

# CORR-001: Multiple Failed Logins
title = "CORR-001: Multiple Failed Login Attempts"
description = "Detects potential brute force attacks"
severity = high

index=security (EventCode=4625 OR action="failure" OR outcome="failure")
| eval time_bucket=round(_time/300)*300
| stats dc(src_ip) as unique_ips, count as total_attempts, values(src_ip) as source_ips by time_bucket, user
| where total_attempts >= 5
| where unique_ips <= 3
| eval alert_message="User: " + user + " had " + total_attempts + " failed login attempts from " + source_ips
| table time_bucket, user, total_attempts, source_ips, alert_message

# CORR-004: Ransomware Indicators
title = "CORR-004: Potential Ransomware Activity"
description = "Detects mass file modifications indicative of ransomware"
severity = critical

index=synology sourcetype=synology:file action=modify OR action=delete
| bin _time span=10m
| stats count as file_operations, dc(filepath) as unique_files by _time, host, user
| where file_operations > 1000
| eval alert_message="Host: " + host + " - User: " + user + " modified " + file_operations + " files in 10 minutes"
| table _time, host, user, file_operations, unique_files, alert_message

### 4.4 Log Retention Policy

| Tier | Retention Period | Storage Location | Compression | Search Performance |
| --- | --- | --- | --- | --- |
| **Hot** | 90 days | SSD (Indexer local) | None | Real-time |
| **Warm** | 1 year (days 91-365) | SAS drives (Indexer) | None | Fast (<5 sec) |
| **Cold** | 3 years (years 2-3) | NAS archive | GZIP | Slower (minutes) |
| **Frozen** | 7 years (compliance) | LTO Tape | GZIP | Restore required |

#### Retention Policy Diagram

Time Progression:
T+0        T+90       T+365      T+1095     T+7 years
 │          │          │          │          │
 ▼          ▼          ▼          ▼          ▼
┌──────────┬──────────┬──────────┬──────────┐
│   HOT    │   WARM   │   COLD   │  FROZEN  │
│  (Fast)  │  (Fast)  │ (Slower) │ (Archive)│
│  90 days │ 275 days │ 730 days │ 4+ years │
└──────────┴──────────┴──────────┴──────────┘
     │          │          │          │
     ▼          ▼          ▼          ▼
  Indexer    Indexer      NAS        Tape
   Local     Extended   Archive    Archive

## 5. Power Infrastructure

### 5.1 Load Calculation Table (Per Device Wattage)

#### Site A Power Consumption

| Device | Model | Qty | Watts Each | Total Watts | Power Factor | VA |
| --- | --- | --- | --- | --- | --- | --- |
| **Storage - Hot Tier** | RS2423RP+ | 2 | 180W | 360W | 0.95 | 379 VA |
| **Storage - Warm Tier** | RS4021xs+ | 1 | 200W | 200W | 0.95 | 211 VA |
| **Compute Server** | Dell R760 | 1 | 800W | 800W | 0.95 | 842 VA |
| **Firewall** | FortiGate 120G | 2 | 100W | 200W | 0.99 | 202 VA |
| **Core Switches** | HPE CX 6300M | 2 | 130W | 260W | 0.95 | 274 VA |
| **Wireless APs** | FortiAP 431F | 6 | 17W | 102W | 0.99 | 103 VA |
| **Management PC** | Desktop | 1 | 150W | 150W | 0.95 | 158 VA |
| **Monitors** | 24" LCD | 2 | 30W | 60W | 0.99 | 61 VA |
| **Rack PDUs** | APC Metered | 4 | 15W | 60W | 0.99 | 61 VA |
| **Cooling Fans** | Rackmount | 2 | 50W | 100W | 0.95 | 105 VA |
| **Misc/Buffer** | - | 1 | 150W | 150W | 0.95 | 158 VA |
| **TOTAL** | **2,442W** | **0.96** | **2,554 VA** |  |  |  |

#### Site B Power Consumption

| Device | Model | Qty | Watts Each | Total Watts | Power Factor | VA |
| --- | --- | --- | --- | --- | --- | --- |
| **Storage - Hot Tier** | RS2423RP+ | 2 | 180W | 360W | 0.95 | 379 VA |
| **Storage - Warm Tier** | RS4021xs+ (reduced) | 1 | 180W | 180W | 0.95 | 189 VA |
| **Compute Server** | Dell R760 Light | 1 | 600W | 600W | 0.95 | 632 VA |
| **Firewall** | FortiGate 120G | 2 | 100W | 200W | 0.99 | 202 VA |
| **Core Switches** | HPE CX 6300M | 2 | 130W | 260W | 0.95 | 274 VA |
| **Wireless APs** | FortiAP 431F | 2 | 17W | 34W | 0.99 | 34 VA |
| **Rack PDUs** | APC Metered | 4 | 15W | 60W | 0.99 | 61 VA |
| **Cooling Fans** | Rackmount | 2 | 50W | 100W | 0.95 | 105 VA |
| **Misc/Buffer** | - | 1 | 100W | 100W | 0.95 | 105 VA |
| **TOTAL** | **1,894W** | **0.96** | **1,981 VA** |  |  |  |

### 5.2 UPS Sizing Calculation

#### Site A UPS Sizing

Load Calculation:
────────────────────────────────────────
Total Active Power:           2,442 W
Total Apparent Power:         2,554 VA
Power Factor:                 0.96

Design Margin Calculations:
────────────────────────────────────────
Base Load:                    2,554 VA
Add 20% Future Growth:        2,554 × 1.20 = 3,065 VA
Add 20% Headroom:             3,065 × 1.20 = 3,678 VA

N+1 Redundancy Requirement:
Each UPS must handle full load
Required per UPS:             3,678 VA
Selected UPS Capacity:        6,000 VA (6kVA)

Utilization at Full Load:     3,678/6,000 = 61%
Runtime at 61% Load:          ~42 minutes

#### Site B UPS Sizing

Load Calculation:
────────────────────────────────────────
Total Active Power:           1,894 W
Total Apparent Power:         1,981 VA
Power Factor:                 0.96

Design Margin Calculations:
────────────────────────────────────────
Base Load:                    1,981 VA
Add 20% Future Growth:        1,981 × 1.20 = 2,377 VA
Add 20% Headroom:             2,377 × 1.20 = 2,852 VA

N+1 Redundancy Requirement:
Each UPS must handle full load
Required per UPS:             2,852 VA
Selected UPS Capacity:        6,000 VA (6kVA)

Utilization at Full Load:     2,852/6,000 = 48%
Runtime at 48% Load:          ~58 minutes

### 5.3 UPS Selection: APC Smart-UPS SRT 6000VA

#### Specifications

| Specification | Value |
| --- | --- |
| **Model** | APC Smart-UPS SRT 6000VA (SRT6KXLI) |
| **Capacity** | 6,000 VA / 6,000 W |
| **Form Factor** | Rack/Tower convertible (4U) |
| **Input Voltage** | 230V nominal |
| **Output Voltage** | 230V (configurable) |
| **Topology** | Online/Double Conversion |
| **Waveform** | Pure Sine Wave |
| **Efficiency** | 96% (ECO mode: 99%) |
| **Interface** | USB, Serial, SmartSlot |
| **Network Management** | AP9631 Network Management Card (included) |
| **Bypass** | Static bypass (maintenance) |
| **Hot-Swappable Batteries** | Yes |
| **Extended Battery Modules** | SRT192RMBP (optional) |

#### Selected Configuration

| Parameter | Site A | Site B |
| --- | --- | --- |
| **UPS Units** | 2× SRT6KXLI | 2× SRT6KXLI |
| **Configuration** | N+1 Parallel | N+1 Parallel |
| **Network Card** | AP9631 included | AP9631 included |
| **Battery Packs** | Standard (no EBM) | Standard (no EBM) |
| **PDU Type** | Metered 20A | Metered 20A |
| **ATS** | AP4424A | AP4424A |

#### Pricing (INR)

| Item | Unit Price | Qty | Total |
| --- | --- | --- | --- |
| APC SRT 6000VA UPS | ₹1,65,000 | 4 | ₹6,60,000 |
| APC Rack ATS 16A | ₹52,000 | 2 | ₹1,04,000 |
| APC Metered PDU (20-outlet) | ₹35,000 | 8 | ₹2,80,000 |
| **Power Infrastructure Subtotal** | **₹10,44,000** |  |  |
| GST (18%) | ₹1,87,920 |  |  |
| **Total Power Infrastructure** | **₹12,31,920** |  |  |

### 5.4 Rack ATS Configuration

#### APC AP4424A Specifications

| Specification | Value |
| --- | --- |
| **Model** | APC Rack Automatic Transfer Switch AP4424A |
| **Input Connections** | 2× IEC 60320 C20 |
| **Output Connections** | 1× IEC 60320 C19, 8× IEC 60320 C13 |
| **Switching Time** | <10 ms (typical 4-8 ms) |
| **Switching Method** | Static switch (SCR-based) |
| **Current Rating** | 16A |
| **Form Factor** | 1U Rackmount |
| **Network Management** | Optional (AP9340) |
| **LED Indicators** | Source A, Source B, Output |

#### ATS Connection Diagram

Power Distribution Topology:

Utility Power
     │
     ▼
┌─────────┐
│   MCB   │  32A Main Breaker
│  32A    │
└────┬────┘
     │
     ▼
┌─────────────┐
│  Mains PDU  │
│  (2× 16A)   │
└──────┬──────┘
       │
    ┌──┴──┐
    │     │
    ▼     ▼
┌──────┐ ┌──────┐
│UPS 1 │ │UPS 2 │
│ 6kVA │ │ 6kVA │
└──┬───┘ └──┬───┘
   │        │
   ▼        ▼
┌──────────────────────────────────────────┐
│           Rack ATS (AP4424A)             │
│  Input A ←─────── Input B                │
│     │                │                   │
│     └───────┬────────┘                   │
│             │ <10ms transfer             │
│             ▼                            │
│      Output (C19/C13)                    │
└─────────────┬────────────────────────────┘
              │
    ┌─────────┼─────────┐
    ▼         ▼         ▼
┌───────┐ ┌───────┐ ┌───────┐
│ PDU-1 │ │ PDU-2 │ │ Device│
│(Left) │ │(Right)│ │Direct │
└───┬───┘ └───┬───┘ └───┬───┘
    │         │         │
    ▼         ▼         ▼
 Devices   Devices   Critical
 Rack A    Rack B    Devices

### 5.5 Runtime at Load Table

#### APC SRT 6000VA Runtime Chart

| Load % | Load (W) | Runtime (Standard) | Runtime with EBM |
| --- | --- | --- | --- |
| 25% | 1,500W | ~1 hour 45 min | ~5 hours |
| 50% | 3,000W | ~42 minutes | ~2 hours 30 min |
| 75% | 4,500W | ~22 minutes | ~1 hour 20 min |
| 100% | 6,000W | ~12 minutes | ~45 minutes |

#### Site A Runtime Calculation

| Scenario | Load | Runtime | Action Window |
| --- | --- | --- | --- |
| **Normal Operation (N+1)** | 1,221W per UPS (20%) | ~3 hours | Extended runtime with single UPS |
| **Single UPS Failure** | 2,442W (41%) | ~55 minutes | Graceful shutdown or generator start |
| **Full Load** | 3,678W (61%) | ~42 minutes | Generator start required |

#### Site B Runtime Calculation

| Scenario | Load | Runtime | Action Window |
| --- | --- | --- | --- |
| **Normal Operation (N+1)** | 947W per UPS (16%) | ~3.5 hours | Extended runtime with single UPS |
| **Single UPS Failure** | 1,894W (32%) | ~1 hour 10 min | Graceful shutdown or generator start |
| **Full Load** | 2,852W (48%) | ~58 minutes | Generator start required |

### 5.6 SNMP Monitoring Integration

#### UPS SNMP Configuration

| Parameter | Setting |
| --- | --- |
| **Community String** | [REDACTED - Configure during deployment] |
| **SNMP Version** | v3 (recommended) or v2c |
| **Trap Destination** | 10.10.40.15 (Zabbix Server) |
| **Trap Port** | 162 |
| **Polling Interval** | 60 seconds |

#### Monitored UPS Parameters

| OID | Description | Warning | Critical |
| --- | --- | --- | --- |
| upsBasicBatteryStatus | Battery status | - | On battery |
| upsAdvBatteryRunTimeRemaining | Runtime remaining | <30 min | <10 min |
| upsAdvBatteryCapacity | Battery charge % | <80% | <50% |
| upsHighPrecInputFrequency | Input frequency | 49-51 Hz | <48 or >52 Hz |
| upsHighPrecInputVoltage | Input voltage | 207-253V | <198 or >264V |
| upsHighPrecOutputVoltage | Output voltage | 225-235V | <220 or >240V |
| upsAdvOutputLoad | Output load % | >70% | >90% |
| upsAdvConfigTemperature | UPS temperature | >40°C | >50°C |

#### Zabbix UPS Template Configuration

# Zabbix UPS Discovery Rule
Name: UPS SNMP Discovery
Type: SNMPv2 agent
Key: ups.discovery
OID: 1.3.6.1.4.1.318.1.1.1
Community: {$SNMP_COMMUNITY}

# Sample Item Prototypes
Name: UPS {#UPSNAME} - Battery Runtime
Key: ups.runtime[{#UPSNAME}]
OID: 1.3.6.1.4.1.318.1.1.1.2.2.3.0
Type: SNMPv2 agent
Units: s
Preprocessing: Custom multiplier 0.0167 (convert to minutes)

# Trigger Prototypes
Name: UPS {#UPSNAME} - On Battery Power
Expression: {Zabbix server:ups.status[{#UPSNAME}].last()}=2
Severity: High

Name: UPS {#UPSNAME} - Low Battery Runtime
Expression: {Zabbix server:ups.runtime[{#UPSNAME}].last()}<10
Severity: Disaster

### 5.7 Generator Backup Recommendation

#### Generator Sizing

| Parameter | Recommendation |
| --- | --- |
| **Type** | Diesel Generator (primary) or Natural Gas |
| **Capacity** | 15 kVA minimum (for 30% headroom) |
| **Phases** | 3-phase input |
| **Voltage** | 415V 3-phase / 230V single-phase |
| **ATS** | Automatic transfer switch for whole facility |
| **Fuel Tank** | 8-hour runtime minimum |
| **Estimated Cost** | ₹4,50,000 - ₹6,50,000 |

#### Generator Integration Diagram

Power Path with Generator:

Utility Power ──────┐
                    │
                    ▼
              ┌─────────┐
              │  Mains  │
              │   ATS   │
              └────┬────┘
                   │
     ┌─────────────┼─────────────┐
     │             │             │
     ▼             ▼             ▼
Generator      UPS Input      Non-Critical
(Standby)         │           Loads
              ┌───┴───┐
              │ UPS   │
              │N+1    │
              └───┬───┘
                  │
                  ▼
             Rack ATS
                  │
                  ▼
            Critical Loads
          (IT Infrastructure)

Transfer Sequence:
1. Utility failure detected (<10ms)
2. UPS takes load (instant)
3. Generator auto-start (10-15 seconds)
4. Generator stabilizes (30-45 seconds)
5. Mains ATS switches to generator (<100ms)
6. UPS recharges while supporting load

#### Generator Recommendation Table

| Brand | Model | Capacity | Price (INR) | Features |
| --- | --- | --- | --- | --- |
| **Cummins** | C15D5 | 15 kVA | ₹5,20,000 | Reliable, good service network |
| **Kirloskar** | KG1-15AS | 15 kVA | ₹4,80,000 | Indian manufacturer, cost-effective |
| **Mahindra** | 15 kVA | 15 kVA | ₹4,50,000 | Good value, widespread service |
| **Eicher** | 15 kVA | 15 kVA | ₹4,95,000 | Reliable performance |

Recommendation: Kirloskar KG1-15AS for best value-to-performance ratio with excellent India-wide service support.

## 6. Environmental Controls

### 6.1 Temperature Monitoring

#### Target Temperature Ranges

| Zone | Optimal Range | Warning Threshold | Critical Threshold |
| --- | --- | --- | --- |
| **Server Rack Inlet** | 20-24°C | >26°C | >30°C |
| **Server Rack Outlet** | 25-30°C | >32°C | >38°C |
| **Storage Equipment** | 18-24°C | >26°C | >28°C |
| **General Room** | 20-25°C | >27°C | >30°C |
| **UPS Battery** | 20-25°C | >27°C | >35°C |

#### Temperature Sensor Placement

| Location | Sensor Type | Monitoring Purpose |
| --- | --- | --- |
| **Rack Front (Top)** | APC NetBotz | Intake temperature |
| **Rack Front (Middle)** | APC NetBotz | Intake temperature |
| **Rack Front (Bottom)** | APC NetBotz | Intake temperature |
| **Rack Rear (Top)** | APC NetBotz | Exhaust temperature |
| **Rack Rear (Middle)** | APC NetBotz | Exhaust temperature |
| **Room Center** | APC NetBotz | Ambient temperature |
| **UPS Battery Compartment** | Built-in sensor | Battery health |

### 6.2 Humidity Requirements

#### Humidity Specifications

| Parameter | Minimum | Optimal | Maximum |
| --- | --- | --- | --- |
| **Relative Humidity** | 35% | 45-50% | 60% |
| **Dew Point** | 5°C | 10-12°C | 17°C |

#### Humidity Control Measures

| Measure | Implementation | Threshold |
| --- | --- | --- |
| **Dehumidification** | Precision AC with humidity control | Activate at >55% RH |
| **Humidification** | Precision AC with humidity control | Activate at <40% RH |
| **Condensation Prevention** | Dew point monitoring | Alert if dew point approaches rack temperature |

### 6.3 Rack Layout (42U Diagram)

#### Site A Primary Rack Layout

Rack A - Primary Equipment (42U)
═══════════════════════════════════════════════════════════════════
 U42 │ [Blank Panel] - Airflow management
 U41 │ [Blank Panel]
 U40 │ ┌─────────────────────────────────────────────────────────┐
 U39 │ │           HPE Aruba CX 6300M - Switch 1 (SW1)           │
 U38 │ │                      1U Core Switch                       │
 U37 │ └─────────────────────────────────────────────────────────┘
 U36 │ ┌─────────────────────────────────────────────────────────┐
 U35 │ │           HPE Aruba CX 6300M - Switch 2 (SW2)           │
 U34 │ │                      1U Core Switch                       │
 U33 │ └─────────────────────────────────────────────────────────┘
 U32 │ [1U Cable Management]
 U31 │ ┌─────────────────────────────────────────────────────────┐
 U30 │ │              FortiGate 120G - Primary (FG1)             │
 U29 │ │                    1U Firewall Appliance                  │
 U28 │ └─────────────────────────────────────────────────────────┘
 U27 │ ┌─────────────────────────────────────────────────────────┐
 U26 │ │            FortiGate 120G - Secondary (FG2)             │
 U25 │ │                    1U Firewall Appliance                  │
 U24 │ └─────────────────────────────────────────────────────────┘
 U23 │ [1U Blank Panel]
 U22 │ ┌─────────────────────────────────────────────────────────┐
 U21 │ │              APC Smart-UPS SRT 6000VA (UPS1)            │
 U20 │ │                    4U Online UPS                          │
 U19 │ │                                                             │
 U18 │ │                                                             │
 U17 │ └─────────────────────────────────────────────────────────┘
 U16 │ ┌─────────────────────────────────────────────────────────┐
 U15 │ │              APC Smart-UPS SRT 6000VA (UPS2)            │
 U14 │ │                    4U Online UPS                          │
 U13 │ │                                                             │
 U12 │ │                                                             │
 U11 │ └─────────────────────────────────────────────────────────┘
 U10 │ ┌─────────────────────────────────────────────────────────┐
 U09 │ │                 APC Rack ATS 16A (ATS)                  │
 U08 │ │                    1U Automatic Transfer                  │
 U07 │ └─────────────────────────────────────────────────────────┘
 U06 │ [1U Cable Management]
 U05 │ ┌─────────────────────────────────────────────────────────┐
 U04 │ │              Dell PowerEdge R760 Server                 │
 U03 │ │                    2U Compute Node                        │
 U02 │ │                                                             │
 U01 │ └─────────────────────────────────────────────────────────┘
═══════════════════════════════════════════════════════════════════
     │   [Rear: Cable organizers, PDU left/right]

#### Site A Storage Rack Layout

Rack B - Storage Equipment (42U)
═══════════════════════════════════════════════════════════════════
 U42 │ [Blank Panel]
 U41 │ ┌─────────────────────────────────────────────────────────┐
 U40 │ │          Synology RS2423RP+ - Hot Tier Unit 1           │
 U39 │ │                    2U Rackmount NAS                       │
 U38 │ └─────────────────────────────────────────────────────────┘
 U37 │ ┌─────────────────────────────────────────────────────────┐
 U36 │ │          Synology RS2423RP+ - Hot Tier Unit 2           │
 U35 │ │                    2U Rackmount NAS                       │
 U34 │ └─────────────────────────────────────────────────────────┘
 U33 │ [1U Cable Management]
 U32 │ ┌─────────────────────────────────────────────────────────┐
 U31 │ │ │ │ │ │ │ │          Synology RS4021xs+              │
 U30 │ │ │ │ │ │ │ │              Warm Tier NAS                 │
 U29 │ │ │ │ │ │ │ │                 4U Storage                 │
 U28 │ │ │ │ │ │ │ │                                             │
 U27 │ └─────────────────────────────────────────────────────────┘
 U26 │ [1U Blank Panel]
 U25 │ ┌─────────────────────────────────────────────────────────┐
 U24 │ │              External LTO-9 Tape Drive                  │
 U23 │ │                  (Connected as needed)                    │
 U22 │ │                      2U External                          │
 U21 │ └─────────────────────────────────────────────────────────┘
 U20 │ [2U Spare / Future Expansion]
 U18 │ ┌─────────────────────────────────────────────────────────┐
 U17 │ │                   PDU - Metered (Left)                  │
 U16 │ │                  0U Vertical PDU                          │
 U15 │ │                                                             │
 U14 │ │                                                             │
 U13 │ └─────────────────────────────────────────────────────────┘
 U12 │ ┌─────────────────────────────────────────────────────────┐
 U11 │ │                   PDU - Metered (Right)                 │
 U10 │ │                  0U Vertical PDU                          │
 U09 │ │                                                             │
 U08 │ │                                                             │
 U07 │ └─────────────────────────────────────────────────────────┘
 U06 │ [6U Spare for expansion / Cable storage]
═══════════════════════════════════════════════════════════════════

#### Rack Layout Summary Table

| Rack | Contents | Total U Used | Available U | Power Load |
| --- | --- | --- | --- | --- |
| **Rack A - Primary** | Network, Firewall, UPS, Server | 32U | 10U | ~1,800W |
| **Rack B - Storage** | NAS systems, Tape, PDUs | 22U | 20U | ~900W |
| **Total Site A** | All infrastructure | 54U | 30U | ~2,700W |
| **Total Site B** | Reduced capacity | 42U | 42U | ~1,900W |

## Document Control

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| 1.0 | March 22, 2026 | VConfi Solutions | Initial release |

Next Review Date: September 22, 2026

Approval:

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| IT Manager |  |  |  |
| Security Lead |  |  |  |
| CTO |  |  |  |

Document Classification: CONFIDENTIAL

© 2026 VConfi Solutions. All rights reserved.

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

Part 4: Bill of Materials, Asset Lifecycle & Timeline

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

# Part 4: Bill of Materials, Assets, Timeline & Risk Management

## B2H Studios IT Infrastructure Implementation Plan

Client: B2H Studios

Project: Media & Entertainment Infrastructure — Ultra-Optimized Tiered Storage Solution

Date: March 22, 2026

Prepared by: VConfi Solutions

Classification: CONFIDENTIAL

Document Version: Ultra-Optimized 3.0

## Table of Contents

[Complete Bill of Materials](#1-complete-bill-of-materials)

[Asset Lifecycle & Warranty Management](#2-asset-lifecycle--warranty-management)

[Total Cost of Ownership (TCO)](#3-total-cost-of-ownership-tco)

[Implementation Timeline](#4-implementation-timeline)

[Acceptance Criteria](#5-acceptance-criteria)

[Risk Management](#6-risk-management)

## 1. Complete Bill of Materials

### 1.1 Site A — Primary Data Centre

#### 1.1.1 Storage Tier

Hot Tier — High Availability All-Flash Storage

| Item | Model/Specification | Qty | Unit Price (INR) | Total Price (INR) |
| --- | --- | --- | --- | --- |
| Rackmount NAS Unit | Synology RS2423RP+ (2U, 12-bay, redundant PSU) | 2 | ₹1,45,000 | ₹2,90,000 |
| Solid State Drives | Samsung PM893 3.84TB SATA SSD (Enterprise) | 24 | ₹42,000 | ₹10,08,000 |
| 10GbE Add-on Card | Synology E10G21-F2 (Dual 10GbE SFP+) | 2 | ₹28,000 | ₹56,000 |
| Cache Acceleration | Synology SNV3410-400G NVMe SSD (Read Cache) | 2 | ₹18,500 | ₹37,000 |
| **Hot Tier Subtotal** | **₹13,91,000** |  |  |  |

Warm Tier — High-Capacity Storage with Expansion

| Item | Model/Specification | Qty | Unit Price (INR) | Total Price (INR) |
| --- | --- | --- | --- | --- |
| Rackmount NAS Unit | Synology RS4021xs+ (4U, 16-bay, Xeon D-1541) | 1 | ₹2,85,000 | ₹2,85,000 |
| Expansion Unit | Synology RX1217sas (12-bay SAS Expansion) | 1 | ₹1,45,000 | ₹1,45,000 |
| Hard Disk Drives | Seagate Exos X18 16TB SAS 12Gb/s (7200RPM) | 40 | ₹28,500 | ₹11,40,000 |
| Cache Acceleration | Synology SNV3410-400G NVMe SSD (Read Cache) | 2 | ₹18,500 | ₹37,000 |
| 10GbE Add-on Card | Synology E10G21-F2 (Dual 10GbE SFP+) | 1 | ₹28,000 | ₹28,000 |
| **Warm Tier Subtotal** | **₹16,35,000** |  |  |  |

Cold Tier — Air-Gap Backup

| Item | Model/Specification | Qty | Unit Price (INR) | Total Price (INR) |
| --- | --- | --- | --- | --- |
| External LTO Drive | HPE StoreEver LTO-9 External SAS Drive | 1 | ₹3,25,000 | ₹3,25,000 |
| LTO-9 Data Cartridges | HPE LTO-9 Ultrium 18TB/45TB WORM Tapes | 12 | ₹18,500 | ₹2,22,000 |
| Cleaning Cartridge | HPE LTO Universal Cleaning Cartridge | 2 | ₹3,500 | ₹7,000 |
| Tape Labels & Cases | Barcode Labels + Protective Cases | 1 | ₹8,000 | ₹8,000 |
| Fireproof Safe | Godrej 105L Fire Resistant Safe | 1 | ₹45,000 | ₹45,000 |
| **Cold Tier Subtotal** | **₹6,07,000** |  |  |  |

Site A Storage Tier Total: ₹36,33,000

#### 1.1.2 Network Infrastructure

Core Switching — HPE Aruba CX 6300M VSX Stack

| Item | Model/Specification | Qty | Unit Price (INR) | Total Price (INR) |
| --- | --- | --- | --- | --- |
| Core Switch | HPE Aruba CX 6300M-48G (JL662A) — 48×1GbE, 4×10GbE SFP+, 4×25GbE SFP28 | 2 | ₹2,45,000 | ₹4,90,000 |
| 10GbE SFP+ Modules | HPE J9150D 10GbE SR SFP+ (850nm, 300m) | 16 | ₹8,500 | ₹1,36,000 |
| 25GbE SFP28 Modules | HPE J9151D 25GbE SR SFP28 (850nm, 100m) | 8 | ₹12,500 | ₹1,00,000 |
| **Core Switching Subtotal** | **₹7,26,000** |  |  |  |

Cabling & Physical Infrastructure

| Item | Model/Specification | Qty | Unit Price (INR) | Total Price (INR) |
| --- | --- | --- | --- | --- |
| OM4 Fiber Trunk Cable | 12-core MTP/MPO, LSZH, 50/125μm | 100m | ₹280/m | ₹28,000 |
| OM4 LC-LC Patch Cords | Duplex 3m, Aqua | 40 | ₹650 | ₹26,000 |
| Cat6a UTP Cable | 23 AWG, LSZH, 500MHz (per meter) | 500m | ₹85/m | ₹42,500 |
| Cat6a Patch Cords (3m) | Blue, Snagless | 50 | ₹180 | ₹9,000 |
| Cat6a Patch Cords (5m) | Blue, Snagless | 30 | ₹250 | ₹7,500 |
| SFP+ DAC Cables (3m) | 10GbE Passive Direct Attach Copper | 24 | ₹2,500 | ₹60,000 |
| SFP+ DAC Cables (5m) | 10GbE Passive Direct Attach Copper | 16 | ₹3,200 | ₹51,200 |
| SFP28 DAC Cables (3m) | 25GbE Passive Direct Attach Copper | 8 | ₹5,800 | ₹46,400 |
| Fiber Patch Panel | 24-port LC OM4, 1U | 4 | ₹4,500 | ₹18,000 |
| Copper Patch Panel | 48-port Cat6a, 1U | 2 | ₹3,200 | ₹6,400 |
| Cable Management | Horizontal cable managers, 1U | 8 | ₹1,200 | ₹9,600 |
| Velcro Cable Ties | 200mm Reusable, pack of 100 | 2 | ₹750 | ₹1,500 |
| Cable Labels | TIA-606-B compliant, pack of 500 | 2 | ₹400 | ₹800 |
| **Cabling Subtotal** | **₹3,06,900** |  |  |  |

Site A Network Infrastructure Total: ₹10,32,900

#### 1.1.3 Security Infrastructure

Firewall — FortiGate 120G HA Pair

| Item | Model/Specification | Qty | Unit Price (INR) | Total Price (INR) |
| --- | --- | --- | --- | --- |
| Next-Gen Firewall | FortiGate 120G (16×GE RJ45, 8×GE SFP, 2×10GE SFP+) | 2 | ₹4,85,000 | ₹9,70,000 |
| Unified Threat Protection (UTP) | 3-Year UTP Bundle (AV, IPS, Web Filter, DNS Filter, FortiSandbox) | 2 | ₹1,55,000 | ₹3,10,000 |
| FortiCare Premium Support | 24×7 Support, 3-Year | 2 | ₹85,000 | ₹1,70,000 |
| **Firewall Subtotal** | **₹14,50,000** |  |  |  |

Wireless Access Points

| Item | Model/Specification | Qty | Unit Price (INR) | Total Price (INR) |
| --- | --- | --- | --- | --- |
| Wi-Fi 6E Access Points | FortiAP 431F (Indoor, Tri-band, 2.5GbE) | 4 | ₹42,000 | ₹1,68,000 |
| PoE+ Injector/Midspan | Fortinet GPI-115 30W PoE Injector | 4 | ₹3,500 | ₹14,000 |
| **Wireless Subtotal** | **₹1,82,000** |  |  |  |

Site A Security Infrastructure Total: ₹16,32,000

#### 1.1.4 Compute Infrastructure

Virtualization Server — Dell PowerEdge R760

| Item | Model/Specification | Qty | Unit Price (INR) | Total Price (INR) |
| --- | --- | --- | --- | --- |
| Server Chassis | Dell PowerEdge R760 (2U Rackmount) | 1 | ₹1,25,000 | ₹1,25,000 |
| Processors | Intel Xeon Silver 4410Y (12C/24T, 2.0GHz) | 2 | ₹78,000 | ₹1,56,000 |
| Memory | 64GB DDR5-4800 ECC RDIMM | 2 | ₹28,000 | ₹56,000 |
| Boot Drives | 480GB SSD SATA 6Gbps (RAID 1 for ESXi) | 2 | ₹12,500 | ₹25,000 |
| Data Drives | 1.92TB SSD SAS 12Gbps (RAID 10) | 8 | ₹38,000 | ₹3,04,000 |
| RAID Controller | PERC H755N NVMe RAID Controller | 1 | ₹48,000 | ₹48,000 |
| Network Card | Broadcom 57414 Dual 10GbE SFP+ | 1 | ₹22,000 | ₹22,000 |
| Power Supplies | Dual 800W Platinum Hot-plug PSU | 1 | ₹35,000 | ₹35,000 |
| Rails | ReadyRails Sliding Rails | 1 | ₹8,500 | ₹8,500 |
| iDRAC 9 | Enterprise License (Remote Management) | 1 | ₹45,000 | ₹45,000 |
| ProSupport | 3-Year ProSupport Plus 4-Hour Mission Critical | 1 | ₹1,05,000 | ₹1,05,000 |
| **Server Hardware Subtotal** | **₹9,29,500** |  |  |  |

VMware Virtualization Software

| Item | Model/Specification | Qty | Unit Price (INR) | Total Price (INR) |
| --- | --- | --- | --- | --- |
| VMware vSphere 8 | Standard Edition (per CPU), 2 CPUs | 1 | ₹1,45,000 | ₹1,45,000 |
| Production Support | 3-Year SnS (Support & Subscription) | 1 | ₹65,000 | ₹65,000 |
| **VMware Subtotal** | **₹2,10,000** |  |  |  |

Site A Compute Infrastructure Total: ₹11,39,500

#### 1.1.5 Power Infrastructure

UPS & Power Distribution

| Item | Model/Specification | Qty | Unit Price (INR) | Total Price (INR) |
| --- | --- | --- | --- | --- |
| Online UPS | APC Smart-UPS SRT 6000VA (SRT6KXLI) — 6kVA/6kW | 2 | ₹1,65,000 | ₹3,30,000 |
| Network Management Card | AP9631 (included with UPS) | 2 | Included | — |
| Rack ATS | APC Rack ATS AP4424A (16A, 1U) | 1 | ₹52,000 | ₹52,000 |
| Metered PDUs | APC AP8861 20-outlet 0U Vertical PDU | 4 | ₹35,000 | ₹1,40,000 |
| Power Cables | IEC C13-C14 Power Cords, 2m | 30 | ₹450 | ₹13,500 |
| **Power Infrastructure Subtotal** | **₹5,35,500** |  |  |  |

#### 1.1.6 Software Subscriptions (Annual)

| Item | Description | Annual Cost (INR) |
| --- | --- | --- |
| Wasabi Hot Cloud Storage | 200TB capacity, zero egress fees | ₹11,95,200 |
| Signiant Jet/SDX | Media file acceleration platform | ₹3,50,000 |
| Zabbix Enterprise Support | Commercial support for monitoring | ₹1,20,000 |
| Splunk SIEM | 50GB/day ingestion license | ₹4,50,000 |
| FortiGuard Security Services | Years 4-5 renewal (UTP bundle) | ₹5,30,000 |
| **Annual Software Total** | **₹26,45,200** |  |

#### Site A Hardware Summary

| Category | Amount (INR) |
| --- | --- |
| Storage Tier | ₹36,33,000 |
| Network Infrastructure | ₹10,32,900 |
| Security Infrastructure | ₹16,32,000 |
| Compute Infrastructure | ₹11,39,500 |
| Power Infrastructure | ₹5,35,500 |
| **Site A Hardware Subtotal** | **₹79,72,900** |

### 1.2 Site B — Disaster Recovery Site

#### 1.2.1 Storage Tier (DR)

Hot Tier — High Availability (Identical to Site A)

| Item | Model/Specification | Qty | Unit Price (INR) | Total Price (INR) |
| --- | --- | --- | --- | --- |
| Rackmount NAS Unit | Synology RS2423RP+ (2U, 12-bay) | 2 | ₹1,45,000 | ₹2,90,000 |
| Solid State Drives | Samsung PM893 3.84TB SATA SSD | 24 | ₹42,000 | ₹10,08,000 |
| 10GbE Add-on Card | Synology E10G21-F2 | 2 | ₹28,000 | ₹56,000 |
| Cache Acceleration | Synology SNV3410-400G NVMe SSD | 2 | ₹18,500 | ₹37,000 |
| **DR Hot Tier Subtotal** | **₹13,91,000** |  |  |  |

Warm Tier — Reduced Capacity

| Item | Model/Specification | Qty | Unit Price (INR) | Total Price (INR) |
| --- | --- | --- | --- | --- |
| Rackmount NAS Unit | Synology RS4021xs+ (4U, 16-bay) | 1 | ₹2,85,000 | ₹2,85,000 |
| Hard Disk Drives | Seagate Exos X18 16TB SAS (Reduced: 16 drives) | 16 | ₹28,500 | ₹4,56,000 |
| Cache Acceleration | Synology SNV3410-400G NVMe SSD | 2 | ₹18,500 | ₹37,000 |
| 10GbE Add-on Card | Synology E10G21-F2 | 1 | ₹28,000 | ₹28,000 |
| **DR Warm Tier Subtotal** | **₹8,06,000** |  |  |  |

Site B Storage Total: ₹21,97,000

#### 1.2.2 Network Infrastructure (DR)

| Item | Model/Specification | Qty | Unit Price (INR) | Total Price (INR) |
| --- | --- | --- | --- | --- |
| Core Switch | HPE Aruba CX 6300M-48G (JL662A) | 2 | ₹2,45,000 | ₹4,90,000 |
| 10GbE SFP+ Modules | HPE J9150D 10GbE SR SFP+ | 16 | ₹8,500 | ₹1,36,000 |
| 25GbE SFP28 Modules | HPE J9151D 25GbE SR SFP28 | 4 | ₹12,500 | ₹50,000 |
| Cabling & Accessories | Fiber, Copper, Patch Panels (Reduced set) | 1 | ₹1,50,000 | ₹1,50,000 |
| **DR Network Subtotal** | **₹8,26,000** |  |  |  |

#### 1.2.3 Security Infrastructure (DR)

| Item | Model/Specification | Qty | Unit Price (INR) | Total Price (INR) |
| --- | --- | --- | --- | --- |
| Next-Gen Firewall | FortiGate 120G | 2 | ₹4,85,000 | ₹9,70,000 |
| UTP Bundle | 3-Year Unified Threat Protection | 2 | ₹1,55,000 | ₹3,10,000 |
| FortiCare Premium | 24×7 Support, 3-Year | 2 | ₹85,000 | ₹1,70,000 |
| Wireless AP | FortiAP 431F | 2 | ₹42,000 | ₹84,000 |
| PoE Injector | Fortinet GPI-115 | 2 | ₹3,500 | ₹7,000 |
| **DR Security Subtotal** | **₹15,41,000** |  |  |  |

#### 1.2.4 Compute Infrastructure (DR)

Dell R760 Light Configuration

| Item | Model/Specification | Qty | Unit Price (INR) | Total Price (INR) |
| --- | --- | --- | --- | --- |
| Server Chassis | Dell PowerEdge R760 (2U Rackmount) | 1 | ₹1,25,000 | ₹1,25,000 |
| Processor | Intel Xeon Silver 4410Y (12C/24T) | 1 | ₹78,000 | ₹78,000 |
| Memory | 64GB DDR5-4800 ECC RDIMM | 1 | ₹28,000 | ₹28,000 |
| Boot Drives | 480GB SSD SATA (RAID 1) | 2 | ₹12,500 | ₹25,000 |
| RAID Controller | PERC H755N NVMe RAID Controller | 1 | ₹48,000 | ₹48,000 |
| Network Card | Broadcom 57414 Dual 10GbE SFP+ | 1 | ₹22,000 | ₹22,000 |
| Power Supplies | Dual 800W Platinum Hot-plug PSU | 1 | ₹35,000 | ₹35,000 |
| Rails | ReadyRails Sliding Rails | 1 | ₹8,500 | ₹8,500 |
| iDRAC 9 | Enterprise License | 1 | ₹45,000 | ₹45,000 |
| VMware vSphere | Standard Edition (per CPU) | 1 | ₹1,45,000 | ₹1,45,000 |
| ProSupport | 3-Year ProSupport Plus | 1 | ₹85,000 | ₹85,000 |
| **DR Compute Subtotal** | **₹6,44,500** |  |  |  |

#### 1.2.5 Power Infrastructure (DR)

| Item | Model/Specification | Qty | Unit Price (INR) | Total Price (INR) |
| --- | --- | --- | --- | --- |
| Online UPS | APC Smart-UPS SRT 6000VA | 2 | ₹1,65,000 | ₹3,30,000 |
| Rack ATS | APC Rack ATS AP4424A | 1 | ₹52,000 | ₹52,000 |
| Metered PDUs | APC AP8861 20-outlet PDU | 4 | ₹35,000 | ₹1,40,000 |
| Power Cables | IEC C13-C14 Power Cords | 20 | ₹450 | ₹9,000 |
| **DR Power Subtotal** | **₹5,31,000** |  |  |  |

#### Site B Hardware Summary

| Category | Amount (INR) |
| --- | --- |
| Storage Tier | ₹21,97,000 |
| Network Infrastructure | ₹8,26,000 |
| Security Infrastructure | ₹15,41,000 |
| Compute Infrastructure | ₹6,44,500 |
| Power Infrastructure | ₹5,31,000 |
| **Site B Hardware Subtotal** | **₹57,39,500** |

### 1.3 Professional Services

| Service Category | Description | Duration | Cost (INR) |
| --- | --- | --- | --- |
| **Implementation Services** | Hardware installation, rack/stack, cabling, initial configuration | 4 weeks | ₹12,00,000 |
| **Network Engineering** | VLAN configuration, VSX setup, FortiGate deployment, ZTNA | 3 weeks | ₹4,50,000 |
| **Storage Engineering** | Synology deployment, RAID configuration, tiering, replication setup | 3 weeks | ₹4,50,000 |
| **Security Hardening** | FortiGate policies, SSL inspection, MFA setup, DLP rules | 2 weeks | ₹3,00,000 |
| **Migration & Cutover** | Data migration, user cutover, validation testing | 1 week | ₹3,00,000 |
| **Training & Documentation** | Admin training, SOPs, runbooks, as-built docs | 1 week | ₹2,50,000 |
| **Project Management** | PMO oversight, status reports, stakeholder mgmt | 16 weeks | ₹2,50,000 |
| **Year 1 Support** | 24×7 L2 support, break-fix, patches, monitoring | 12 months | ₹3,00,000 |
| **Professional Services Total** | **₹35,00,000** |  |  |

### 1.4 Grand Total Summary

| Category | Amount (INR) |
| --- | --- |
| Site A — Hardware | ₹79,72,900 |
| Site B — Hardware | ₹57,39,500 |
| Professional Services | ₹35,00,000 |
| **Subtotal** | **₹1,72,12,400** |
| GST @ 18% | ₹30,98,232 |
| **GRAND TOTAL** | **₹2,03,10,632** |

### 1.5 Payment Schedule

| Milestone | Deliverable | Percentage | Amount (INR) |
| --- | --- | --- | --- |
| **Order Placement** | PO Issued, Hardware Ordered | 30% | ₹60,93,190 |
| **Site A Deployment** | Site A Hardware Installed, Initial Config | 30% | ₹60,93,190 |
| **Site B Deployment** | Site B Hardware Installed, Replication Active | 20% | ₹40,62,126 |
| **Go-Live** | Production Cutover Complete | 15% | ₹30,46,595 |
| **Final Acceptance** | 30-Day Warranty Period Complete | 5% | ₹10,15,532 |
| **Total** | **100%** | **₹2,03,10,632** |  |

## 2. Asset Lifecycle & Warranty Management

### 2.1 Asset Register

| Item # | Asset Category | Model | Qty | Warranty Period | EOL Date | AMC Cost (Annual) |
| --- | --- | --- | --- | --- | --- | --- |
| **Site A — Storage** |  |  |  |  |  |  |
| A-ST-001 | NAS Hot Tier | Synology RS2423RP+ | 2 | 5-Year Advance Replacement | Mar 2031 | ₹29,000 |
| A-ST-002 | SSD Drives | Samsung PM893 3.84TB | 24 | 5-Year Manufacturer | Mar 2031 | ₹50,400 |
| A-ST-003 | NAS Warm Tier | Synology RS4021xs+ | 1 | 5-Year Advance Replacement | Mar 2031 | ₹28,500 |
| A-ST-004 | HDD Drives | Seagate Exos X18 16TB | 40 | 5-Year Manufacturer | Mar 2031 | ₹1,14,000 |
| A-ST-005 | LTO Drive | HPE StoreEver LTO-9 | 1 | 3-Year On-site | Mar 2029 | ₹32,500 |
| **Site A — Network** |  |  |  |  |  |  |
| A-NW-001 | Core Switch | HPE Aruba CX 6300M | 2 | Lifetime Warranty | Mar 2036 | ₹49,000 |
| A-NW-002 | SFP+ Modules | HPE J9150D | 16 | Lifetime | Mar 2036 | ₹13,600 |
| **Site A — Security** |  |  |  |  |  |  |
| A-SEC-001 | Firewall | FortiGate 120G | 2 | 3-Year UTP + Hardware | Mar 2029 | ₹2,40,000 |
| A-SEC-002 | Wireless AP | FortiAP 431F | 4 | 3-Year | Mar 2029 | ₹33,600 |
| **Site A — Compute** |  |  |  |  |  |  |
| A-COMP-001 | Server | Dell PowerEdge R760 | 1 | 3-Year ProSupport Plus | Mar 2029 | ₹1,05,000 |
| **Site A — Power** |  |  |  |  |  |  |
| A-PWR-001 | UPS | APC SRT 6000VA | 2 | 3-Year Factory | Mar 2029 | ₹33,000 |
| A-PWR-002 | PDUs | APC AP8861 | 4 | 2-Year | Mar 2028 | ₹14,000 |
| **Site B — Storage** |  |  |  |  |  |  |
| B-ST-001 | NAS Hot Tier | Synology RS2423RP+ | 2 | 5-Year Advance Replacement | Mar 2031 | ₹29,000 |
| B-ST-002 | SSD Drives | Samsung PM893 3.84TB | 24 | 5-Year Manufacturer | Mar 2031 | ₹50,400 |
| B-ST-003 | NAS Warm Tier | Synology RS4021xs+ | 1 | 5-Year Advance Replacement | Mar 2031 | ₹28,500 |
| B-ST-004 | HDD Drives | Seagate Exos X18 16TB | 16 | 5-Year Manufacturer | Mar 2031 | ₹45,600 |
| **Site B — Network** |  |  |  |  |  |  |
| B-NW-001 | Core Switch | HPE Aruba CX 6300M | 2 | Lifetime Warranty | Mar 2036 | ₹49,000 |
| **Site B — Security** |  |  |  |  |  |  |
| B-SEC-001 | Firewall | FortiGate 120G | 2 | 3-Year UTP + Hardware | Mar 2029 | ₹2,40,000 |
| B-SEC-002 | Wireless AP | FortiAP 431F | 2 | 3-Year | Mar 2029 | ₹16,800 |
| **Site B — Compute** |  |  |  |  |  |  |
| B-COMP-001 | Server | Dell PowerEdge R760 Light | 1 | 3-Year ProSupport Plus | Mar 2029 | ₹85,000 |
| **Site B — Power** |  |  |  |  |  |  |
| B-PWR-001 | UPS | APC SRT 6000VA | 2 | 3-Year Factory | Mar 2029 | ₹33,000 |
| **TOTAL ANNUAL AMC** | **₹10,85,900** |  |  |  |  |  |

### 2.2 Warranty Coverage Details

#### Synology (Storage)

Coverage: 5-Year Advance Replacement (hardware)

Response Time: Next business day replacement

Support Hours: 24×7 phone/email

Included: Hardware replacement, firmware updates

Excluded: Physical damage, data recovery

#### HPE Aruba (Networking)

Coverage: Lifetime Warranty with next-business-day replacement

Response Time: 4-hour response for critical issues

Support Hours: 24×7

Included: Hardware, software updates, technical support

#### Fortinet (Security)

Coverage: 3-Year UTP Bundle + Hardware Warranty

Response Time: 4-hour for critical, next-day for hardware

Support Hours: 24×7

Included: AV definitions, IPS signatures, firmware, hardware

#### Dell (Compute)

Coverage: ProSupport Plus 4-Hour Mission Critical

Response Time: 4-hour on-site for critical issues

Support Hours: 24×7

Included: Hardware, parts, labor, proactive monitoring

#### APC (Power)

Coverage: 3-Year Factory Warranty

Response Time: Next business day

Support Hours: Business hours + emergency

Included: Hardware replacement, battery pro-rata

### 2.3 Extended Warranty Options

| Component | Standard Warranty | Extended Option | Cost (5-Year) |
| --- | --- | --- | --- |
| Synology Storage | 5 years | N/A — Already 5 years | — |
| FortiGate Firewalls | 3 years | Extend to 5 years | ₹3,10,000 |
| Dell R760 Server | 3 years | Extend to 5 years ProSupport | ₹1,45,000 |
| APC UPS | 3 years | Extend to 5 years | ₹48,000 |
| **Total Extended Warranty** | **₹5,03,000** |  |  |

## 3. Total Cost of Ownership (TCO)

### 3.1 3-Year TCO Breakdown

| Cost Category | Year 1 | Year 2 | Year 3 | 3-Year Total |
| --- | --- | --- | --- | --- |
| **Initial Hardware** | ₹1,37,12,400 | — | — | ₹1,37,12,400 |
| **Professional Services** | ₹35,00,000 | — | — | ₹35,00,000 |
| **Software Subscriptions** | ₹26,45,200 | ₹26,45,200 | ₹26,45,200 | ₹79,35,600 |
| **Internet Connectivity** | ₹9,96,000 | ₹9,96,000 | ₹9,96,000 | ₹29,88,000 |
| **Annual Maintenance** | — | ₹10,85,900 | ₹10,85,900 | ₹21,71,800 |
| **Power & Cooling** | ₹1,80,000 | ₹1,80,000 | ₹1,80,000 | ₹5,40,000 |
| **Training & Refresh** | ₹2,50,000 | ₹50,000 | ₹50,000 | ₹3,50,000 |
| **Site Rental (DR)** | ₹3,60,000 | ₹3,60,000 | ₹3,60,000 | ₹10,80,000 |
| **Subtotal (Pre-GST)** | ₹2,16,43,600 | ₹53,17,100 | ₹53,17,100 | ₹3,22,77,800 |
| **GST @ 18%** | ₹38,95,848 | ₹9,57,078 | ₹9,57,078 | ₹58,10,004 |
| **Annual Total** | ₹2,55,39,448 | ₹62,74,178 | ₹62,74,178 | **₹3,80,87,804** |

3-Year TCO per User: ₹15,23,512 (25 users)

### 3.2 5-Year TCO Breakdown

| Cost Category | Year 4 | Year 5 | Additional 2-Year | 5-Year Total |
| --- | --- | --- | --- | --- |
| **Software Subscriptions** | ₹28,00,000 | ₹28,00,000 | ₹56,00,000 | ₹1,35,35,600 |
| **Internet Connectivity** | ₹10,45,800 | ₹10,45,800 | ₹20,91,600 | ₹50,79,600 |
| **Annual Maintenance** | ₹11,40,000 | ₹11,40,000 | ₹22,80,000 | ₹44,51,800 |
| **Power & Cooling** | ₹1,89,000 | ₹1,89,000 | ₹3,78,000 | ₹9,18,000 |
| **Hardware Refresh** | — | ₹5,00,000 | ₹5,00,000 | ₹5,00,000 |
| **Training & Refresh** | ₹50,000 | ₹50,000 | ₹1,00,000 | ₹4,50,000 |
| **Site Rental (DR)** | ₹3,78,000 | ₹3,78,000 | ₹7,56,000 | ₹18,36,000 |
| **Subtotal (Pre-GST)** | ₹55,02,800 | ₹61,02,800 | ₹1,16,05,600 | ₹4,38,83,400 |
| **GST @ 18%** | ₹9,90,504 | ₹10,98,504 | ₹20,89,008 | ₹79,11,012 |
| **Annual Total** | ₹64,93,304 | ₹72,01,304 | **₹1,36,94,608** | **₹5,17,94,412** |

5-Year TCO per User: ₹20,71,776 (25 users)

Monthly Cost per User (5-year average): ₹34,530

### 3.3 Year-by-Year Cost Projection

B2H STUDIOS — 5-YEAR TCO PROJECTION
═══════════════════════════════════════════════════════════════════════

   ₹3.0Cr │                                          ╭──── Year 5
          │                                    ╭─────┤ ₹72.0L
   ₹2.5Cr │                              ╭─────┤     │
          │                        ╭─────┤     │     │
   ₹2.0Cr │                  ╭─────┤     │     │     │
          │            ╭─────┤     │     │     │     │
   ₹1.5Cr │      ╭─────┤     │     │     │     │     │
          │╭─────┤     │     │     │     │     │     │
   ₹1.0Cr ││     │     │     │     │     │     │     │
          ││ Y1  │ Y2  │ Y3  │ Y4  │ Y5  │     │     │
    ₹50L  ││     │     │     │     │     │     │     │
          ││₹255L│ ₹63L│ ₹63L│ ₹65L│ ₹72L│     │     │
       ₹0 ┼┴─────┴─────┴─────┴─────┴─────┴─────┴─────┘
          └────────────────────────────────────────────
            Year 1  Year 2  Year 3  Year 4  Year 5

   Cumulative 5-Year TCO: ₹5.18 Crore (including GST)
   Year 1 includes initial capital expenditure
   Years 2-5 are operational costs only

### 3.4 Cost Comparison: Original vs. Optimized Design

| Metric | Original HD6500 Design | Ultra-Optimized Design | Savings |
| --- | --- | --- | --- |
| **Initial Hardware Cost** | ₹1,85,00,000 | ₹1,37,12,400 | ₹47,87,600 |
| **5-Year TCO** | ₹6,25,00,000 | ₹5,17,94,412 | ₹1,07,05,588 |
| **Storage Efficiency** | 65% (monolithic) | 85% (tiered) | +20% |
| **Power Consumption/Year** | ₹2,40,000 | ₹1,80,000 | ₹60,000/year |
| **Rack Space Required** | 12U | 8U | 4U saved |
| **Ransomware Resilience** | Medium | Very High | Priceless |

## 4. Implementation Timeline

### 4.1 Phase 1: Foundation (Weeks 1-4)

| Week | Activity | Deliverables | Owner |
| --- | --- | --- | --- |
| **Week 1** | Rack installation, power provisioning | Rack mounted, PDUs installed, power tested | VConfi |
| Site preparation, environmental checks | Temperature, humidity baseline established | B2H Facilities |  |
| **Week 2** | Core network deployment | Aruba switches installed, VSX configured | VConfi Network |
| Cabling infrastructure | Fiber and copper runs completed, tested | VConfi |  |
| **Week 3** | FortiGate deployment | Firewalls installed, HA configured, base policies | VConfi Security |
| ISP integration | Dual ISP SD-WAN configured, failover tested | VConfi |  |
| **Week 4** | Dell R760 deployment | Server installed, VMware configured, VMs provisioned | VConfi Compute |
| iDRAC and out-of-band management | Remote management access verified | VConfi |  |

Phase 1 Milestone: Network and compute foundation ready

### 4.2 Phase 2: Storage Deployment (Weeks 5-8)

| Week | Activity | Deliverables | Owner |
| --- | --- | --- | --- |
| **Week 5** | Hot tier deployment | RS2423RP+ units installed, RAID configured | VConfi Storage |
| HA configuration | Synology HA cluster active, sync verified | VConfi |  |
| **Week 6** | Warm tier deployment | RS4021xs+ installed, expansion configured | VConfi Storage |
| Cache optimization | SSD cache configured, performance tested | VConfi |  |
| **Week 7** | Data tiering configuration | Tiering policies defined, quotas set | VConfi |
| Wasabi cloud sync | Cloud sync configured, initial seeding started | VConfi |  |
| **Week 8** | LTO tape setup | External drive connected, backup jobs configured | VConfi |
| Air-gap procedure testing | Monthly backup test completed, procedures documented | VConfi |  |

Phase 2 Milestone: All storage tiers operational and replicating

### 4.3 Phase 3: Security & Access (Weeks 9-12)

| Week | Activity | Deliverables | Owner |
| --- | --- | --- | --- |
| **Week 9** | FortiClient deployment | EDR installed on all workstations | VConfi Security |
| ZTNA configuration | Zero trust access configured, device posture defined | VConfi |  |
| **Week 10** | MFA rollout | FortiToken distributed, all admin accounts enabled | VConfi |
| FortiAnalyzer setup | Log aggregation configured, reports scheduled | VConfi |  |
| **Week 11** | Zabbix monitoring | All devices monitored, dashboards live | VConfi |
| Alert thresholds and escalation | Alert matrix configured, tested | VConfi |  |
| **Week 12** | Security hardening | CIS benchmarks applied, penetration test | VConfi |
| Splunk SIEM configuration | Log forwarding active, correlation rules enabled | VConfi |  |

Phase 3 Milestone: Security controls fully operational, monitoring active

### 4.4 Phase 4: DR Site & Go-Live (Weeks 13-16)

| Week | Activity | Deliverables | Owner |
| --- | --- | --- | --- |
| **Week 13** | Site B deployment | All DR hardware installed, powered | VConfi |
| DR network configuration | Site B switches, firewalls configured | VConfi Network |  |
| **Week 14** | Replication setup | Site-to-site VPN active, replication verified | VConfi |
| Failover testing | Hot tier failover tested (<30 seconds) | VConfi |  |
| **Week 15** | User training | Admin training completed, SOPs handed over | VConfi |
| Documentation finalization | As-built docs, runbooks, DR procedures | VConfi |  |
| **Week 16** | Production cutover | Data migrated, users switched | VConfi + B2H |
| **PRODUCTION GO-LIVE** | Full production operation | **B2H Studios** |  |

Phase 4 Milestone: Production go-live complete

### 4.5 Gantt Chart

gantt
    title B2H Studios Implementation Timeline (16 Weeks)
    dateFormat  YYYY-MM-DD
    section Phase 1: Foundation
    Rack & Power           :a1, 2026-04-01, 7d
    Network Deployment     :a2, after a1, 7d
    Firewall & ISP         :a3, after a2, 7d
    VMware & Server        :a4, after a3, 7d
    section Phase 2: Storage
    Hot Tier Setup         :b1, after a4, 7d
    Warm Tier Setup        :b2, after b1, 7d
    Cloud Sync             :b3, after b2, 7d
    Tape & Air-Gap         :b4, after b3, 7d
    section Phase 3: Security
    FortiClient & ZTNA     :c1, after b4, 7d
    MFA & FortiAnalyzer    :c2, after c1, 7d
    Zabbix & Monitoring    :c3, after c2, 7d
    Hardening & SIEM       :c4, after c3, 7d
    section Phase 4: DR & Go-Live
    Site B Deployment      :d1, after c4, 7d
    Replication & Testing  :d2, after d1, 7d
    Training & Docs        :d3, after d2, 7d
    Production Go-Live     :crit, d4, after d3, 7d

### 4.6 Critical Path Identification

CRITICAL PATH ANALYSIS
═══════════════════════════════════════════════════════════════════

Week:  1   2   3   4   5   6   7   8   9   10  11  12  13  14  15  16
       │   │   │   │   │   │   │   │   │   │   │   │   │   │   │   │
       ▼   ▼   ▼   ▼   ▼   ▼   ▼   ▼   ▼   ▼   ▼   ▼   ▼   ▼   ▼   ▼

CP: [===Rack/Power===]
    [===Network Deploy===]
        [===Firewall===]
            [===VMware===]
                [===Hot Tier===]
                    [===Warm Tier===]
                        [===Cloud Sync===]
                            [===Tape Setup===]
                                [===FortiClient===]
                                    [===MFA/Auth===]
                                        [===Zabbix===]
                                            [===Hardening===]
                                                [===Site B Deploy===]
                                                    [===Replication===]
                                                        [===Training===]
                                                            [GO-LIVE]

CRITICAL PATH DURATION: 16 weeks
FLOAT ACTIVITIES:
  - Documentation (parallel throughout)
  - Vendor coordination (weeks 1-8)
  - User communication (weeks 12-16)

### 4.7 Milestone Table with Dates

| Milestone ID | Milestone Description | Target Date | Success Criteria | Sign-off Required |
| --- | --- | --- | --- | --- |
| M-001 | Site A Rack & Power Ready | Apr 7, 2026 | Power tested, racks installed | VConfi PM |
| M-002 | Core Network Operational | Apr 14, 2026 | VSX active, all VLANs configured | Network Lead |
| M-003 | Firewall HA Operational | Apr 21, 2026 | Failover tested <2 seconds | Security Lead |
| M-004 | VMware Infrastructure Ready | Apr 28, 2026 | All VMs deployable, vMotion working | Compute Lead |
| M-005 | Hot Tier Storage Ready | May 5, 2026 | HA cluster active, performance tested | Storage Lead |
| M-006 | Warm Tier Storage Ready | May 12, 2026 | 468TB usable, cache optimized | Storage Lead |
| M-007 | Cloud Sync Operational | May 19, 2026 | Wasabi sync verified, RPO 24h | Storage Lead |
| M-008 | Air-Gap Backup Tested | May 26, 2026 | LTO backup/restore successful | Storage Lead |
| M-009 | Security Controls Active | Jun 2, 2026 | ZTNA, MFA, EDR all operational | Security Lead |
| M-010 | Monitoring Fully Deployed | Jun 9, 2026 | All devices monitored, alerts tested | Monitoring Lead |
| M-011 | Site B Infrastructure Ready | Jun 16, 2026 | DR site fully configured | VConfi PM |
| M-012 | Replication Verified | Jun 23, 2026 | RPO <4 hours, RTO <10 minutes | DR Lead |
| M-013 | Training Completed | Jun 30, 2026 | Admin staff trained, SOPs accepted | B2H IT Manager |
| M-014 | **PRODUCTION GO-LIVE** | **Jul 7, 2026** | All users on new infrastructure | **B2H CTO** |
| M-015 | Project Closure | Aug 7, 2026 | 30-day warranty complete, handover | Both Parties |

## 5. Acceptance Criteria

### 5.1 Technical Acceptance Criteria

| Category | Criteria | Target Value | Verification Method |
| --- | --- | --- | --- |
| **Storage Performance** | Hot Tier Sequential Read | >2,000 MB/s | fio benchmark |
| Hot Tier Random Read IOPS | >50,000 IOPS | fio benchmark |  |
| Warm Tier Sequential Read | >800 MB/s | fio benchmark |  |
| **Network Performance** | Core Switch Throughput | >9.5 Gbps per 10GbE port | iperf3 test |
| Firewall Throughput | >35 Gbps | FortiGate diagnostic |  |
| Internet Bandwidth | >900 Mbps (each ISP) | Speed test |  |
| **Replication** | Hot Tier RPO | <1 second | DSM HA status |
| Warm Tier RPO | <4 hours | Snapshot replication log |  |
| Hot Tier RTO | <30 seconds | Failover test |  |
| Warm Tier RTO | <10 minutes | Failover test |  |
| **Availability** | System Uptime | >99.9% | Zabbix availability report |
| Planned Maintenance Window | <4 hours/month | Change log |  |

### 5.2 Performance Benchmarks

| Test ID | Test Description | Expected Result | Pass Criteria |
| --- | --- | --- | --- |
| PERF-001 | 25 concurrent editors accessing proxies | <100ms latency | Pass if <100ms average |
| PERF-002 | 4K video file copy (10GB) | <60 seconds | Pass if <60 seconds |
| PERF-003 | Snapshot creation time | <30 seconds | Pass if <30 seconds |
| PERF-004 | VM boot time (Windows) | <90 seconds | Pass if <90 seconds |
| PERF-005 | Firewall session establishment | <5ms | Pass if <5ms average |
| PERF-006 | ZTNA connection time | <10 seconds | Pass if <10 seconds |
| PERF-007 | Splunk search (24h data) | <10 seconds | Pass if <10 seconds |
| PERF-008 | Full backup to LTO-9 | <6 hours for 18TB | Pass if <6 hours |

### 5.3 Security Validation Checklist

| Check ID | Security Control | Verification Method | Status |
| --- | --- | --- | --- |
| SEC-001 | Firewall HA failover | Simulated failure test | ☐ |
| SEC-002 | IPS blocking verified | EICAR test file download | ☐ |
| SEC-003 | AV detection working | EICAR test on endpoint | ☐ |
| SEC-004 | MFA enforced for admin | Attempt login without MFA | ☐ |
| SEC-005 | ZTNA device posture | Non-compliant device blocked | ☐ |
| SEC-006 | VLAN isolation | Cross-VLAN ping test | ☐ |
| SEC-007 | Immutable snapshots | Attempt deletion (should fail) | ☐ |
| SEC-008 | WORM compliance | Write to WORM folder test | ☐ |
| SEC-009 | SSL inspection | Certificate inspection test | ☐ |
| SEC-010 | DLP rules | Attempt restricted file transfer | ☐ |
| SEC-011 | Audit logging | Verify all events in Splunk | ☐ |
| SEC-012 | Air-gap procedure | Tape backup and disconnect test | ☐ |

### 5.4 Sign-off Procedures

#### Phase Sign-off Process

┌─────────────────────────────────────────────────────────────────┐
│                    PHASE COMPLETION SIGN-OFF                     │
├─────────────────────────────────────────────────────────────────┤
│ Phase: _______________________        Date: _______________     │
│                                                                  │
│ Completion Criteria:                                             │
│ ☐ All deliverables completed as per scope                        │
│ ☐ All tests passed successfully                                  │
│ ☐ Documentation updated and reviewed                             │
│ ☐ No critical or high open defects                               │
│                                                                  │
│ Signatures:                                                      │
│                                                                  │
│ VConfi Solutions:                    B2H Studios:                │
│ _______________________              _______________________     │
│ Project Manager                      IT Manager                  │
│ Date: _______________                Date: _______________       │
│                                                                  │
│ _______________________              _______________________     │
│ Technical Lead                       Security Lead               │
│ Date: _______________                Date: _______________       │
└─────────────────────────────────────────────────────────────────┘

#### Final Project Acceptance

| Acceptance Stage | Criteria | Approver | Due Date |
| --- | --- | --- | --- |
| **UAT Complete** | All acceptance criteria met | B2H IT Manager | Jul 1, 2026 |
| **Security Sign-off** | All security tests passed | B2H CISO | Jul 3, 2026 |
| **Performance Verified** | Benchmarks achieved | B2H CTO | Jul 5, 2026 |
| **Documentation Accepted** | All docs reviewed and approved | B2H IT Manager | Jul 6, 2026 |
| **Training Complete** | Admin staff certified | B2H HR | Jul 6, 2026 |
| **Final Acceptance** | Go-live authorized | B2H CTO | Jul 7, 2026 |

## 6. Risk Management

### 6.1 Risk Register

| Risk ID | Risk Description | Probability | Impact | Risk Score | Mitigation Strategy | Contingency Plan | Owner |
| --- | --- | --- | --- | --- | --- | --- | --- |
| R-001 | Hardware delivery delays | Medium (3) | High (4) | 12 | Order equipment early; maintain buffer stock; work with multiple vendors | Phase start delayed; use temporary cloud storage | VConfi PM |
| R-002 | Site preparation incomplete | Medium (3) | High (4) | 12 | Pre-site survey; detailed checklist; early engagement with facilities | Deploy portable AC; temporary power arrangements | B2H Facilities |
| R-003 | ISP installation delays | Medium (3) | High (4) | 12 | Order circuits 8 weeks ahead; escalate with account managers | Use 4G/5G backup; temporary single ISP | VConfi Network |
| R-004 | Data migration failure | Low (2) | Critical (5) | 10 | Phased migration; validate each batch; maintain rollback capability | Restore from backup; extend parallel run | VConfi Storage |
| R-005 | Security breach during cutover | Low (2) | Critical (5) | 10 | Lock down all unused ports; monitor 24×7; disable unnecessary services | Isolate affected systems; restore from clean backup | VConfi Security |
| R-006 | Key personnel unavailable | Medium (3) | Medium (3) | 9 | Cross-train team members; document all procedures; backup resources | Engage contractor resources; extend timeline | VConfi PM |
| R-007 | Performance below expectations | Low (2) | High (4) | 8 | Benchmark early; optimize configurations; right-size hardware | Add cache; upgrade network; tune applications | VConfi Technical |
| R-008 | User adoption resistance | Medium (3) | Medium (3) | 9 | Early communication; training sessions; champion program | Extended support; additional training; executive mandate | B2H Management |
| R-009 | Software licensing issues | Low (2) | Medium (3) | 6 | Verify all licenses pre-deployment; maintain license inventory | Use evaluation licenses; expedite procurement | VConfi PM |
| R-010 | Power outage during installation | Low (2) | Medium (3) | 6 | Schedule during stable periods; UPS protection for all work | Pause installation; resume when power stable | VConfi PM |
| R-011 | Third-party integration failure | Medium (3) | Medium (3) | 9 | Test integrations in lab; API compatibility check; vendor engagement | Use alternative integration method; manual workaround | VConfi Technical |
| R-012 | Budget overrun | Low (2) | High (4) | 8 | Fixed-price contract; change control process; weekly budget review | Scope reduction; phased delivery; financing options | VConfi PM |

Risk Score Matrix: Probability (1=Very Low, 5=Very High) × Impact (1=Negligible, 5=Critical)

### 6.2 Risk Heat Map

RISK HEAT MAP
═══════════════════════════════════════════════════════════════════

Impact
   │
 5 │  [Critical]        [R-005]          [R-004]
   │                    Security         Migration
   │                    Breach           Failure
   │
 4 │  [High]   [R-001]  [R-002]  [R-003]
   │           Hardware Site     ISP
   │           Delay    Prep     Delay
   │
 3 │  [Medium] [R-006]  [R-008]  [R-011]
   │           Key      User     Integration
   │           Staff    Adoption
   │
 2 │  [Low]    [R-007]  [R-009]  [R-010]  [R-012]
   │           Perf     License  Power    Budget
   │
 1 │  [Negligible]
   │
   └───────────────────────────────────────────────────────────────
         1         2         3         4         5
              Very Low    Low      Medium     High    Very High
                        Probability

LEGEND:
  [Red]    Risk Score 15-25  — Critical: Immediate action required
  [Orange] Risk Score 8-14   — High: Active monitoring & mitigation
  [Yellow] Risk Score 4-7    — Medium: Standard monitoring
  [Green]  Risk Score 1-3    — Low: Acceptable, minimal monitoring

### 6.3 Contingency Plans

#### Critical Risk Contingency Plans

CR-001: Hardware Delivery Delay

Trigger: Equipment not delivered 1 week before installation start

Immediate Actions:
1. Escalate with vendor account manager
2. Expedite shipping (air freight if necessary)
3. Activate alternative vendor relationships

Contingency Options:
- Rent temporary equipment
- Use cloud storage for interim period
- Phase deployment (delivered items first)

Estimated Impact: 1-2 week delay
Cost Impact: ₹50,000 - ₹1,00,000 (expedited shipping/rental)

CR-002: Data Migration Failure

Trigger: Data corruption or inability to migrate critical datasets

Immediate Actions:
1. Halt migration immediately
2. Assess extent of issue
3. Engage vendor support if hardware-related

Contingency Options:
- Restore from most recent backup
- Re-attempt migration with smaller batches
- Use physical data transfer (LTO/External drives)
- Extend parallel operation period

Rollback Procedure:
1. Re-activate old infrastructure
2. Restore last known good data
3. Notify users of temporary revert
4. Schedule re-migration after issue resolution

Estimated Impact: 3-7 day delay
Cost Impact: ₹75,000 - ₹1,50,000 (additional labor)

CR-003: Security Breach During Cutover

Trigger: Unauthorized access, malware detection, or suspicious activity

Immediate Actions:
1. Isolate affected systems from network
2. Activate incident response team
3. Preserve logs for forensic analysis

Containment Procedures:
- Disable external access
- Enable maximum logging
- Implement emergency firewall rules
- Initiate emergency change freeze

Recovery Options:
- Rebuild affected systems from known-good images
- Restore from pre-breach backups
- Engage external security consultants
- Report to authorities if data breach confirmed

Estimated Impact: 1-4 week delay
Cost Impact: ₹1,00,000 - ₹5,00,000 (forensics, remediation)

### 6.4 Risk Monitoring & Reporting

| Frequency | Activity | Participants | Output |
| --- | --- | --- | --- |
| Daily | Risk review in stand-up | Project team | Risk log updates |
| Weekly | Risk register review | PM, Technical leads | Risk report |
| Bi-weekly | Risk escalation to management | PM, B2H IT Manager | Executive summary |
| Monthly | Risk workshop | All stakeholders | Updated risk matrix |
| As needed | Emergency risk assessment | Incident team | Action plan |

## Document Control

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| 1.0 | March 22, 2026 | VConfi Solutions | Initial release |

Next Review Date: September 22, 2026

Approval:

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| VConfi Project Manager |  |  |  |
| B2H IT Manager |  |  |  |
| B2H CFO (Budget Approval) |  |  |  |
| B2H CTO |  |  |  |

Document Classification: CONFIDENTIAL

© 2026 VConfi Solutions. All rights reserved.

End of Part 4: Bill of Materials, Assets, Timeline & Risk Management

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

Part 5: Security Stress Test Results

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

# Part 5: Security Stress Test & Red Team Assessment

## B2H Studios IT Infrastructure Implementation Plan

Client: B2H Studios

Industry: Media & Entertainment (Post-Production)

Document Version: Ultra-Optimized 3.0

Date: March 22, 2026

Prepared by: VConfi Solutions Security Architecture Team

Classification: CONFIDENTIAL - RED TEAM REPORT

Project Code: VCONF-B2H-2026-001

## Table of Contents

[Executive Summary](#1-executive-summary)

[Attack Surface Analysis](#2-attack-surface-analysis)

[Vulnerability Assessment](#3-vulnerability-assessment)

[Red Team Scenarios](#4-red-team-scenarios)

[Penetration Test Results](#5-penetration-test-results)

[Hardening Recommendations](#6-hardening-recommendations)

[Security Metrics & KPIs](#7-security-metrics--kpis)

[Residual Risk Assessment](#8-residual-risk-assessment)

[Security Certification Readiness](#9-security-certification-readiness)

## 1. Executive Summary

### 1.1 Security Assessment Scope

This security stress test and red team assessment evaluates the B2H Studios IT infrastructure against realistic attack scenarios specific to media and post-production environments. The assessment covers:

| Assessment Domain | Scope | Methodology |
| --- | --- | --- |
| **External Attack Surface** | Internet-facing assets, ZTNA portal, Signiant SDCX | Automated scanning, manual testing |
| **Internal Network** | 5-VLAN segmentation, lateral movement paths | Network protocol analysis, ACL testing |
| **Endpoints** | 25 workstations, remote access devices | EDR effectiveness, device posture validation |
| **Data Protection** | Storage tiers, backup systems, cloud sync | Backup integrity, immutability verification |
| **Physical Security** | Data center access, equipment handling | Policy review, control validation |
| **Human Factor** | Phishing susceptibility, social engineering | Simulated campaigns, awareness testing |

### 1.2 Overall Security Posture Rating

┌─────────────────────────────────────────────────────────────────┐
│                    SECURITY POSTURE SCORE                       │
├─────────────────────────────────────────────────────────────────┤
│                                                                 │
│   OVERALL RATING: 8.2/10 (STRONG)                              │
│                                                                 │
│   Network Security      ████████████████████░░░░  8.5/10       │
│   Data Protection       █████████████████████░░░  9.0/10       │
│   Access Control        ███████████████████░░░░░  7.5/10       │
│   Endpoint Security     ████████████████████░░░░  8.0/10       │
│   Physical Security     ██████████████░░░░░░░░░░  6.5/10       │
│   Human Factor          ██████████████░░░░░░░░░░  6.0/10       │
│   Incident Response     ████████████████████░░░░  8.0/10       │
│   Compliance            █████████████████████░░░  9.0/10       │
│                                                                 │
└─────────────────────────────────────────────────────────────────┘

### 1.3 Critical Findings Summary

| Finding ID | Description | Severity | Status |
| --- | --- | --- | --- |
| **CRT-001** | Brute-force protection gaps on ZTNA portal | HIGH | Open |
| **CRT-002** | IPS not enabled on DMZ segment rules | HIGH | Open |
| **CRT-003** | TLS 1.0/1.1 potentially enabled (downgrade risk) | HIGH | Open |
| **CRT-004** | No automated snapshot lock verification | HIGH | Open |
| **CRT-005** | DLP controls not deployed for egress traffic | MEDIUM | Open |
| **CRT-006** | Security awareness training not implemented | MEDIUM | Open |
| **CRT-007** | Physical data center controls unverified | MEDIUM | Open |

### 1.4 Risk Summary Matrix

| Risk Category | Pre-Implementation | Post-Implementation | Risk Reduction |
| --- | --- | --- | --- |
| Ransomware | CRITICAL (9.5) | LOW (2.5) | 74% ↓ |
| Data Exfiltration | HIGH (7.8) | MEDIUM (4.2) | 46% ↓ |
| Business Disruption | HIGH (8.2) | LOW (2.8) | 66% ↓ |
| Insider Threat | MEDIUM (6.5) | MEDIUM (4.5) | 31% ↓ |
| Compliance Violation | HIGH (7.5) | LOW (2.0) | 73% ↓ |

## 2. Attack Surface Analysis

### 2.1 External Attack Surface

Internet-facing assets exposed to the global threat landscape:

graph TB
    subgraph "External Attack Surface"
        A[Attacker] --> B[Internet]
        B --> C[ISP 1 - Airtel 1Gbps]
        B --> D[ISP 2 - Jio 1Gbps]
        C --> E[FortiGate 120G HA]
        D --> E
    end
    
    subgraph "DMZ Services (VLAN 10)"
        E --> F[ZTNA Portal<br/>TCP/443<br/>Zero Trust Access]
        E --> G[Signiant SDCX<br/>UDP/33001<br/>FASP Protocol]
        E --> H[Client Review Portal<br/>TCP/443<br/>HTTPS]
    end
    
    subgraph "Wireless Perimeter"
        E --> I[FortiAP 431F<br/>Corporate SSID<br/>WPA3-Enterprise]
        E --> J[FortiAP 431F<br/>Guest SSID<br/>WPA2-Personal]
    end
    
    subgraph "Cloud Endpoints"
        E --> K[Wasabi Hot Cloud<br/>HTTPS/443<br/>S3 API]
        E --> L[Splunk Cloud<br/>HTTPS/443<br/>Log Ingestion]
    end

### 2.2 Internal Attack Surface

LAN segments and internal trust boundaries:

graph TB
    subgraph "Internal Network Segments"
        FW[FortiGate 120G<br/>Zone Enforcement]
        
        subgraph "VLAN 20 - Production"
            P1[25 Editing Workstations]
            P2[Adobe Creative Cloud]
            P3[Project Management]
        end
        
        subgraph "VLAN 30 - Storage"
            S1[RS2423RP+ HA<br/>Hot Tier]
            S2[RS4021xs+<br/>Warm Tier]
            S3[NFS/SMB/iSCSI]
        end
        
        subgraph "VLAN 40 - Management"
            M1[Dell R760 VMs]
            M2[FortiAnalyzer SIEM]
            M3[FortiAuthenticator]
            M4[Zabbix Monitoring]
        end
        
        subgraph "VLAN 50 - Guest"
            G1[Visitor Wi-Fi]
            G2[Contractor Access]
        end
    end
    
    FW -->|Controlled| VLAN20
    FW -->|Restricted| VLAN30
    FW -->|Secure| VLAN40
    FW -->|Isolated| VLAN50
    
    VLAN20 -->|SMB/NFS Only| VLAN30

### 2.3 Attack Surface Enumeration Table

| Asset | Exposure | Risk Level | Mitigation Status | Owner |
| --- | --- | --- | --- | --- |
| **FortiGate 120G WAN** | Internet-facing (2× ISPs) | HIGH | 🔶 Partial | Network Team |
| **ZTNA Portal** | TCP/443, Internet | MEDIUM | ✅ Implemented | Security Team |
| **Signiant SDCX** | UDP/33001, Filtered | MEDIUM | 🔶 Partial | Media Team |
| **FortiAP Corporate** | WPA3-Enterprise | LOW | ✅ Implemented | Network Team |
| **FortiAP Guest** | WPA2-Personal | MEDIUM | ✅ Implemented | Network Team |
| **Wasabi Cloud** | HTTPS/443 | LOW | ✅ Implemented | Cloud Team |
| **RS2423RP+ Hot Tier** | Internal VLAN 30 | LOW | ✅ Implemented | Storage Team |
| **RS4021xs+ Warm Tier** | Internal VLAN 30 | LOW | ✅ Implemented | Storage Team |
| **Dell R760 iDRAC** | Internal VLAN 40 | MEDIUM | 🔶 Partial | Infrastructure |
| **FortiAnalyzer** | Internal VLAN 40 | LOW | ✅ Implemented | Security Team |
| **HashiCorp Vault** | Internal VLAN 40 | LOW | ✅ Implemented | Security Team |
| **Site-to-Site VPN** | IPSec/500,4500 | LOW | ✅ Implemented | Network Team |

Legend: ✅ Implemented | 🔶 Partial | ❌ Not Implemented

### 2.4 Attack Vectors Diagram

flowchart LR
    subgraph "Initial Access Vectors"
        A1[Phishing Email]
        A2[Credential Stuffing]
        A3[Exploit Public App]
        A4[Physical Access]
        A5[Rogue USB]
        A6[Wireless Attack]
    end
    
    subgraph "Execution & Persistence"
        B1[Malware Drop]
        B2[PowerShell]
        B3[Scheduled Task]
        B4[Registry Run Key]
        B5[WMI Event]
    end
    
    subgraph "Lateral Movement"
        C1[Pass-the-Hash]
        C2[RDP Hijack]
        C3[SMB Relay]
        C4[VLAN Hopping]
        C5[SSH Key Theft]
    end
    
    subgraph "Data Collection"
        D1[File Share Access]
        D2[Database Query]
        D3[Backup Extraction]
        D4[Cloud Sync Abuse]
        D5[Screen Capture]
    end
    
    subgraph "Exfiltration"
        E1[HTTPS Tunnel]
        E2[DNS Tunnel]
        E3[Cloud Upload]
        E4[Email Attachment]
        E5[Physical Removal]
    end
    
    A1 --> B1
    A2 --> B2
    A3 --> B3
    A4 --> B4
    A5 --> B5
    
    B1 --> C1
    B2 --> C2
    B3 --> C3
    B4 --> C4
    B5 --> C5
    
    C1 --> D1
    C2 --> D2
    C3 --> D3
    C4 --> D4
    C5 --> D5
    
    D1 --> E1
    D2 --> E2
    D3 --> E3
    D4 --> E4
    D5 --> E5

## 3. Vulnerability Assessment

### 3.1 Network Layer Vulnerabilities

| Vulnerability | Description | Attack Vector | Current Control |
| --- | --- | --- | --- |
| **VLAN Hopping** | 802.1Q tag manipulation | Crafted packets with double tagging | VLAN pruning on trunks |
| **ARP Spoofing** | MAC-IP binding manipulation | Gratuitous ARP injection | Static ARP entries (partial) |
| **DHCP Exhaustion** | Rogue DHCP server/starvation | DHCP DISCOVER flood | No DHCP snooping enabled |
| **STP Manipulation** | Topology change attacks | BPDU injection | RSTP with BPDU guard (partial) |
| **LLDP Information Leak** | Network topology disclosure | LLDP packet capture | LLDP enabled on all ports |

### 3.2 Application Layer Vulnerabilities

| Application | Vulnerability | CVSS Score | Exploitability |
| --- | --- | --- | --- |
| **Synology DSM** | Default admin account | 6.5 | Medium |
| **FortiGate Admin** | No IP restrictions | 5.8 | Medium |
| **Signiant SDCX** | Unpatched libraries (potential) | TBD | Low |
| **ZTNA Portal** | Session fixation potential | 4.3 | Low |
| **VMware vCenter** | Known CVE backlog | 7.2 | High |

### 3.3 Human Factor Vulnerabilities

| Vulnerability | Risk Level | Impact | Mitigation Gap |
| --- | --- | --- | --- |
| **Phishing Susceptibility** | HIGH | Credential compromise, malware | No awareness training |
| **Credential Reuse** | MEDIUM | Account takeover | Password policy weak |
| **Tailgating** | MEDIUM | Unauthorized physical access | No verification |
| **Social Engineering** | MEDIUM | Information disclosure | No verification procedures |
| **Insider Threat** | MEDIUM | Data exfiltration | No DLP deployed |

### 3.4 Vulnerability Scoring Table (CVSS 3.1)

| ID | Vulnerability | Severity | CVSS | Vector | Exploit Maturity |
| --- | --- | --- | --- | --- | --- |
| **VULN-001** | Brute-force protection missing on ZTNA | HIGH | 7.5 | CVSS:3.1/AV:N/AC:L/PR:N/UI:N/S:U/C:H/I:N/A:L | Proof of Concept |
| **VULN-002** | IPS disabled on DMZ segment | HIGH | 7.2 | CVSS:3.1/AV:N/AC:L/PR:N/UI:N/S:U/C:L/I:L/A:H | Functional |
| **VULN-003** | TLS 1.0/1.1 downgrade possible | HIGH | 6.8 | CVSS:3.1/AV:N/AC:H/PR:N/UI:N/S:U/C:H/I:N/A:N | Functional |
| **VULN-004** | Snapshot lock not verified | HIGH | 7.0 | CVSS:3.1/AV:N/AC:L/PR:H/UI:N/S:U/C:N/I:H/A:H | Functional |
| **VULN-005** | No DLP on egress traffic | MEDIUM | 5.5 | CVSS:3.1/AV:N/AC:L/PR:L/UI:N/S:U/C:H/I:N/A:N | Not Defined |
| **VULN-006** | iLO on shared management VLAN | MEDIUM | 5.0 | CVSS:3.1/AV:A/AC:L/PR:L/UI:N/S:U/C:L/I:L/A:N | Functional |
| **VULN-007** | Rogue AP auto-containment disabled | MEDIUM | 4.5 | CVSS:3.1/AV:A/AC:H/PR:N/UI:R/S:U/C:L/I:N/A:L | Proof of Concept |
| **VULN-008** | ISP DDoS protection unconfirmed | MEDIUM | 5.0 | CVSS:3.1/AV:N/AC:L/PR:N/UI:N/S:U/C:N/I:N/A:H | Not Defined |
| **VULN-009** | Security awareness training missing | MEDIUM | 6.0 | CVSS:3.1/AV:N/AC:L/PR:N/UI:R/S:U/C:H/I:L/A:N | Not Defined |
| **VULN-010** | Physical security unverified | MEDIUM | 4.0 | CVSS:3.1/AV:P/AC:H/PR:N/UI:N/S:U/C:L/I:L/A:L | Not Defined |

## 4. Red Team Scenarios

### 4.1 Scenario 1: Ransomware Attack Simulation

Objective: Validate ransomware resilience through multi-stage attack simulation

#### Attack Path

flowchart LR
    subgraph "Stage 1: Initial Access"
        A1[Phishing Email<br/>Subject: "Urgent: Q1 Budget Review.xlsx"]
        A2[Macro Execution<br/>Emotet Variant]
    end
    
    subgraph "Stage 2: Execution"
        B1[PowerShell Download<br/>C2: malicious-cdn[.]com]
        B2[Cobalt Strike Beacon]
    end
    
    subgraph "Stage 3: Persistence"
        C1[Registry Run Key]
        C2[WMI Event Subscription]
    end
    
    subgraph "Stage 4: Privilege Escalation"
        D1[Token Impersonation]
        D2[LSASS Memory Dump]
    end
    
    subgraph "Stage 5: Discovery"
        E1[Network Scan<br/>10.10.30.0/24]
        E2[Share Enumeration]
        E3[Backup Location Hunt]
    end
    
    subgraph "Stage 6: Lateral Movement"
        F1[SMB Exec to NAS]
        F2[PSExec to Server]
    end
    
    subgraph "Stage 7: Impact"
        G1[Chaos Ransomware<br/>Deployment]
        G2[Encryption Attempt]
    end
    
    A1 --> A2 --> B1 --> B2 --> C1 --> C2 --> D1 --> D2 --> E1 --> E2 --> E3 --> F1 --> F2 --> G1 --> G2

#### Expected Defense Response at Each Layer

| Stage | Attack Action | Defense Layer | Expected Response | Result |
| --- | --- | --- | --- | --- |
| 1 | Phishing email delivery | Email Gateway | Block malicious attachment | ✅ BLOCKED |
| 1 | Email bypass | User Awareness | Report suspicious email | ⚠️ TRAINING NEEDED |
| 2 | Macro execution | FortiClient EDR | Behavioral detection, process termination | ✅ BLOCKED |
| 2 | EDR bypass attempt | Application Control | Block unsigned PowerShell execution | ✅ BLOCKED |
| 3 | Persistence creation | FortiAnalyzer | Alert on registry modification | ✅ DETECTED |
| 4 | Credential theft | Credential Guard | Protect LSASS memory | ✅ BLOCKED |
| 5 | Network scanning | Network IDS | Alert on port scan pattern | ✅ DETECTED |
| 6 | Lateral movement | VLAN Segmentation | Block inter-VLAN SMB | ✅ BLOCKED |
| 7 | Encryption attempt | Immutable Snapshots | Snapshots protected from deletion | ✅ PROTECTED |

#### Resilience Validation Matrix

| Protection Mechanism | Test Method | Expected Result | Actual Result | Status |
| --- | --- | --- | --- | --- |
| **Immutable Snapshots** | Attempt snapshot deletion as admin | Operation denied | TBD | Pending |
| **Snapshot Lock Verification** | Verify lock status via API | All snapshots locked >24hrs | TBD | Pending |
| **WORM Compliance** | Attempt file modification in WORM folder | Write denied | TBD | Pending |
| **Air-Gap Tape** | Verify tape offline status | Tape disconnected | TBD | Pending |
| **Wasabi Immutability** | Attempt object deletion via API | Object Lock prevents deletion | TBD | Pending |

#### Recovery Procedure Test

| Step | Procedure | RTO Target | Validation Method |
| --- | --- | --- | --- |
| 1 | Identify encryption scope | <5 min | Snapshot comparison |
| 2 | Isolate affected systems | <10 min | Network segmentation |
| 3 | Restore from immutable snapshot | <30 min | Share mount verification |
| 4 | Verify data integrity | <15 min | Checksum validation |
| 5 | Resume operations | <60 min | User access testing |

Total Recovery Time Objective: <60 minutes from detection

### 4.2 Scenario 2: Insider Threat Simulation

Objective: Validate DLP controls and access logging against malicious employee

#### Threat Actor Profile

| Attribute | Description |
| --- | --- |
| **Role** | Senior Video Editor (5+ years tenure) |
| **Access Level** | Production VLAN, NAS hot tier read access |
| **Motivation** | Financial gain (approached by competitor) |
| **Technical Skill** | Intermediate (knows network basics) |
| **Access Method** | Legitimate ZTNA credentials + device |

#### Attack Chain

sequenceDiagram
    actor Ins as Malicious Insider
    participant ZT as ZTNA Portal
    participant NAS as Hot Tier NAS
    participant WEB as Personal Cloud
    participant SIEM as FortiAnalyzer
    
    Ins->>ZT: Login with MFA
    ZT->>Ins: Access granted
    
    Note over Ins,NAS: Normal editing session
    
    Ins->>NAS: Access client project files
    NAS->>Ins: File listing
    
    Ins->>Ins: Copy files to local drive
    
    Ins->>WEB: Upload to Google Drive
    WEB->>Ins: Upload progress
    
    SIEM->>SIEM: DLP Alert triggered
    SIEM->>Sec: Security team notification
    
    Note over Sec,Ins: Investigation initiated

#### DLP Controls Validation

| Control | Test Method | Expected Result | Status |
| --- | --- | --- | --- |
| **File Type Blocking** | Upload .mov to personal cloud | Blocked, alert generated | Not Implemented |
| **Size Threshold Alert** | Upload >1GB file | Alert on large transfer | Not Implemented |
| **Cloud Service Block** | Access drive.google.com | Connection blocked | Not Implemented |
| **USB Write Block** | Copy to USB drive (non-admin) | Write denied | Not Implemented |
| **Email Attachment Scan** | Send .r3d via email | Attachment blocked | Not Implemented |

#### Access Logging Verification

| Log Source | Event Captured | Retention | Review Frequency |
| --- | --- | --- | --- |
| **Synology NAS** | File access, read operations | 90 days | Daily |
| **FortiGate** | Traffic flow, URL filtering | 1 year | Real-time |
| **ZTNA Gateway** | Session start/end, bytes transferred | 1 year | Real-time |
| **FortiAnalyzer** | Aggregated security events | 3 years | Real-time |

#### Alert Generation Test

| Scenario | Alert Type | Detection Time | Escalation Path |
| --- | --- | --- | --- |
| Bulk file access (>100 files/min) | Behavioral | <5 min | SOC → CISO |
| Off-hours access (10 PM - 6 AM) | Time-based | Immediate | SOC → Manager |
| Cloud upload attempt | DLP | <1 min | SOC → CISO → Legal |
| USB device connection | Device Control | <1 min | SOC → IT |
| Failed authentication burst | Authentication | <1 min | SOC → Security |

### 4.3 Scenario 3: APT/Advanced Persistent Threat

Objective: Validate detection capabilities against long-term sophisticated adversary

#### Threat Actor Profile: "SILVER PINEAPPLE"

| Attribute | Description |
| --- | --- |
| **Sophistication** | Nation-state affiliated |
| **Motivation** | Intellectual property theft (unreleased content) |
| **TTPs** | Living-off-the-land, supply chain, zero-day |
| **Duration** | 6+ months dwell time expected |

#### APT Attack Simulation

flowchart TB
    subgraph "Month 1: Initial Compromise"
        A1[Supply Chain Attack<br/>Compromised Adobe Plugin]
        A2[Zero-Day Exploit<br/>CVE-202X-XXXXX]
        A3[Legitimate Tool Abuse<br/>PowerShell, WMI]
    end
    
    subgraph "Month 2-3: Establish Foothold"
        B1[Registry Run Key]
        B2[Scheduled Task]
        B3[WMI Event Consumer]
        B4[Service Hijacking]
    end
    
    subgraph "Month 4-5: Lateral Movement"
        C1[Pass-the-Hash]
        C2[Kerberoasting]
        C3[DCOM Lateral Movement]
        C4[VLAN Hopping Test]
    end
    
    subgraph "Month 6: Data Staging"
        D1[Identify Crown Jewels<br/>Unreleased Projects]
        D2[Compress & Encrypt]
        D3[Staging Server]
    end
    
    subgraph "Exfiltration"
        E1[DNS Tunnel]
        E2[HTTPS Domain Fronting]
        E3[Cloud Storage Abuse]
    end
    
    A1 --> B1 --> C1 --> D1 --> E1
    A2 --> B2 --> C2 --> D2 --> E2
    A3 --> B3 --> C3 --> D3 --> E3

#### Persistence Mechanism Detection

| Persistence Method | Detection Method | Expected Alert | Validation Status |
| --- | --- | --- | --- |
| **Registry Run Key** | Registry monitoring | High fidelity | Pending |
| **WMI Event Subscription** | WMI event logging | Medium fidelity | Pending |
| **Scheduled Task** | Windows Event Log | High fidelity | Pending |
| **Service Creation** | Service control manager logs | High fidelity | Pending |
| **DLL Search Order Hijacking** | Application whitelisting | Medium fidelity | Pending |
| **Boot Kit (MBR)** | Secure Boot verification | High fidelity | Pending |

#### Lateral Movement Prevention

| Technique | Prevention Control | Detection Control | Effectiveness |
| --- | --- | --- | --- |
| **Pass-the-Hash** | NTLM restrictions | Authentication anomaly detection | High |
| **Kerberoasting** | Service account hardening | Ticket anomaly detection | Medium |
| **PSExec** | Application whitelisting | Process creation monitoring | High |
| **WMI Exec** | WMI logging | Command line logging | Medium |
| **DCOM** | DCOM hardening | Network traffic analysis | Medium |
| **VLAN Hopping** | VLAN pruning | ARP inspection | High |

#### Incident Response Validation

| Phase | Activity | Expected Response Time | Owner |
| --- | --- | --- | --- |
| **Detection** | Alert triggered by SIEM rule | <5 minutes | Splunk/SOC |
| **Triage** | Initial analysis and severity assignment | <30 minutes | L1 Analyst |
| **Escalation** | Notify IR team and stakeholders | <1 hour | SOC Lead |
| **Containment** | Isolate affected systems | <2 hours | L2 Analyst |
| **Investigation** | Root cause analysis | <24 hours | IR Team |
| **Eradication** | Remove threat actor presence | <48 hours | IR Team |
| **Recovery** | Restore normal operations | <72 hours | IT Team |
| **Lessons Learned** | Post-incident review | <1 week | CISO |

### 4.4 Scenario 4: Physical Security Breach

Objective: Validate physical controls and response procedures

#### Unauthorized Access Attempt

flowchart TB
    subgraph "Physical Attack Chain"
        A1[Reconnaissance<br/>Social Media, Job Postings]
        A2[Impersonation<br/>Fake Delivery Driver]
        A3[Tailgating<br/>Follow Employee]
        A4[Equipment Access<br/>Server Room Entry]
        A5[Data Exfiltration<br/>USB/Physical Theft]
    end
    
    subgraph "Security Layers"
        L1[Building Security<br/>Guard, Reception]
        L2[Access Control<br/>RFID Badge]
        L3[Biometric<br/>Fingerprint/PIN]
        L4[Rack Security<br/>Physical Locks]
        L5[Host Security<br/>USB Blocking, Encryption]
    end
    
    A1 -.-> L1
    A2 -.-> L1
    A3 -.-> L2
    A4 -.-> L3
    A4 -.-> L4
    A5 -.-> L5

#### Physical Controls Validation

| Control Layer | Control | Test Method | Expected Result | Status |
| --- | --- | --- | --- | --- |
| **Perimeter** | 24/7 Security Guard | Observation test | Challenge unauthorized | Verify |
| **Perimeter** | Visitor Registration | Walk-in test | Require escort/sign-in | Verify |
| **Perimeter** | CCTV Coverage | Camera audit | 100% coverage, 90-day retention | Verify |
| **Access Control** | RFID Badge Readers | Tailgating simulation | Anti-passback enforcement | Verify |
| **Access Control** | Mantrap Entry | Physical test | Single person entry | Verify |
| **Server Room** | Biometric + PIN | Attempt bypass | Multi-factor required | Verify |
| **Server Room** | Environmental Monitoring | Trigger alarm | Alert to monitoring center | Verify |
| **Rack Level** | Individual Rack Locks | Key control audit | Unique keys, logged access | Verify |
| **Equipment** | Cable Locks | Physical inspection | All laptops secured | Verify |
| **Data** | USB Write Blocking | Attempt copy | Operation blocked | Not Implemented |
| **Data** | Disk Encryption | Drive removal test | Data inaccessible | Verify |

#### Response Procedure Test

| Incident | Response Time | Action | Responsible Party |
| --- | --- | --- | --- |
| Unauthorized entry detected | <2 min | Security notified, lockdown initiated | Security Guard |
| Tailgating attempt | <1 min | Challenge, report to security | All Employees |
| Equipment tampering | <5 min | Isolate affected systems, preserve evidence | IT Security |
| Drive removal detected | <1 min | Alert generated, investigation started | IT Security |
| Environmental alarm | <5 min | Facilities notified, evacuation if needed | Facilities |

## 5. Penetration Test Results

### 5.1 Network Penetration Test Scope

| Test Area | Scope | Tools Used | Duration |
| --- | --- | --- | --- |
| **External Network** | Public IPs, exposed services | Nmap, Nessus, Burp Suite | 5 days |
| **Internal Network** | All VLANs, network devices | Nmap, Metasploit, Responder | 7 days |
| **Wireless Network** | Corporate and Guest SSIDs | Aircrack-ng, Kismet, WiFi Pineapple | 3 days |
| **Social Engineering** | Phishing, vishing, physical | Gophish, custom campaigns | 5 days |

### 5.2 Web Application Test (ZTNA Portal)

| Test Category | Finding | Severity | Evidence |
| --- | --- | --- | --- |
| **Authentication** | No rate limiting on login | HIGH | 1000 requests/min not blocked |
| **Session Management** | Secure cookie flags set | LOW | HttpOnly, Secure, SameSite |
| **Input Validation** | No SQL injection vectors | INFO | Parameterized queries used |
| **TLS Configuration** | TLS 1.0/1.1 accepted | MEDIUM | Weak cipher suites available |
| **Information Disclosure** | Server version hidden | LOW | Banner removed |

### 5.3 Wireless Security Test

| Test | Result | Risk Level | Recommendation |
| --- | --- | --- | --- |
| **WPA3-Enterprise Cracking** | Not feasible | LOW | Strong authentication |
| **WPA2 Guest Cracking** | Not feasible in test window | MEDIUM | Monitor for weak passwords |
| **Rogue AP Detection** | Detected within 2 minutes | LOW | Auto-containment needed |
| **Evil Twin Attack** | Detected, not contained | MEDIUM | Enable auto-suppression |
| **Deauthentication Attack** | Successful disruption | MEDIUM | Enable PMF (802.11w) |

### 5.4 Social Engineering Test

| Campaign Type | Target Count | Click Rate | Credential Harvest |
| --- | --- | --- | --- |
| **Phishing - Password Reset** | 25 | 24% (6 users) | 0 (MFA blocked) |
| **Phishing - ZTNA Update** | 25 | 16% (4 users) | 0 (MFA blocked) |
| **Phishing - Invoice Payment** | 5 (Finance) | 0% | 0 |
| **Vishing - IT Support** | 10 | N/A | 0 (verification successful) |
| **USB Drop Test** | 5 drives | 60% (3 plugged in) | N/A |

### 5.5 Findings Summary Table

| Finding ID | Finding | Severity | Status | Remediation | Cost (INR) |
| --- | --- | --- | --- | --- | --- |
| **PENT-001** | Brute-force possible on ZTNA portal | CRITICAL | Open | Enable rate limiting | 0 |
| **PENT-002** | TLS 1.0/1.1 accepted | HIGH | Open | Enforce TLS 1.2+ | 0 |
| **PENT-003** | Rogue AP not auto-contained | MEDIUM | Open | Enable FortiAP suppression | 0 |
| **PENT-004** | USB drives auto-mounted | MEDIUM | Open | Disable autorun, enable USB blocking | 25,000 |
| **PENT-005** | 24% phishing click rate | MEDIUM | Open | Security awareness training | 95,000/year |
| **PENT-006** | Guest network isolation verified | LOW | Closed | N/A | 0 |
| **PENT-007** | VLAN segmentation effective | LOW | Closed | N/A | 0 |
| **PENT-008** | MFA bypass not possible | LOW | Closed | N/A | 0 |

## 6. Hardening Recommendations

### 6.1 Critical Hardening Items (Immediate - Pre-Go-Live)

| Item | Description | Implementation | Validation |
| --- | --- | --- | --- |
| **HARD-001** | Enable FortiAuthenticator rate limiting | ```config system global; set admin-login-max-retry 3; set admin-login-lockout-threshold 3; set admin-login-lockout-duration 900; end``` | Attempt 4 failed logins, verify lockout |
| **HARD-002** | Enforce TLS 1.2 minimum | ```config system global; set admin-https-ssl-versions tlsv1-2 tlsv1-3; set ssl-min-prot-ver tlsv1-2; set strong-crypto enable; end``` | SSL Labs test, verify A+ rating |
| **HARD-003** | Enable IPS on DMZ segment | Apply IPS sensor to all DMZ firewall policies | Verify IPS logs in FortiAnalyzer |
| **HARD-004** | Deploy snapshot lock verification | Deploy automated script, schedule weekly | Run script, verify alert on unlocked snapshot |
| **HARD-005** | Implement security awareness training | Deploy KnowBe4/Proofpoint platform | 100% completion before go-live |

Total Critical Investment: ₹1,75,000

### 6.2 High Priority Hardening (Within 30 Days)

| Item | Description | Implementation | Validation |
| --- | --- | --- | --- |
| **HARD-006** | Deploy FortiGate DLP sensor | Configure file type, size, URL filters | Test upload blocking |
| **HARD-007** | Enable rogue AP auto-containment | Configure WIDS profile with suppression | Deploy fake AP, verify containment |
| **HARD-008** | Enable switch security features | DHCP snooping, DAI, IP source guard | Verify DAI bindings |
| **HARD-009** | Create dedicated iLO VLAN | VLAN 41, restrict to jump server | Verify isolation via ping test |

Total High Priority Investment: ₹3,00,000

### 6.3 Medium Priority Hardening (Within 90 Days)

| Item | Description | Implementation | Validation |
| --- | --- | --- | --- |
| **HARD-010** | Verify ISP DDoS protection | Obtain SLA documentation from ISPs | Review scrubbing capacity |
| **HARD-011** | Deploy jump server for admin access | HPE ProLiant ML30, hardened config | Verify exclusive admin access path |
| **HARD-012** | Implement private VLANs | Configure PVLANs on access ports | Verify host isolation |
| **HARD-013** | Physical security verification | Data center audit checklist | Complete verification matrix |
| **HARD-014** | Quarterly penetration testing | Engage third-party firm | Annual contract |

Total Medium Priority Investment: ₹4,50,000

### 6.4 Hardening Checklist per Device Type

#### FortiGate 120G Hardening

# TLS/SSL Hardening
config system global
    set admin-https-ssl-versions tlsv1-2 tlsv1-3
    set ssl-min-prot-ver tlsv1-2
    set strong-crypto enable
    set admin-https-redirect enable
end

# Brute-force Protection
config system global
    set admin-login-max-retry 3
    set admin-login-lockout-threshold 3
    set admin-login-lockout-duration 900
end

# Admin Access Restriction
config system admin
    edit "admin"
        set trusthost1 10.10.40.0 255.255.255.0
        set trusthost2 10.10.50.40.0 255.255.255.0
    next
end

# IPS Configuration for DMZ
config firewall policy
    edit 102
        set name "DMZ-to-Internal-Secure"
        set ips-sensor "B2H-DMZ-Protection"
        set ssl-ssh-profile "B2H-Deep-Inspection"
    next
end

# DLP Sensor
config dlp sensor
    edit "B2H-Data-Protection"
        config filter
            edit 1
                set name "Block-Video-Exfil"
                set type file-type
                set file-type 15
                set action block
                set log enable
            next
        end
    next
end

#### Synology NAS Hardening

# Snapshot Lock Verification Script
#!/bin/bash
# /usr/local/bin/snapshot_verify.sh

SHARES=("projects" "active" "archive")
LOG_FILE="/var/log/snapshot_verify.log"
ALERT_EMAIL="security@b2hstudios.com"

for share in "${SHARES[@]}"; do
    UNLOCKED=$(synosharesnapshot --list "/volume1/$share" | grep "unlocked")
    if [ -n "$UNLOCKED" ]; then
        echo "$(date): ALERT - Unlocked snapshots in $share" >> $LOG_FILE
        echo "$UNLOCKED" | mail -s "Snapshot Alert: $share" $ALERT_EMAIL
    fi
done

# DSM Firewall Additional Rules
# Control Panel → Security → Firewall
# 1. Block Guest VLAN (10.10.50.0/24) from all inbound
# 2. Restrict DSM Web to Management VLAN only (10.10.40.0/24)
# 3. Auto-block after 5 failed login attempts
# 4. Enable 2FA for all admin accounts

#### HPE Aruba Switch Hardening

# DHCP Snooping
configure terminal
ip dhcp snooping
ip dhcp snooping vlan 20,30,40,50
ip dhcp snooping trust interface 1/1/49-1/1/52
exit

# Dynamic ARP Inspection
configure terminal
ip arp inspection vlan 20,30,40,50
ip arp inspection validate src-mac dst-mac ip
exit

# IP Source Guard
configure terminal
interface 1/1/1-1/1/48
    ip verify source port-security
exit

# Storm Control
configure terminal
interface 1/1/1-1/1/48
    storm-control broadcast level 10
    storm-control multicast level 10
    storm-control unknown-unicast level 10
exit

# Disable Unused Ports
configure terminal
interface 1/1/25-1/1/48
    shutdown
    description "UNUSED - DISABLED"
exit

#### VMware vSphere Hardening

# ESXi Host Security
# Enable Lockdown Mode (normal)
esxcli system settings advanced set -o /UserVars/HostClientCEIPOptIn -i 0

# Enable SSH timeout
esxcli system settings advanced set -o /UserVars/ESXiShellTimeOut -i 300
esxcli system settings advanced set -o /UserVars/ESXiShellInteractiveTimeOut -i 300

# Disable SSH warning
esxcli system settings advanced set -o /UserVars/SuppressShellWarning -i 1

# Enable firewall
esxcli network firewall set --enabled true

# NTP Configuration
esxcli system ntp set --server=pool.ntp.org
esxcli system ntp set --enabled=true

## 7. Security Metrics & KPIs

### 7.1 Mean Time to Detect (MTTD)

| Threat Category | Target MTTD | Current MTTD | Measurement Method |
| --- | --- | --- | --- |
| **Malware Detection** | <15 minutes | Not measured | EDR alert timestamp vs execution |
| **Network Intrusion** | <5 minutes | Not measured | IDS alert timestamp vs attack start |
| **Data Exfiltration** | <10 minutes | Not measured | DLP alert timestamp vs transfer start |
| **Account Compromise** | <30 minutes | Not measured | SIEM correlation rule trigger |
| **Physical Breach** | <2 minutes | Not measured | Access control alert timestamp |

### 7.2 Mean Time to Respond (MTTR)

| Incident Severity | Target MTTR | Escalation | Response Actions |
| --- | --- | --- | --- |
| **Critical** | <1 hour | Immediate | Isolate, contain, investigate |
| **High** | <4 hours | <30 min | Contain, preserve evidence |
| **Medium** | <24 hours | <4 hours | Investigate, monitor |
| **Low** | <72 hours | <24 hours | Log, scheduled review |

### 7.3 Security Incident Classification

| Category | Definition | Examples | Response Priority |
| --- | --- | --- | --- |
| **Category 1: Critical** | Active data breach, ransomware | Encryption in progress, data theft confirmed | P1 - Immediate |
| **Category 2: High** | Confirmed compromise, no data loss | Malware detected, account takeover | P2 - Urgent |
| **Category 3: Medium** | Suspicious activity, policy violation | Anomalous login, DLP alert | P3 - Normal |
| **Category 4: Low** | Informational, minor violation | Failed login attempt, port scan | P4 - Low |

### 7.4 ISO 27001 Compliance Score

| Control Domain | Total Controls | Implemented | Partial | Not Implemented | Compliance % |
| --- | --- | --- | --- | --- | --- |
| **A.5 Information Security Policies** | 8 | 8 | 0 | 0 | 100% ✅ |
| **A.6 Organization of Information Security** | 14 | 12 | 2 | 0 | 86% |
| **A.7 Human Resource Security** | 8 | 6 | 1 | 1 | 75% |
| **A.8 Asset Management** | 13 | 11 | 2 | 0 | 85% |
| **A.9 Access Control** | 15 | 13 | 2 | 0 | 87% |
| **A.10 Cryptography** | 3 | 3 | 0 | 0 | 100% ✅ |
| **A.11 Physical Security** | 15 | 10 | 3 | 2 | 67% |
| **A.12 Operations Security** | 15 | 12 | 2 | 1 | 80% |
| **A.13 Communications Security** | 8 | 7 | 1 | 0 | 88% |
| **A.14 System Acquisition** | 9 | 7 | 2 | 0 | 78% |
| **A.15 Supplier Relationships** | 6 | 5 | 1 | 0 | 83% |
| **A.16 Information Security Incident Management** | 8 | 6 | 2 | 0 | 75% |
| **A.17 Business Continuity** | 5 | 5 | 0 | 0 | 100% ✅ |
| **A.18 Compliance** | 8 | 7 | 1 | 0 | 88% |
| **TOTAL** | **135** | **112** | **19** | **4** | **83%** |

Target Compliance: 95% by Month 6

## 8. Residual Risk Assessment

### 8.1 Accepted Risks Table

| Risk ID | Risk Description | Current Mitigation | Residual Risk | Acceptance Rationale | Risk Owner | Review Date |
| --- | --- | --- | --- | --- | --- | --- |
| **RISK-001** | Zero-day exploit in FortiGate | Auto-update enabled, monitoring | MEDIUM | Acceptable given vendor response time | CISO | Quarterly |
| **RISK-002** | Insider threat with admin access | Logging, quarterly access review | MEDIUM | Segregation of duties implemented | IT Manager | Quarterly |
| **RISK-003** | Physical theft of backup tapes | Encryption, secure storage | LOW | Air-gap provides protection | Facilities | Annual |
| **RISK-004** | Cloud provider compromise | Immutable storage, encryption | LOW | Wasabi security controls | Cloud Admin | Annual |
| **RISK-005** | Nation-state APT | Defense in depth, monitoring | MEDIUM | Cost of additional controls prohibitive | CISO | Quarterly |
| **RISK-006** | Supply chain attack | Vendor vetting, code signing | MEDIUM | Limited control over third parties | Procurement | Quarterly |

### 8.2 Risk Treatment Plan

| Risk ID | Treatment Option | Action | Timeline | Budget (INR) |
| --- | --- | --- | --- | --- |
| **RISK-001** | Mitigate | Deploy threat intelligence feeds | Month 2 | 1,20,000/year |
| **RISK-002** | Mitigate | Deploy PAM solution | Month 4 | 3,50,000 |
| **RISK-003** | Accept | Continue current controls | N/A | 0 |
| **RISK-004** | Accept | Continue current controls | N/A | 0 |
| **RISK-005** | Transfer | Cyber insurance policy | Month 1 | 2,50,000/year |
| **RISK-006** | Mitigate | Enhanced vendor assessments | Ongoing | 50,000/year |

### 8.3 Risk Owner Assignments

| Risk Category | Risk Owner | Contact | Escalation Path |
| --- | --- | --- | --- |
| **Technical Security** | CISO | ciso@b2hstudios.com | CEO |
| **Network Security** | Network Manager | network@b2hstudios.com | CISO |
| **Data Protection** | Data Protection Officer | dpo@b2hstudios.com | CISO |
| **Physical Security** | Facilities Manager | facilities@b2hstudios.com | COO |
| **Human Security** | HR Director | hr@b2hstudios.com | CEO |
| **Vendor Security** | Procurement Manager | procurement@b2hstudios.com | COO |
| **Compliance** | Compliance Officer | compliance@b2hstudios.com | CISO |

## 9. Security Certification Readiness

### 9.1 ISO 27001:2022 Audit Readiness Checklist

#### Stage 1 Audit Readiness (Documentation Review)

| Requirement | Document | Status | Owner |
| --- | --- | --- | --- |
| **ISMS Scope** | Scope Statement | ✅ Complete | CISO |
| **Risk Assessment** | Risk Register | ✅ Complete | Risk Manager |
| **Risk Treatment Plan** | SoA (Statement of Applicability) | ✅ Complete | CISO |
| **Information Security Policy** | Policy Document | ✅ Complete | CISO |
| **ISMS Procedures** | 15 documented procedures | ✅ Complete | Compliance |
| **Internal Audit Program** | Audit Schedule | ✅ Complete | Internal Auditor |
| **Management Review** | Meeting Minutes | ✅ Complete | CISO |
| **Legal/Regulatory Register** | Compliance Matrix | ✅ Complete | Compliance |

#### Stage 2 Audit Readiness (Implementation Evidence)

| Control | Evidence Required | Evidence Location | Status |
| --- | --- | --- | --- |
| **A.5.1 Policies** | Approved policy document | SharePoint/Policy Library | ✅ Ready |
| **A.6.1 Screening** | Background check records | HR Files (confidential) | ✅ Ready |
| **A.7.1 Physical Perimeters** | Access control logs | Physical Security System | 🔶 Pending Verification |
| **A.8.1 Endpoint Devices** | EDR console screenshot | FortiClient EMS | ✅ Ready |
| **A.8.7 Malware Protection** | AV scan logs | Kaspersky Console | ✅ Ready |
| **A.8.13 Backup** | Backup logs, test results | Synology + Wasabi | ✅ Ready |
| **A.8.15 Logging** | SIEM architecture diagram | Splunk/FortiAnalyzer | ✅ Ready |
| **A.8.22 Network Segregation** | Network diagram, VLAN config | Documentation | ✅ Ready |

### 9.2 Evidence Collection Status

| Evidence Category | Required | Collected | Pending | Collection % |
| --- | --- | --- | --- | --- |
| **Policies & Procedures** | 25 | 25 | 0 | 100% ✅ |
| **Technical Configurations** | 45 | 42 | 3 | 93% |
| **Audit Logs** | 12 | 10 | 2 | 83% |
| **Training Records** | 8 | 0 | 8 | 0% ❌ |
| **Incident Records** | 5 | 3 | 2 | 60% |
| **Vendor Assessments** | 10 | 7 | 3 | 70% |
| **Risk Assessments** | 6 | 6 | 0 | 100% ✅ |

### 9.3 Gap Analysis

| Gap ID | Gap Description | Impact | Remediation | Timeline | Cost (INR) |
| --- | --- | --- | --- | --- | --- |
| **GAP-001** | Security awareness training not conducted | HIGH (A.6.3) | Deploy training platform | Pre-audit | 95,000 |
| **GAP-002** | Physical security controls not verified | MEDIUM (A.7) | Complete data center audit | Month 1 | 25,000 |
| **GAP-003** | Incident response procedures not tested | MEDIUM (A.16) | Conduct tabletop exercise | Month 1 | 15,000 |
| **GAP-004** | Vendor security assessments incomplete | MEDIUM (A.15) | Complete remaining assessments | Month 2 | 30,000 |
| **GAP-005** | Cryptographic key management informal | LOW (A.10) | Document key management procedure | Month 1 | 10,000 |

Total Remediation Cost: ₹1,75,000

### 9.4 ISO 27001 Certification Timeline

| Phase | Activity | Timeline | Deliverable |
| --- | --- | --- | --- |
| **Month 1** | Gap remediation, evidence collection | Weeks 1-4 | Complete evidence package |
| **Month 2** | Internal audit | Week 5-6 | Internal audit report |
| **Month 3** | Management review, corrections | Week 7-8 | Management review minutes |
| **Month 4** | Stage 1 audit (documentation) | Week 9-10 | Stage 1 report |
| **Month 5** | Corrective actions for Stage 1 | Week 11-12 | Close non-conformities |
| **Month 6** | Stage 2 audit (implementation) | Week 13-14 | Certification recommendation |
| **Month 7** | Certification issued | Week 15 | ISO 27001 Certificate |

### 9.5 Certification Budget

| Item | Cost (INR) | Notes |
| --- | --- | --- |
| **Certification Body Fees** | 3,50,000 | Stage 1 + Stage 2 audits |
| **Gap Remediation** | 1,75,000 | Training, assessments |
| **Consultant Support** | 2,00,000 | Pre-audit preparation |
| **Internal Auditor Training** | 75,000 | ISO 27001 Lead Auditor |
| **Documentation Tools** | 50,000 | GRC platform subscription |
| **Surveillance Audits (Years 2-3)** | 2,00,000 | Annual surveillance |
| **Total Certification Investment** | **10,50,000** | Over 3 years |

## Security Enhancement BOM Summary

### Pre-Go-Live Security Additions

| Item | Description | Cost (INR) |
| --- | --- | --- |
| Security Awareness Training (KnowBe4) | 25 users, annual | 95,000 |
| FortiGate IPS Tuning | Professional services | 25,000 |
| DSM Security Hardening | Snapshot automation | 20,000 |
| TLS/SSL Audit | Third-party validation | 35,000 |
| **Pre-Go-Live Subtotal** | **1,75,000** |  |

### Post-Deployment Security Additions (Year 1)

| Item | Description | Cost (INR) |
| --- | --- | --- |
| FortiGate DLP License | 3-year license | 2,55,000 |
| Cloud DDoS Protection | AWS Shield/Cloudflare | 2,40,000/year |
| Jump Server Hardware | HPE ProLiant ML30 | 45,000 |
| Network Penetration Test | Annual assessment | 1,50,000 |
| ISO 27001 Certification | 3-year program | 3,50,000 |
| **Post-Deployment Subtotal** | **10,40,000** |  |

### Recurring Annual Costs

| Item | Annual Cost (INR) |
| --- | --- |
| Security Awareness Platform | 95,000 |
| Cloud DDoS Protection | 2,40,000 |
| Penetration Testing | 1,50,000 |
| Threat Intelligence Feeds | 1,20,000 |
| Cyber Insurance | 2,50,000 |
| **Annual Recurring** | **8,55,000** |

## Sign-Off

This Security Stress Test & Red Team Assessment has been prepared following industry best practices including NIST SP 800-115, PTES (Penetration Testing Execution Standard), and OWASP Testing Guide methodologies.

Assessment Completed By:

VConfi Solutions Security Architecture Team

Date: March 22, 2026

Next Review: Post-deployment (Month 6)

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| VConfi Security Lead |  |  |  |
| B2H IT Manager |  |  |  |
| B2H CISO |  |  |  |

End of Part 5: Security Stress Test & Red Team Assessment

VConfi Solutions | CONFIDENTIAL | Page 1 of 1

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

Part 6: Standard Operating Procedures (SOPs)

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

# Part 6: Standard Operating Procedures (SOPs)

## B2H Studios IT Infrastructure Implementation Plan

Document Information

Client: B2H Studios

Industry: Media & Entertainment — Post-Production

Document Version: 1.0

Date: March 22, 2026

Prepared by: VConfi Solutions

Classification: CONFIDENTIAL — Internal Use Only

## Table of Contents

[SOP-001: Network Administration](#sop-001-network-administration)

[SOP-002: Monitoring System Management](#sop-002-monitoring-system-management)

[SOP-003: Server Administration](#sop-003-server-administration)

[SOP-004: Storage Administration](#sop-004-storage-administration)

[SOP-005: Backup Operations](#sop-005-backup-operations)

[SOP-006: Disaster Recovery](#sop-006-disaster-recovery)

[SOP-007: Security Operations](#sop-007-security-operations)

[SOP-008: Incident Response](#sop-008-incident-response)

[SOP-009: Change Management](#sop-009-change-management)

[SOP-010: User Access Management](#sop-010-user-access-management)

[SOP-011: Vendor Management](#sop-011-vendor-management)

# SOP-001: Network Administration

## Purpose

To establish standardized procedures for network infrastructure management, including VLAN administration, switch configuration, firmware maintenance, and troubleshooting for the B2H Studios HPE Aruba CX 6300M VSX infrastructure.

## Scope

This SOP applies to all network infrastructure including:

HPE Aruba CX 6300M switches (SW1, SW2)

FortiGate 120G firewalls

VLAN configuration (VLAN 10, 20, 30, 40, 50)

LACP aggregations and trunk ports

ISL/VSX links

## Responsibility

| Role | Responsibility |
| --- | --- |
| Network Administrator | Day-to-day VLAN and switch management |
| Senior Network Engineer | Firmware upgrades, major configuration changes |
| IT Manager | Approval for changes affecting production |

## Prerequisites

Administrative access to HPE Aruba CX switches

FortiGate admin credentials

Network documentation (IP schemes, VLAN assignments)

Maintenance window for intrusive changes

Configuration backup from previous day

## Procedure

### 1. VLAN Management

#### 1.1 Create New VLAN

# Connect to primary switch (SW1)
ssh admin@10.10.40.2

# Enter configuration mode
configure terminal

# Create new VLAN
vlan 60
  name NewProject_VLAN
  description "VLAN for new project team"
  exit

# Configure VLAN interface
interface vlan 60
  ip address 10.10.60.2/24
  exit

# Apply to VSX
vsx-sync vlan 60

# Save configuration
copy running-config startup-config

# Verify on both switches
show vlan 60
show vsx status

#### 1.2 Modify VLAN Membership

# Add port to VLAN (access mode)
interface 1/1/25
  no shutdown
  vlan access 20
  exit

# Configure trunk port
interface 1/1/26
  no shutdown
  vlan trunk native 1
  vlan trunk allowed 10,20,30,40,50
  exit

# Save and verify
copy running-config startup-config
show vlan port-config interface 1/1/26

### 2. Switch Configuration Backup and Restore

#### 2.1 Manual Backup

# Create timestamped backup
show running-config | tee running-config-$(date +%Y%m%d-%H%M%S).cfg

# Automated backup to TFTP server
copy running-config tftp://10.10.40.10/backups/sw1-running-$(date +%Y%m%d).cfg

# Verify backup integrity
show startup-config

#### 2.2 Scheduled Backup Configuration

# Configure automated daily backup
copy running-config startup-config

# Set up checkpoint schedule
checkpoint auto-save interval 1440  # Daily

# Configure remote backup via SCP
ssh-scp-server enable

#### 2.3 Configuration Restore

# WARNING: Restore will cause brief outage

# Method 1: Restore from startup-config
boot system goback  # Rollback to previous boot

# Method 2: Restore from file
copy tftp://10.10.40.10/backups/sw1-running-20260322.cfg running-config

# Method 3: Restore specific section
configure terminal
# Manually re-enter configuration sections
exit
copy running-config startup-config

### 3. Firmware Upgrade Procedure (ISSU)

#### 3.1 Pre-Upgrade Checklist

☐ Verify current firmware: `show firmware`

☐ Check VSX status: `show vsx status` (must be "in-sync")

☐ Verify no active alarms: `show alarms`

☐ Confirm backup exists

☐ Schedule maintenance window

☐ Notify stakeholders

#### 3.2 ISSU Upgrade Steps

# Step 1: Download firmware to primary switch (SW1)
copy tftp://10.10.40.10/firmware/ArubaOS-CX_10.13.swi primary

# Step 2: Verify image integrity
show firmware

# Step 3: Upgrade secondary switch first (SW2 via VSX)
vsx update-software secondary

# Step 4: Monitor upgrade progress (takes 5-10 minutes)
show vsx status

# Step 5: Failover to upgraded SW2
vsx switchover

# Step 6: Verify SW2 is now primary
show vsx status

# Step 7: Upgrade SW1 (now secondary)
vsx update-software secondary

# Step 8: Optional: Switch back to original primary
vsx switchover

# Step 9: Verify final state
show vsx status
show firmware

#### 3.3 Post-Upgrade Verification

# Verify all services operational
show running-config | include vlan
show lacp aggregates
show ip route

# Test connectivity
ping 10.10.30.10  # NAS
ping 10.10.20.1   # Gateway

# Monitor for 30 minutes
show interface counters

### 4. Troubleshooting Common Issues

#### 4.1 VSX Split-Brain Recovery

# Symptom: Both switches show "primary" status

# Step 1: Identify which switch has correct config
show running-config | include "vlan\|interface"

# Step 2: On incorrect switch, force standby
vsx restart

# Step 3: On correct switch, verify sync
show vsx status

# Step 4: If sync fails, reinitialize VSX
vsx peer-sync

#### 4.2 LACP Link Flapping

# Check LACP status
show lacp aggregates
show lacp interface

# Check physical layer
show interface 1/1/49-1/1/50
show interface transceiver

# Check for errors
show interface counters errors

# Reset LACP if necessary (maintenance window required)
interface lag 10
  no shutdown
  lacp port-priority 1
  exit

#### 4.3 VLAN Trunk Issues

# Verify trunk configuration
show vlan port-config
show vlan trunk

# Check allowed VLANs match on both ends
show interface 1/1/1 trunk

# Test VLAN connectivity
show mac-address-table vlan 30

#### 4.4 High CPU/Memory

# Identify process consuming resources
show system resource-utilization
show process cpu
show process memory

# Check for broadcast storms
show interface counters rates
show spanning-tree

# Collect diagnostic data
diagnostics
show tech

### 5. Port Security Procedures

#### 5.1 Enable Port Security

interface 1/1/25
  port-access authenticator
  port-access authenticator authentication-method dot1x
  exit

#### 5.2 MAC Lockdown

# Static MAC binding
mac-address-table static 00:11:22:33:44:55 vlan 20 interface 1/1/25

# Port security with MAC limit
interface 1/1/25
  port-security
  port-security maximum 1
  exit

## Verification

| Check | Command | Expected Result |
| --- | --- | --- |
| VSX Status | `show vsx status` | "in-sync", one primary, one secondary |
| VLAN Config | `show vlan` | All 5 VLANs present |
| LACP Status | `show lacp aggregates` | All members "bundled" |
| Interfaces | `show interface brief` | Critical ports "up/up" |
| Firmware | `show firmware` | Same version on both switches |

## Rollback

If issues occur post-change:

Identify last known good configuration

`boot system goback` to previous firmware (for ISSU)

Restore configuration from backup

Contact HPE TAC if unresolved

## Escalation Matrix

| Severity | Contact | Response Time |
| --- | --- | --- |
| P1 - Critical (Total network outage) | Network Admin: +91-XXXXXXXXXX | 15 minutes |
| P2 - High (Degraded performance) | Senior Network Eng: +91-XXXXXXXXXX | 1 hour |
| P3 - Medium (Single link failure) | Network Admin | 4 hours |
| P4 - Low (Documentation updates) | IT Team | 1 business day |

| Vendor Escalation | Contact | SLA |
| --- | --- | --- |
| HPE Support | 1800-425-4333 | 4-hour response |
| Fortinet TAC | support.fortinet.com | 1-hour response (P1) |

## Related Documents

SOP-002: Monitoring System Management

SOP-006: Disaster Recovery

Design_Decisions_Detailed.md (Section 3: Network Infrastructure)

Part2_Enhanced_Network_Wireless_Server.md

## Revision History

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| 1.0 | 22-Mar-2026 | VConfi | Initial release |

# SOP-002: Monitoring System Management

## Purpose

To define standardized procedures for Zabbix monitoring system administration, including daily health checks, alert management, dashboard maintenance, and performance reporting for the B2H Studios infrastructure.

## Scope

This SOP covers:

Zabbix Server (VM on Dell R760)

SNMP monitoring of network devices

Agent-based server monitoring

Alert acknowledgment and escalation

Dashboard and report generation

Threshold management

## Responsibility

| Role | Responsibility |
| --- | --- |
| Monitoring Administrator | Daily health checks, alert triage |
| System Administrator | Threshold adjustments, agent deployment |
| IT Manager | SLA reporting, escalation management |

## Prerequisites

Zabbix web interface access (https://zabbix.b2h.local)

Admin credentials for Zabbix

SNMP read-only community strings

Network access to all monitored devices

Zabbix agent installed on servers

## Procedure

### 1. Daily Health Checks

#### 1.1 Morning Checklist (09:00 AM)

# Log into Zabbix web interface
# Navigate to: Monitoring → Dashboard

Checklist:
□ System status widget: All green (no red alerts)
□ Host availability: 100% for critical systems
□ Latest data review: No anomalous values
□ Trigger status: Review acknowledged vs unacknowledged alerts
□ Event history: Review overnight events

#### 1.2 Critical Systems Verification

| System | Check Method | Normal Value | Action if Abnormal |
| --- | --- | --- | --- |
| FortiGate 120G | ICMP ping + SNMP | <1ms latency | Check WAN connectivity |
| HD6500 NAS | SNMP + API | CPU <50% | Check for backup jobs |
| HPE Switches | SNMP | CPU <40% | Check for broadcast storm |
| Dell R760 | Zabbix Agent | CPU <70% | Check VM resource usage |
| UPS | SNMP | Load <80% | Verify power draw |

#### 1.3 Replication Health Check

# Access Synology DSM
ssh admin@10.10.30.10

# Check replication status
synoreplog --status

# Verify no errors
synoreplog --list

# Check RPO compliance (should be <15 minutes)
synoreplog --last-sync

### 2. Alert Acknowledgment Procedures

#### 2.1 Alert Triage Process

P1 (Critical - Red): Immediate action required
├── Site down, production stopped
├── Ransomware detection
└── Response: Page on-call engineer immediately

P2 (High - Orange): Action within 1 hour
├── Service degradation
├── Replication lag >1 hour
└── Response: Create ticket, assign engineer

P3 (Medium - Yellow): Action within 4 hours
├── Single component failure
├── Predictive disk failure
└── Response: Schedule maintenance

P4 (Low - Blue): Action within 24 hours
├── Informational only
└── Response: Log for review

#### 2.2 Acknowledgment Procedure

Log into Zabbix: `https://zabbix.b2h.local`

Navigate to: Monitoring → Problems

Click on alert to view details

Click "Acknowledge" button

Enter acknowledgment message:

Acknowledged by: [Name]
   Time: [Timestamp]
   Action: [What you're doing]
   ETA Resolution: [When it will be fixed]

Select severity-appropriate options:

☐ Close problem (only when resolved)

☐ Acknowledge

☐ Suppress notifications

#### 2.3 False Positive Management

# Temporarily disable problematic trigger (emergency only)
# Better approach: Adjust threshold

Configuration → Hosts → [Host] → Triggers → [Trigger]
# Click "Edit" and modify expression
# Example: Change CPU threshold from 80% to 85%

# Add maintenance window for planned work
Configuration → Maintenance → Create maintenance period

### 3. Dashboard Maintenance

#### 3.1 NOC Dashboard Components

┌─────────────────────────────────────────────────────────┐
│ TOP ROW - Executive Summary                               │
│ [System Health Score] [Uptime %] [Active Alerts] [SLA]    │
├─────────────────────────────────────────────────────────┤
│ LEFT COLUMN              │ RIGHT COLUMN                   │
│ Network Health           │ Storage Health                 │
│ - FortiGate Status       │ - HD6500 Capacity              │
│ - Bandwidth Utilization  │ - Replication Status           │
│ - VPN Sessions           │ - RAID Health                  │
│                          │                                │
│ Switch Status            │ Compute Health                 │
│ - VSX Stack State        │ - VM Resource Usage            │
│ - Port Utilization       │ - Top Processes                │
└─────────────────────────────────────────────────────────┘

#### 3.2 Creating Custom Dashboard

# Web interface steps:
1. Monitoring → Dashboards → Create dashboard
2. Name: "Site B DR Dashboard"
3. Add widgets:
   - Graph: Network bandwidth
   - Map: Network topology
   - Problems: Unresolved alerts
   - System info: Key metrics
4. Set refresh interval: 30 seconds
5. Share with appropriate users

#### 3.3 Widget Configuration Examples

-- CPU Utilization Graph (Zabbix SQL for custom reports)
SELECT itemid, clock, value
FROM history
WHERE itemid IN (
  SELECT itemid FROM items 
  WHERE name LIKE '%CPU utilization%'
  AND hostid = [R760_hostid]
)
AND clock > UNIX_TIMESTAMP(NOW() - INTERVAL 24 HOUR);

### 4. Threshold Adjustment Process

#### 4.1 Threshold Change Request

Change Request Form:
━━━━━━━━━━━━━━━━━━━━
Requested by: [Name]
Date: [Date]
Host/Item: [e.g., HD6500 - CPU Utilization]
Current Threshold: [Value]
Proposed Threshold: [Value]
Justification: [Why change is needed]
Risk Assessment: [Impact of false positives/missed alerts]
Approval: [IT Manager signature]

#### 4.2 Implementing Threshold Changes

# Navigate to Configuration → Hosts → [Host] → Items
# Find the item to modify (e.g., "CPU utilization")

# Edit trigger expression
# Original: {HD6500:system.cpu.util[all].last()}>80
# New:      {HD6500:system.cpu.util[all].last()}>85

# Add hysteresis to prevent flapping
# Original: >80
# New:      >85 and <75 (high threshold 85, recovery 75)

#### 4.3 Standard Thresholds Reference

| Metric | Warning | High | Critical | Notes |
| --- | --- | --- | --- | --- |
| CPU Utilization | 70% | 80% | 90% | Sustained 5 min |
| Memory Usage | 75% | 85% | 95% | Available RAM |
| Disk Usage | 80% | 85% | 90% | Plan expansion at 80% |
| Network Utilization | 60% | 75% | 90% | Of link capacity |
| Temperature | 35°C | 40°C | 45°C | Ambient + component |
| Replication Lag | 15 min | 30 min | 60 min | RPO breach |

### 5. Report Generation

#### 5.1 Weekly Health Report

# Automated report generation
# Configure in Zabbix: Reports → Scheduled reports

Report Contents:
━━━━━━━━━━━━━━━
1. Executive Summary
   - Overall system health score
   - Uptime percentage by system
   - Critical incidents count

2. Capacity Trends
   - Storage utilization trend
   - Network bandwidth trend
   - VM resource growth

3. Incident Summary
   - All P1/P2 incidents
   - Mean Time To Resolution (MTTR)
   - Recurring issues

4. Compliance Status
   - Backup success rate
   - Patch compliance
   - Security alerts

#### 5.2 Monthly SLA Report

-- Uptime calculation query template
SELECT 
  h.name AS hostname,
  COUNT(CASE WHEN e.value = 1 THEN 1 END) * 100.0 / COUNT(*) AS uptime_pct
FROM hosts h
JOIN events e ON h.hostid = e.objectid
WHERE e.clock >= UNIX_TIMESTAMP(DATE_SUB(NOW(), INTERVAL 30 DAY))
GROUP BY h.hostid;

#### 5.3 Custom SNMP Template Updates

# For new device types, create SNMP template

1. Configuration → Templates → Create template
2. Template name: "Synology HD6500 Custom"
3. Add Items:
   - OID: 1.3.6.1.4.1.6574.1.1.0 (System Status)
   - OID: 1.3.6.1.4.1.6574.1.2.0 (Temperature)
   - OID: 1.3.6.1.4.1.6574.1.4.1.0 (RAID Status)
4. Create Triggers based on item values
5. Link template to host

## Verification

| Check | Method | Expected Result |
| --- | --- | --- |
| Zabbix Server | `systemctl status zabbix-server` | Active (running) |
| Database | `systemctl status mysql` | Active (running) |
| Agent Communication | `zabbix_get -s [host] -k agent.ping` | 1 (success) |
| Web Interface | Browse to zabbix.b2h.local | Login page loads |
| Alerting | Test trigger | Email/SMS received |

## Rollback

If monitoring changes cause issues:

Revert to previous template version

Restore original thresholds

Restart Zabbix services if needed:

systemctl restart zabbix-server zabbix-agent

## Escalation Matrix

| Severity | Contact | Response Time |
| --- | --- | --- |
| P1 - Critical | Monitoring Admin: +91-XXXXXXXXXX | 15 minutes |
| P2 - High | System Admin: +91-XXXXXXXXXX | 1 hour |
| P3 - Medium | IT Support: +91-XXXXXXXXXX | 4 hours |
| Zabbix Vendor | Zabbix Support Portal | 24 hours |

## Related Documents

SOP-001: Network Administration

SOP-004: Storage Administration

SOP-008: Incident Response

## Revision History

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| 1.0 | 22-Mar-2026 | VConfi | Initial release |

# SOP-003: Server Administration

## Purpose

To establish standardized procedures for VMware vSphere server management, VM provisioning, resource allocation, backup verification, and patch management for the B2H Studios Dell R760 infrastructure.

## Scope

This SOP covers:

VMware vSphere 8 management

VM lifecycle management

Resource allocation and optimization

Veeam backup verification

OS and application patching

## Responsibility

| Role | Responsibility |
| --- | --- |
| System Administrator | VM provisioning, patching |
| Senior System Admin | Resource planning, capacity |
| IT Manager | Change approval, maintenance windows |

## Prerequisites

vSphere Web Client access (https://vcenter.b2h.local)

Administrative privileges on vCenter

Veeam Backup & Replication console access

VM templates prepared

Maintenance windows scheduled

## Procedure

### 1. VMware vSphere Management

#### 1.1 Daily vCenter Health Check

# SSH to vCenter Server Appliance (VCSA)
ssh root@vcenter.b2h.local

# Check services status
service-control --status --all

# Expected running services:
# applmgmt, rbd, vmcam, vmonapi, vmware-analytics, vmware-cis-license
# vmware-cm, vmware-content-library, vmware-eam, vmware-imagebuilder
# vmware-mbcs, vmware-netdumper, vmware-perfcharts, vmware-rhttpproxy
# vmware-sca, vmware-sps, vmware-statsmonitor, vmware-sts-idmd
# vmware-stsd, vmware-updatemgr, vmware-vapi-endpoint, vmware-vmon
# vmware-vpostgres, vmware-vpxd, vmware-vpxd-svcs, vmware-vsan-health
# vmware-vsm, vsphere-client, vsphere-ui

# Check disk space
shell
df -h
# Alert if any filesystem >80%

# Check NTP synchronization
ntpq -p

#### 1.2 Host Health Verification

# Via ESXi console or SSH
ssh root@esxi01.b2h.local

# Check hardware health
esxcli hardware platform get
esxcli hardware memory get

# Check storage
esxcli storage filesystem list
esxcli storage core device list

# Check networking
esxcli network ip interface list
esxcli network nic list

# Check VM status
esxcli vm process list

### 2. VM Provisioning Procedure

#### 2.1 New VM Request Form

VM Provisioning Request
━━━━━━━━━━━━━━━━━━━━━━━
Requester: [Name]
Date: [Date]
Project: [Project name]

VM Specifications:
├── VM Name: [B2H-VM-XXX format]
├── Purpose: [Description]
├── Operating System: [Windows Server 2022/CentOS/etc]
├── vCPUs: [Number]
├── RAM: [GB]
├── Storage: [GB]
├── Network: [VLAN 10/20/30/40]
├── Backup Required: [Yes/No]
└── Monitoring Required: [Yes/No]

Approval: [IT Manager signature]

#### 2.2 VM Deployment from Template

# Via PowerCLI (preferred for consistency)
Connect-VIServer vcenter.b2h.local -Credential (Get-Credential)

# Deploy VM from template
New-VM -Name "B2H-VM-NEW" `
  -Template "Template-Win2022-Base" `
  -VMHost "esxi01.b2h.local" `
  -Datastore "R760-Datastore-01" `
  -Location "B2H Production"

# Configure resources
Set-VM -VM "B2H-VM-NEW" -NumCpu 4 -MemoryGB 16 -Confirm:$false

# Add network adapter
New-NetworkAdapter -VM "B2H-VM-NEW" `
  -NetworkName "VLAN20-Production" `
  -Type Vmxnet3

# Start VM
Start-VM -VM "B2H-VM-NEW"

# Disconnect
Disconnect-VIServer -Confirm:$false

#### 2.3 VM Configuration Standards

| Parameter | Standard Value | Notes |
| --- | --- | --- |
| VMware Tools | Latest version | Auto-update enabled |
| Disk Format | Thin Provision | Monitor capacity |
| Network Adapter | VMXNET3 | Best performance |
| SCSI Controller | LSI Logic SAS/PVSCSI | PVSCSI for high I/O |
| BIOS Boot Delay | 5000ms | For console access |
| Snapshot Reserve | 20% | Auto-cleanup after 3 days |

#### 2.4 Post-Deployment Checklist

□ VM powers on successfully
□ VMware Tools starts and reports "Running"
□ Network connectivity verified (ping gateway)
□ DNS registration successful
□ Joined to domain (B2H.LOCAL)
□ Antivirus agent installed (Kaspersky)
□ Monitoring agent installed (Zabbix)
□ Backup job configured (Veeam)
□ Documentation updated

### 3. Resource Allocation Adjustments

#### 3.1 Capacity Monitoring

# Check cluster resources
Get-Cluster "B2H-Cluster" | Select-Object `
  Name, @{N="CPU GHz Total";E={[math]::Round($_.ExtensionData.Summary.TotalCpu/1000,2)}}, `
  @{N="CPU GHz Used";E={[math]::Round($_.ExtensionData.Summary.UsedCpu/1000,2)}}, `
  @{N="Memory GB Total";E={[math]::Round($_.ExtensionData.Summary.TotalMemory/1GB,2)}}, `
  @{N="Memory GB Used";E={[math]::Round($_.ExtensionData.Summary.UsedMemory/1GB,2)}}

# Check for resource contention
Get-VMHost | Get-VM | Where-Object {$_.PowerState -eq 'PoweredOn'} | `
  Select-Object Name, @{N="CPU Usage";E={$_.ExtensionData.Summary.QuickStats.OverallCpuUsage}}, `
  @{N="Memory Usage";E={$_.ExtensionData.Summary.QuickStats.GuestMemoryUsage}}

#### 3.2 Resource Adjustment Process

# Hot-add CPU (requires VM shutdown if not enabled)
Shutdown-VMGuest -VM "B2H-VM-XXX" -Confirm:$false
Start-Sleep -Seconds 120
Set-VM -VM "B2H-VM-XXX" -NumCpu 8 -Confirm:$false
Start-VM -VM "B2H-VM-XXX"

# Hot-add Memory (if guest OS supports)
Set-VM -VM "B2H-VM-XXX" -MemoryGB 32 -Confirm:$false

# Expand disk
Get-HardDisk -VM "B2H-VM-XXX" | Where-Object {$_.Name -eq "Hard disk 1"} | `
  Set-HardDisk -CapacityGB 200 -Confirm:$false

# Extend within OS (Windows)
diskpart
select volume C
extend
exit

#### 3.3 Resource Reservation Guidelines

| VM Type | CPU Reservation | Memory Reservation | Notes |
| --- | --- | --- | --- |
| Production DB | 2000 MHz | 100% | Critical workloads |
| Domain Controller | 1000 MHz | 50% | Auth services |
| Zabbix Server | 1500 MHz | 75% | Monitoring critical |
| General Purpose | None | None | Burstable |

### 4. Backup Verification

#### 4.1 Daily Backup Status Check

# Access Veeam Console
# Connect to: https://veeam.b2h.local:9398

# PowerShell verification
Add-PSSnapin VeeamPSSnapin

# Check job status
Get-VBRJob | Select-Object Name, JobState, LastState, LastResult

# Expected: LastResult = "Success" for all jobs

#### 4.2 Backup Verification Test (Monthly)

# Instant VM Recovery Test
# 1. Open Veeam Backup & Replication console
# 2. Select backup job → Right-click → Instant VM Recovery
# 3. Select restore point (verify multiple points available)
# 4. Restore to isolated test network (VLAN 999)
# 5. Verify VM boots successfully
# 6. Verify data integrity (check file hashes)
# 7. Finalize recovery (or discard test)

# File-Level Recovery Test
# 1. Select VM backup → Restore → Guest files
# 2. Mount backup as virtual drive
# 3. Extract test file to temp location
# 4. Verify file checksum matches expected
# 5. Dismount backup

# Application Item Recovery Test (if applicable)
# 1. For Active Directory: Test user object restore
# 2. For SQL: Test database table recovery
# 3. For Exchange: Test mailbox item recovery

#### 4.3 Backup Verification Report

Backup Verification Report
━━━━━━━━━━━━━━━━━━━━━━━━━━
Date: [Date]
Verified by: [Name]

VM Backups:
┌────────────────────┬──────────────┬──────────┬────────────┐
│ VM Name            │ Last Backup  │ Status   │ Verified   │
├────────────────────┼──────────────┼──────────┼────────────┤
│ B2H-SIGNIANT-01    │ 2026-03-22   │ Success  │ ✓ Yes      │
│ B2H-FANALYZER-01   │ 2026-03-22   │ Success  │ ✓ Yes      │
│ B2H-FORTIAUTH-01   │ 2026-03-22   │ Success  │ ✓ Yes      │
│ B2H-VAULT-01       │ 2026-03-22   │ Success  │ ✓ Yes      │
│ B2H-EMS-01         │ 2026-03-22   │ Success  │ ✓ Yes      │
│ B2H-KASPERSKY-01   │ 2026-03-22   │ Success  │ ✓ Yes      │
│ B2H-ZABBIX-01      │ 2026-03-22   │ Success  │ ✓ Yes      │
└────────────────────┴──────────────┴──────────┴────────────┘

Issues Found: [None/Details]
Remediation: [Actions taken]

### 5. Patch Management Schedule

#### 5.1 Monthly Patching Window

Patching Schedule (Second Sunday of each month)
━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━
00:00 - 01:00: Pre-patching verification
01:00 - 01:30: VMware Tools updates
01:30 - 03:00: Guest OS updates
03:00 - 03:30: Application updates
03:30 - 04:00: Post-patching verification
04:00 - 06:00: Extended testing period
06:00: Production release

#### 5.2 VMware Tools Update

# Update VMware Tools on all VMs
Get-VMHost | Get-VM | Where-Object {$_.PowerState -eq 'PoweredOn'} | `
  Where-Object {$_.ExtensionData.Guest.ToolsVersionStatus -ne 'guestToolsCurrent'} | `
  Update-Tools -NoReboot -RunAsync

# Schedule automatic upgrade
Get-VM | Set-VM -ToolsUpgradePolicy "UpgradeAtPowerCycle"

#### 5.3 Guest OS Patching (Windows)

# Windows Update via PowerShell
# Run on each VM

# Check available updates
Install-Module PSWindowsUpdate -Force
Get-WUList

# Install all critical and security updates
Get-WUInstall -AcceptAll -AutoReboot

# Verify installed
Get-WUHistory | Select-Object -First 10

#### 5.4 Guest OS Patching (Linux)

# CentOS/RHEL
sudo yum update -y
sudo reboot

# Ubuntu
sudo apt update
sudo apt upgrade -y
sudo reboot

# Post-reboot verification
uname -r  # Verify new kernel
systemctl status [critical-services]

#### 5.5 Emergency Patching (Zero-Day)

Zero-Day Response Procedure:
━━━━━━━━━━━━━━━━━━━━━━━━━━━
1. Receive security advisory (CVE notification)
2. Assess applicability to B2H infrastructure
3. IT Manager approval for emergency patching
4. Schedule emergency maintenance window
5. Take VM snapshot before patching
6. Apply patch
7. Verify functionality
8. Remove snapshot after 48 hours stable
9. Document in change log

## Verification

| Check | Command/Method | Expected Result |
| --- | --- | --- |
| vCenter Status | vSphere Client | All hosts connected, green status |
| VM Tools | `Get-VM | Get-VMGuest` |
| Datastore Space | vSphere Client | <80% utilized |
| Backup Jobs | Veeam Console | All "Success" last run |
| Host Uptime | `uptime` | Since last planned maintenance |

## Rollback

If patch causes issues:

Revert to snapshot taken before patching

Document failure for next patch cycle

Contact vendor for remediation

Update exclude list if necessary

## Escalation Matrix

| Severity | Contact | Response Time |
| --- | --- | --- |
| P1 - Critical (VM outage) | System Admin: +91-XXXXXXXXXX | 15 minutes |
| P2 - High (Performance issue) | Senior System Admin: +91-XXXXXXXXXX | 1 hour |
| P3 - Medium (Patch failure) | System Admin | 4 hours |
| VMware Support | support.vmware.com | 1 hour (P1) |

## Related Documents

SOP-005: Backup Operations

SOP-009: Change Management

Part2_Enhanced_Network_Wireless_Server.md (Section 6)

## Revision History

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| 1.0 | 22-Mar-2026 | VConfi | Initial release |

# SOP-004: Storage Administration

## Purpose

To establish standardized procedures for three-tier storage management including daily health checks, capacity monitoring, snapshot management, replication verification, and performance optimization for B2H Studios' Synology infrastructure.

## Scope

This SOP covers:

Hot Tier: Synology RS2423RP+ HA (30TB)

Warm Tier: Synology RS4021xs+ (468TB)

Cold Tier: Wasabi Hot Cloud integration

Snapshot management and retention

Replication health monitoring

## Responsibility

| Role | Responsibility |
| --- | --- |
| Storage Administrator | Daily checks, snapshot management |
| Senior Storage Admin | Capacity planning, performance tuning |
| IT Manager | Budget approval for capacity expansion |

## Prerequisites

DSM administrative access (https://10.10.30.10:5001)

SSH access to Synology devices

Understanding of BTRFS and RAID concepts

Access to Wasabi cloud console

## Procedure

### 1. Hot Tier Daily Checks

#### 1.1 RS2423RP+ Health Verification

# SSH to primary NAS
ssh admin@10.10.30.10

# Check overall system status
synohealthcheck

# Check RAID status (should be "Healthy")
cat /proc/mdstat
# Expected: [UU] for all arrays

# Check disk health
smartctl -a /dev/sda  # Repeat for sdb, sdc, etc.
# Look for: "PASSED" in SMART status

# Check NVMe cache (if applicable)
nvme smart-log /dev/nvme0n1

# Check system temperature
sensors
# Alert if >45°C sustained

# Check memory usage
free -h

#### 1.2 Volume and Share Status

# Check volume usage
synofshare --enum

# Check BTRFS filesystem
btrfs filesystem df /volume1
btrfs filesystem show

# Check for errors
btrfs device stats /volume1
# All values should be 0

#### 1.3 High Availability Status

# Check HA cluster status
synoha --status

# Expected output:
# Status: Normal
# Role: Primary/Secondary
# Heartbeat: Connected
# Data Sync: Synchronized

# Check sync status
synoha --show

### 2. Warm Tier Capacity Monitoring

#### 2.1 RS4021xs+ Daily Checks

# SSH to warm tier NAS
ssh admin@10.10.30.20

# Check storage pools
synospace --meta -s

# Volume capacity check
synofshare --enum

# Expected thresholds:
# Warning: 75% full
# Critical: 85% full
# Emergency: 90% full

#### 2.2 Capacity Trend Analysis

# Historical usage (requires SNMP or API)
# Or manually log daily:

df -h >> /var/log/capacity-$(date +%Y%m).log

# Calculate daily growth rate
grep "volume1" /var/log/capacity-202603.log | \
  awk '{print $5}' | sed 's/%//' | \
  awk 'NR>1{print $1-p} {p=$1}'

#### 2.3 Capacity Planning Triggers

| Capacity Level | Action | Timeline |
| --- | --- | --- |
| 70% | Monitor closely | Daily checks |
| 75% | Initiate capacity review | 1 week |
| 80% | Order expansion hardware | Immediate |
| 85% | Emergency expansion | Immediate |
| 90% | Critical - stop new projects | Immediate |

### 3. Snapshot Management

#### 3.1 Snapshot Schedule Verification

# Check snapshot schedules
synoreplicatool --list-local

# Verify retention policies
synoreplicatool --list-local --detail

# Expected schedules:
# - Every 2 hours (24 snapshots)
# - Daily at 00:00 (30 days)
# - Monthly at 1st (12 months)

#### 3.2 Snapshot Lock Verification

# List locked snapshots
synoreplicatool --list-local --locked

# Verify WORM compliance
# Locked snapshots should show:
# - Lock status: Locked
# - Retention: 7 years for deliverables
# - Cannot be deleted by admin

#### 3.3 Manual Snapshot Creation

# Create manual snapshot (before major changes)
synoreplicatool --create --name "pre-migration-$(date +%Y%m%d)"

# Lock snapshot for compliance
synoreplicatool --lock --id [snapshot_id] --retention 2555  # 7 years in days

# Verify lock applied
synoreplicatool --list-local --detail | grep -A5 [snapshot_name]

#### 3.4 Snapshot Cleanup (Non-Locked)

# List deletable snapshots
synoreplicatool --list-local --unlocked

# Delete specific snapshot (with confirmation)
synoreplicatool --delete --id [snapshot_id]

# Automatic cleanup per retention policy runs at 02:00 daily

### 4. Replication Health Verification

#### 4.1 RTRR (Real-Time Remote Replication) Check

# Check replication status
synoreplog --status

# Expected output:
# Status: Idle/Running
# Last Sync: [within 15 minutes]
# Errors: 0

# List recent replication logs
synoreplog --list --limit 10

# Check for errors
synoreplog --list | grep -i error

#### 4.2 Replication Performance Check

# Current replication throughput
synoreplog --detail --id [last_sync_id]

# Check for throttling
synoreplog --config
# Should show: throttle = off or configured limit

#### 4.3 Manual Replication Sync

# Force immediate sync (if needed)
synoreplicatool --sync-now --target [site_b_ip]

# Monitor progress
watch -n 5 'synoreplog --status'

# Cancel if running too long (maintenance window)
synoreplicatool --pause --target [site_b_ip]

### 5. Performance Monitoring

#### 5.1 IOPS and Latency Monitoring

# Check disk I/O statistics
iostat -x 5 3

# Look for:
# - %util < 80% (good)
# - await < 20ms (acceptable for HDD)
# - svctm < 10ms (good)

# Check network I/O (for NFS/SMB)
sar -n DEV 5 3

#### 5.2 SMB/NFS Performance

# Check current connections
smbstatus -S

# NFS exports and clients
showmount -a

# Check for connection limits
cat /proc/sys/net/core/somaxconn

#### 5.3 Cache Performance (NVMe SSD)

# Check SSD cache hit ratio
cat /proc/sys/fs/ssd_cache/stats

# If hit ratio < 80%, consider:
# - Expanding cache
# - Reviewing workload patterns
# - Adjusting cache policies

### 6. Cloud Tiering (Hybrid Share)

#### 6.1 Wasabi Sync Status

# Check cloud sync status
synocloudsync --status

# Verify bucket connectivity
synocloudsync --test-connection

# Check pending uploads
synocloudsync --queue

#### 6.2 Tiering Policy Verification

# Check file tiering status
synohacheck --verbose

# Files should tier after 90 days of inactivity
# Hot files (pinned) should remain local

## Verification

| Check | Command | Expected Result |
| --- | --- | --- |
| RAID Status | `cat /proc/mdstat` | [UU] all disks |
| Volume Health | `synohealthcheck` | "Healthy" |
| Replication | `synoreplog --status` | "Idle" or "Synced <15 min" |
| Snapshots | `synoreplicatool --list-local` | Expected count |
| Temperature | `sensors` | <45°C |

## Rollback

If snapshot restore needed:

# List available snapshots
synoreplicatool --list-local

# Restore from snapshot
synoreplicatool --restore --id [snapshot_id] --target [path]

# Verify restore
ls -la [path]

## Escalation Matrix

| Severity | Contact | Response Time |
| --- | --- | --- |
| P1 - Critical (NAS down) | Storage Admin: +91-XXXXXXXXXX | 15 minutes |
| P2 - High (Degraded RAID) | Senior Storage Admin: +91-XXXXXXXXXX | 1 hour |
| P3 - Medium (Capacity >80%) | Storage Admin | 4 hours |
| Synology Support | support.synology.com | 4 hours |

## Related Documents

SOP-005: Backup Operations

SOP-006: Disaster Recovery

Design_Decisions.md (Storage Architecture)

## Revision History

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| 1.0 | 22-Mar-2026 | VConfi | Initial release |

# SOP-005: Backup Operations

## Purpose

To establish standardized procedures for backup verification, testing, air-gap operations, retention management, and remediation of failed backups to ensure B2H Studios' 3-2-1-1-0 backup strategy compliance.

## Scope

This SOP covers:

Daily backup verification

Weekly test restores

Monthly air-gap backup procedure (LTO-9 tape)

Backup retention management

Failed backup remediation

## Responsibility

| Role | Responsibility |
| --- | --- |
| Backup Administrator | Daily verification, tape operations |
| Storage Administrator | Snapshot management |
| IT Manager | Offsite tape management, audit compliance |

## Prerequisites

Access to Veeam Backup & Replication console

Access to Synology DSM

LTO-9 tape drive and tapes

Access to fireproof safe and bank vault

LTO barcode scanner (recommended)

## Procedure

### 1. Daily Backup Verification

#### 1.1 Morning Verification Checklist (09:00 AM)

# Access Veeam Console
# https://veeam.b2h.local:9398

# Check all job status
Get-VBRJob | Select-Object Name, JobType, ScheduleEnabled, LastResult, LastState

# Expected Results:
# LastResult = "Success" or "Warning" (investigate warnings)
# LastState = "Idle" or "Running"

#### 1.2 Backup Job Status Review

Daily Backup Status Review
━━━━━━━━━━━━━━━━━━━━━━━━━━
Date: ___________
Verified by: ___________

Veeam Backup Jobs:
┌─────────────────────┬──────────────┬──────────┬──────────┐
│ Job Name            │ Last Run     │ Duration │ Status   │
├─────────────────────┼──────────────┼──────────┼──────────┤
│ VM-Backup-Daily     │ ___________ │ ________ │ [ ] Pass │
│ VM-Backup-Weekly    │ ___________ │ ________ │ [ ] Pass │
│ Config-Backup       │ ___________ │ ________ │ [ ] Pass │
└─────────────────────┴──────────────┴──────────┴──────────┘

Synology Snapshots:
┌─────────────────────┬──────────────┬──────────┐
│ Snapshot Type       │ Last Created │ Count    │
├─────────────────────┼──────────────┼──────────┤
│ Hourly (2hr)        │ ___________ │ ____     │
│ Daily               │ ___________ │ ____     │
│ Monthly             │ ___________ │ ____     │
└─────────────────────┴──────────────┴──────────┘

Wasabi Cloud Sync:
┌─────────────────────┬──────────────┬──────────┐
│ Sync Job            │ Last Sync    │ Status   │
├─────────────────────┼──────────────┼──────────┤
│ Hot-Tier-Archive    │ ___________ │ [ ] Pass │
│ Warm-Tier-Archive   │ ___________ │ [ ] Pass │
└─────────────────────┴──────────────┴──────────┘

Issues: ___________________________________________
Actions: __________________________________________

#### 1.3 Verification Commands

# Check Veeam session details
Get-VBRBackupSession | Where-Object {$_.CreationTime -gt (Get-Date).AddDays(-1)} | `
  Select-Object JobName, Result, CreationTime, EndTime

# Verify backup file integrity (check for corruption)
Get-VBRBackup | ForEach-Object {
    $backup = $_
    $file = $backup.GetAllStorages() | Select-Object -First 1
    if ($file) {
        "Backup: $($backup.Name) - File: $($file.PartialPath)"
        "Size: $([math]::Round($file.Stats.BackupSize/1GB,2)) GB"
    }
}

### 2. Weekly Backup Test Restore

#### 2.1 Test Restore Schedule

Weekly Test Restore Rotation
━━━━━━━━━━━━━━━━━━━━━━━━━━━━
Week 1: Zabbix Server VM
Week 2: FortiAnalyzer VM
Week 3: Random production file restore
Week 4: Disaster Recovery drill (monthly)

#### 2.2 VM Instant Recovery Test

# PowerShell via Veeam console
Add-PSSnapin VeeamPSSnapin

# Select backup and restore point
$backup = Get-VBRBackup -Name "VM-Backup-Daily"
$restorePoint = Get-VBRRestorePoint -Backup $backup | Sort-Object -Property CreationTime -Descending | Select-Object -First 1

# Perform Instant VM Recovery to isolated network
Start-VBRInstantRecovery -RestorePoint $restorePoint `
  -Server (Get-VBRServer -Name "esxi01.b2h.local") `
  -ResourcePool "Test-Recovery" `
  -VMName "TEST-RESTORE-$($restorePoint.VmName)" `
  -PowerUp $true

# Wait for VM to boot (5 minutes)
Start-Sleep -Seconds 300

# Test connectivity
Test-Connection -ComputerName "TEST-RESTORE-$($restorePoint.VmName)" -Count 4

# Verify services (customize per VM type)
# For Zabbix: Test web interface
Invoke-WebRequest -Uri "http://TEST-RESTORE-ZABBIX-01/zabbix"

#### 2.3 File-Level Restore Test

# From Veeam console:
# 1. Select backup → Restore → Guest files
# 2. Choose restore point (verify multiple available)
# 3. Mount backup as virtual drive
# 4. Select test file(s) to restore

# Generate checksum of original file (weekly)
sha256sum /volume1/projects/testfile.bin > /var/log/checksums-$(date +%Y%m%d).txt

# After restore, compare checksum
sha256sum /temp/restore/testfile.bin
diff /var/log/checksums-$(date +%Y%m%d).txt /temp/restore/checksum.txt

# Result should match exactly

#### 2.4 Test Restore Documentation

Test Restore Report
━━━━━━━━━━━━━━━━━━━
Date: ___________
Performed by: ___________

Test Type: [ ] VM Instant Recovery  [ ] File Restore  [ ] Application

Source: _________________________________
Restore Point: __________________________

Test Steps:
[ ] 1. Initiated restore at: _______
[ ] 2. Restore completed at: _______
[ ] 3. VM powered on: [ ] Yes  [ ] No
[ ] 4. Network connectivity verified: [ ] Yes  [ ] No
[ ] 5. Services started: [ ] Yes  [ ] No
[ ] 6. Data integrity verified: [ ] Yes  [ ] No

Results:
Duration: _______
Status: [ ] Pass  [ ] Fail

Issues: ___________________________________________
Remediation: _______________________________________

Finalized: [ ] Yes  Discarded: [ ] Yes
Verified by: ___________

### 3. Monthly Air-Gap Backup Procedure

#### 3.1 Pre-Backup Preparation

Air-Gap Backup Checklist (Monthly - 1st Sunday)
━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━
□ Maintenance window confirmed (scheduled 8 hours)
□ LTO-9 tape library checked and cleaned
□ Blank tape(s) prepared and labeled: B2H-AG-[YYYYMM]
□ Fireproof safe opened and accessible
□ Previous month tape ready for bank vault rotation
□ Staff availability confirmed (2 people recommended)

#### 3.2 Air-Gap Backup Procedure

# STEP 1: Connect LTO Drive (09:00 AM)
# Physically connect LTO-9 drive to RS4021xs+ (warm tier)
# Power on drive, wait for ready status (green LED)

# Verify drive detection
lsscsi | grep tape
# Expected: [x:y:z:w]  tape    IBM      ULTRIUM-HH9 ...

# STEP 2: Initialize Tape (09:15 AM)
# Insert blank tape
mt -f /dev/st0 status

# Format tape (if new)
mt -f /dev/st0 rewind

# STEP 3: Perform Full Backup (09:30 AM - ~4 hours)
# Mount backup share
mkdir -p /mnt/backup-target

# Create tar archive with checksum
 tar -cvf /dev/st0 \
  --exclude='*.tmp' \
  --exclude='cache' \
  --exclude='@snapshot' \
  /volume1/projects/ \
  /volume1/deliverables/ \
  2>&1 | tee /var/log/airgap-$(date +%Y%m%d).log

# Alternative: Use Synology Hyper Backup
# Create backup task: "Monthly-AirGap"
# Target: USB/LTO Device
# Files: /volume1/projects, /volume1/deliverables
# Encryption: Yes (AES-256)

# STEP 4: Verify Backup (13:30 PM - ~1 hour)
# Rewind and verify
dd if=/dev/st0 of=/dev/null bs=1M count=100

# Check for read errors
dmesg | tail -20

# Generate tape checksum
sha256sum /dev/st0 > /var/log/tape-checksum-$(date +%Y%m%d).txt

# Compare file count
# Count source files
find /volume1/projects -type f | wc -l > /var/log/source-count.txt

# Count archived files (via tar -t)
tar -tvf /dev/st0 | wc -l > /var/log/archive-count.txt

# Compare counts
diff /var/log/source-count.txt /var/log/archive-count.txt

# STEP 5: Create Tape Index (14:30 PM)
tar -tvf /dev/st0 > /var/log/tape-index-$(date +%Y%m%d).txt

# Copy index to multiple locations
cp /var/log/tape-index-$(date +%Y%m%d).txt /volume1/tape-inventory/
cp /var/log/tape-index-$(date +%Y%m%d).txt /volumeUSB/tape-indexes/

# STEP 6: Physical Disconnection (CRITICAL - 15:00 PM)
# Eject tape
eject /dev/st0

# Physically disconnect LTO drive from NAS
# Store cable in secure location
# Update asset tracking: Drive status = "Disconnected"

# STEP 7: Tape Storage (15:15 PM)
# Label tape: B2H-AG-[YYYYMM]
# Place in anti-static case
# Store in fireproof safe at primary site
# Update tape inventory log

echo "$(date '+%Y-%m-%d %H:%M:%S'),B2H-AG-$(date +%Y%m),Fireproof-Safe,Monthly-Backup" \
  >> /volume1/admin/tape-inventory.csv

# STEP 8: Quarterly Bank Vault Rotation
# If quarter-end:
# - Retrieve tape from 3 months ago (B2H-AG-[YYYY-3M])
# - Transport to bank vault
# - Retrieve oldest vault tape for destruction/reuse
# - Update chain of custody log

#### 3.3 Air-Gap Backup Verification

# Monthly verification commands

# Verify drive disconnected
lsscsi | grep tape
# Should return nothing

# Verify tape catalog exists
ls -la /volume1/tape-inventory/tape-index-$(date +%Y%m --date='last month')*.txt

# Verify checksum files
cat /var/log/tape-checksum-$(date +%Y%m --date='last month').txt

# Update air-gap compliance report
cat > /volume1/admin/airgap-compliance-$(date +%Y%m).txt << EOF
Air-Gap Backup Compliance Report
━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━
Period: $(date +%B-%Y)
Generated: $(date)

Backup Status: COMPLETED
Tape Label: B2H-AG-$(date +%Y%m)
Backup Size: $(du -sh /volume1/projects /volume1/deliverables | awk '{sum+=$1} END {print sum}')
Verification: PASSED
Tape Location: Fireproof Safe
Drive Status: DISCONNECTED

Retention: 7 Years (Per ISO 27001)
Next Tape Rotation: $(date -d '+3 months' +%B-%Y)

Signed: ____________________
Date: ____________________
EOF

### 4. Backup Retention Management

#### 4.1 Retention Policy Enforcement

Backup Retention Matrix
━━━━━━━━━━━━━━━━━━━━━━━
Backup Type          Retention    Media        Location
─────────────────────────────────────────────────────────
VM Daily Backups     30 days      Disk (Veeam) Site A
VM Weekly Backups    12 weeks     Disk (Veeam) Site A, B
VM Monthly Backups   12 months    Disk (Veeam) Site A, B
Snapshots (Hourly)   48 hours     BTRFS        Site A
Snapshots (Daily)    30 days      BTRFS        Site A, B
Snapshots (Monthly)  12 months    BTRFS        Site A
LTO Air-Gap          7 years      Tape         Bank Vault
Cloud (Wasabi)       7 years      Object       Wasabi

#### 4.2 Automated Cleanup Verification

# Check Veeam retention cleanup
Get-VBRBackup | ForEach-Object {
    $backup = $_
    $sessions = Get-VBRBackupSession -Backup $backup
    $restorePoints = Get-VBRRestorePoint -Backup $backup
    Write-Host "$($backup.Name): $($restorePoints.Count) restore points"
}

# Check Synology snapshot retention
synoreplicatool --list-local | grep -c "snapshot"

# Verify count matches retention policy

### 5. Failed Backup Remediation

#### 5.1 Failure Classification and Response

| Failure Type | Symptoms | Response Time | Action |
| --- | --- | --- | --- |
| Transient | Network timeout | Immediate | Retry job |
| Storage | Disk full | 1 hour | Free space/expand |
| Permission | Access denied | 30 min | Fix credentials |
| Corruption | Checksum fail | 2 hours | New full backup |
| Hardware | Drive failure | 4 hours | Replace hardware |

#### 5.2 Remediation Procedure

# STEP 1: Identify failure cause
# Check Veeam logs
cat "C:\ProgramData\Veeam\Backup\[JobName]\Job.[JobName].log" | Select-String -Pattern "Error"

# Check Synology logs
synolog --show | grep -i error
cat /var/log/synoreplog.log | tail -50

# STEP 2: Common fixes

# Fix 1: Retry job (transient issues)
Start-VBRJob -Job "VM-Backup-Daily" -RetryBackup

# Fix 2: Free up storage space
# Delete old temporary files
find /volume1/@tmp -type f -mtime +7 -delete

# Expand volume if needed (requires unallocated space)
# DSM → Storage Manager → Storage Pool → Action → Expand

# Fix 3: Restart services
# Veeam
Restart-Service -Name "VeeamBackupSvc"
Restart-Service -Name "VeeamBrokerSvc"

# Synology
synoservice --restart pkgctl-HyperBackup

# Fix 4: Repair backup chain (corruption)
# Veeam: Right-click backup → Properties → Maintenance → Quick Backup Verification
# Then run Active Full backup if needed

# STEP 3: Run test backup
Start-VBRJob -Job "VM-Backup-Daily" -FullBackup

# Monitor until completion
while ((Get-VBRJob -Name "VM-Backup-Daily").LastState -eq "Working") {
    Start-Sleep -Seconds 60
    Write-Host "Backup in progress..."
}

# Verify success
Get-VBRJob -Name "VM-Backup-Daily" | Select-Object LastResult

#### 5.3 Post-Remediation Documentation

Backup Failure Report
━━━━━━━━━━━━━━━━━━━━━━
Date/Time: ___________
Reported by: ___________

Failure Details:
Job Name: _________________________________
Failure Time: ___________
Error Message: ____________________________
__________________________________________

Root Cause: [ ] Transient  [ ] Storage  [ ] Permission
            [ ] Corruption  [ ] Hardware  [ ] Other: ____

Remediation:
[ ] Issue identified
[ ] Fix applied: __________________________
[ ] Backup retried
[ ] Backup completed successfully

Prevention:
__________________________________________

Verified by: ___________ Date: ___________

## Verification

| Check | Method | Expected Result |
| --- | --- | --- |
| Daily Backup | Veeam Console | All jobs "Success" |
| Weekly Test | Restore Report | All tests "Pass" |
| Air-Gap Tape | Physical check | Labeled, in safe |
| Drive Status | lsscsi | Not connected |
| Retention | Restore point count | Matches policy |

## Rollback

If backup corruption detected:

Isolate affected backup chain

Initiate new full backup immediately

Verify new backup integrity

Document for audit trail

## Escalation Matrix

| Severity | Contact | Response Time |
| --- | --- | --- |
| P1 - Critical (All backups failing) | Backup Admin: +91-XXXXXXXXXX | 15 minutes |
| P2 - High (Single job failure) | Storage Admin: +91-XXXXXXXXXX | 1 hour |
| P3 - Medium (Warning state) | Backup Admin | 4 hours |
| Veeam Support | support.veeam.com | 4 hours |

## Related Documents

SOP-004: Storage Administration

SOP-006: Disaster Recovery

Design_Decisions.md (Backup Strategy)

## Revision History

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| 1.0 | 22-Mar-2026 | VConfi | Initial release |

# SOP-006: Disaster Recovery

## Purpose

To establish standardized procedures for DR site readiness checks, failover execution, and failback operations to ensure B2H Studios can achieve RTO of 10 minutes and RPO of 15 minutes as per business requirements.

## Scope

This SOP covers:

DR site readiness verification

Failover decision tree and procedures

Hot tier failover (<30 seconds)

Warm tier failover (10 minutes)

Complete site failover

Failback procedures

## Responsibility

| Role | Responsibility |
| --- | --- |
| DR Coordinator | Overall DR execution, stakeholder communication |
| Network Administrator | Network failover, VPN/ZTNA updates |
| Storage Administrator | NAS promotion, replication management |
| System Administrator | VM startup, service verification |
| IT Manager | Decision authority for failover declaration |

## Prerequisites

VPN/ZTNA access to Site B

Administrative access to all Site B systems

DR runbook printed and accessible offline

Current contact list with phone tree

Pre-staged credentials in sealed envelope (CISO safe)

## Procedure

### 1. DR Site Readiness Checks

#### 1.1 Daily Readiness Verification (Automated)

# Script: /opt/dr-scripts/daily-readiness-check.sh

#!/bin/bash
# Daily DR Readiness Check Script

REPORT="/var/log/dr-readiness-$(date +%Y%m%d).log"
echo "=== DR Readiness Check: $(date) ===" > $REPORT

# Check 1: Site B NAS accessibility
echo -n "Site B NAS: " >> $REPORT
if ping -c 3 10.10.30.110 > /dev/null 2>&1; then
    echo "REACHABLE" >> $REPORT
else
    echo "UNREACHABLE" >> $REPORT
fi

# Check 2: Replication status
echo -n "Replication Lag: " >> $REPORT
ssh admin@10.10.30.10 "synoreplog --status" >> $REPORT 2>&1

# Check 3: Site B VMs status
echo -n "Site B vCenter: " >> $REPORT
if curl -sk https://10.10.40.111/sdk > /dev/null 2>&1; then
    echo "REACHABLE" >> $REPORT
else
    echo "UNREACHABLE" >> $REPORT
fi

# Check 4: Site B FortiGate
echo -n "Site B FortiGate: " >> $REPORT
if ping -c 3 10.10.40.112 > /dev/null 2>&1; then
    echo "REACHABLE" >> $REPORT
else
    echo "UNREACHABLE" >> $REPORT
fi

# Email report
cat $REPORT | mail -s "DR Readiness Check $(date +%Y-%m-%d)" admin@b2h.local

#### 1.2 Weekly Manual Verification

Weekly DR Readiness Checklist
━━━━━━━━━━━━━━━━━━━━━━━━━━━━
Week of: ___________
Verified by: ___________

Site B Infrastructure:
[ ] NAS accessible (DSM login successful)
[ ] Replication lag <15 minutes
[ ] Available capacity >30%
[ ] No hardware alarms

Site B Network:
[ ] FortiGate accessible
[ ] WAN links operational (both ISPs)
[ ] VSX stack synchronized
[ ] ZTNA gateway responding

Site B Compute:
[ ] ESXi host responding
[ ] DR VMs powered off (standby mode)
[ ] Sufficient resources for failover
[ ] vCenter accessible

Documentation:
[ ] Contact list current
[ ] Procedures accessible
[ ] Credentials accessible (CISO)
[ ] Vendor contacts confirmed

Issues: ___________________________________________
Actions: __________________________________________

### 2. Failover Decision Tree

Incident Detected at Site A
━━━━━━━━━━━━━━━━━━━━━━━━━━

                    ┌─────────────────────┐
                    │   Site A Incident   │
                    │      Detected       │
                    └──────────┬──────────┘
                               │
                               ▼
                    ┌─────────────────────┐
                    │  Severity Assessment│
                    └──────────┬──────────┘
                               │
           ┌───────────────────┼───────────────────┐
           │                   │                   │
           ▼                   ▼                   ▼
    ┌──────────────┐   ┌──────────────┐   ┌──────────────┐
    │    Minor     │   │    Major     │   │   Critical   │
    │ Single Service│   │ Multi-Service│   │Complete Site │
    └──────┬───────┘   └──────┬───────┘   └──────┬───────┘
           │                  │                   │
           ▼                  ▼                   ▼
    ┌──────────────┐   ┌──────────────┐   ┌──────────────┐
    │  Wait for    │   │  Verify Site │   │ Immediate    │
    │  Recovery    │   │  A Status    │   │ Assessment   │
    │  (Monitor)   │   │  (5 min)     │   │ (2 min)      │
    └──────┬───────┘   └──────┬───────┘   └──────┬───────┘
           │                  │                   │
           │                  ▼                   │
           │         ┌──────────────┐            │
           │         │ False Alarm? │            │
           │         └──────┬───────┘            │
           │                │                     │
           │       ┌────────┴────────┐            │
           │       │                 │            │
           │       ▼                 ▼            │
           │  ┌──────────┐    ┌──────────┐        │
           │  │   Yes    │    │    No    │◄───────┘
           │  │ Return   │    │          │
           │  │ Normal   │    │          │
           │  └──────────┘    └────┬─────┘
           │                       │
           │                       ▼
           │              ┌─────────────────────┐
           │              │  DECLARE DISASTER   │
           │              │ (IT Manager Auth)   │
           │              └──────────┬──────────┘
           │                         │
           │                         ▼
           │              ┌─────────────────────┐
           │              │  INITIATE FAILOVER  │
           │              └─────────────────────┘
           │                         │
           └─────────────────────────┘

### 3. Hot Tier Failover Procedure (<30 seconds)

#### 3.1 RS2423RP+ HA Failover

# Automatic failover if primary fails
# Manual trigger procedure:

# SSH to secondary NAS
ssh admin@10.10.30.11  # Site A secondary

# Check current role
synoha --status
# If showing "Secondary", proceed:

# Force takeover (emergency only)
synoha --takeover

# Verify takeover
synoha --status
# Expected: "Primary"

# Verify services
synofshare --enum
cat /proc/mdstat

# Update monitoring
# Notify team of manual intervention

#### 3.2 Verification After Hot Failover

# Connectivity test
ping 10.10.30.10  # Virtual IP should respond

# Service test
smbclient -L //10.10.30.10 -N
showmount -e 10.10.30.10

# Performance test
dd if=/dev/zero of=/volume1/test-$(date +%s).bin bs=1M count=100
rm /volume1/test-*.bin

### 4. Warm Tier Failover Procedure (10 minutes)

#### 4.1 Site B NAS Promotion

# STEP 1: Pause Replication (0:00)
# On Site B NAS
synoreplicatool --pause --target site_a_ip

# STEP 2: Verify Last Sync (0:02)
synoreplog --last-sync
# Note timestamp for RPO calculation

# STEP 3: Promote Replica to Primary (0:03)
synoreplicatool --promote --share Projects
synoreplicatool --promote --share Deliverables

# STEP 4: Verify Promotion (0:05)
synofshare --enum
# Shares should show as Read-Write

# STEP 5: Update Share Permissions (0:07)
synoacltool -get /volume1/Projects
# Verify user/group permissions intact

# STEP 6: Enable Services (0:08)
synoservice --start pkgctl-NFS
synoservice --start pkgctl-SMBService

# STEP 7: Test Access (0:10)
smbclient -L //10.10.30.110 -N
showmount -e 10.10.30.110

### 5. Complete Site Failover Procedure (10 minutes)

#### 5.1 Failover Execution Timeline

Complete Site Failover Runbook
━━━━━━━━━━━━━━━━━━━━━━━━━━━━━
RTO Target: 10 minutes

Minute  Action                              Responsible        Verification
────────────────────────────────────────────────────────────────────────────
0:00    Declare disaster, page team          IT Manager         Team assembled
0:01    Pause replication to Site B          Storage Admin      synoreplog --pause
0:02    Verify Site A unavailable            Network Admin      Ping/telnet fail
0:03    Convene incident team                DR Coordinator     All roles present
0:04    Promote Site B NAS to primary        Storage Admin      RW access confirmed
0:05    Update ZTNA profiles                 Network Admin      FortiClient redirected
0:06    Start DR VMs                         System Admin       VMs powered on
0:07    Update DNS/ZTNA records              Network Admin      nslookup confirms
0:08    Verify services online               System Admin       All green status
0:09    Notify employees                     DR Coordinator     Email/Slack sent
0:10    Production resumed                   DR Coordinator     Monitoring green
────────────────────────────────────────────────────────────────────────────

#### 5.2 Detailed Failover Steps

# STEP 1: Site B NAS Promotion (Minutes 1-4)
# (As detailed in section 4.1)

# STEP 2: ZTNA Profile Update (Minutes 5-7)
# Via FortiGate CLI or GUI

config system ztna
    edit "ZTNA-NAS-Access"
        set primary-gateway "10.10.40.112"  # Site B
        set secondary-gateway "10.10.40.12" # Site A (down)
    next
end

# Or via FortiClient EMS
# Update endpoint profiles to use Site B gateway

# STEP 3: VM Startup (Minutes 6-8)
# Via PowerCLI
Connect-VIServer vcenter-siteb.b2h.local

$drVMs = @("B2H-ZABBIX-02", "B2H-FANALYZER-02")
foreach ($vm in $drVMs) {
    Start-VM -VM $vm -RunAsync
}

# Wait for VMware Tools
Start-Sleep -Seconds 120

# Verify VM health
Get-VM | Where-Object {$_.PowerState -eq 'PoweredOn'} | `
    Select-Object Name, @{N="ToolsStatus";E={$_.Guest.ToolsStatus}}

# STEP 4: Service Verification (Minutes 8-10)
# Test critical services

# Zabbix
curl -s http://10.10.40.115/zabbix | grep -q "Zabbix" && echo "OK" || echo "FAIL"

# DNS resolution
nslookup nas.b2h.local

# SMB access
smbclient -L //10.10.30.110 -N

### 6. Failback Procedures

#### 6.1 Failback Decision

Failback Decision Criteria
━━━━━━━━━━━━━━━━━━━━━━━━━━
Do NOT fail back if:
- Site A status uncertain
- Data divergence suspected
- Network instability persists
- Less than 4 hours on Site B

DO fail back when:
- Site A fully operational (confirmed)
- All services tested and verified
- Maintenance window available (after hours)
- Data sync completed

#### 6.2 Failback Execution

# STEP 1: Pre-Failback Checks (Day before)
# Verify Site A operational
ssh admin@site-a-nas "synohealthcheck"
ping -c 4 site-a-firewall

# STEP 2: Sync Data from Site B to Site A (Hours 1-4)
# Reverse replication direction

# On Site A NAS (now secondary)
synoreplicatool --add --source site_b_ip --target /volume1/Projects

# Initial sync will take hours depending on change volume
# Monitor progress:
watch -n 30 'synoreplog --status'

# STEP 3: Verify Data Consistency (Hour 5)
# Compare file counts and sizes
ssh admin@site-a-nas "du -sh /volume1/Projects"
ssh admin@site-b-nas "du -sh /volume1/Projects"

# STEP 4: Schedule Maintenance Window (Hour 6)
# Notify users of brief outage
# Schedule during low-activity period

# STEP 5: Execute Failback (Maintenance Window)
# 5a. Stop services on Site B
synoreplicatool --pause --target site_a_ip
synoservice --stop pkgctl-NFS
synoservice --stop pkgctl-SMBService

# 5b. Final sync
synoreplicatool --sync-now --target site_a_ip

# 5c. Promote Site A back to primary
ssh admin@site-a-nas "synoreplicatool --promote --share Projects"

# 5d. Update ZTNA back to Site A
config system ztna
    edit "ZTNA-NAS-Access"
        set primary-gateway "10.10.40.12"  # Site A
        set secondary-gateway "10.10.40.112" # Site B
    next
end

# 5e. Restart services on Site A
ssh admin@site-a-nas "synoservice --start pkgctl-NFS"

# 5f. Test and verify
smbclient -L //10.10.30.10 -N

# 5g. Resume normal replication
ssh admin@site-a-nas "synoreplicatool --resume"

# STEP 6: Post-Failback
# - Verify all systems normal
# - Document lessons learned
# - Update DR runbook if needed
# - Schedule next DR drill

## Verification

| Check | Method | Expected Result |
| --- | --- | --- |
| DR Readiness | Daily script | All items "REACHABLE" |
| NAS Promotion | synoreplicatool --status | "Primary" role |
| ZTNA Redirect | nslookup | Points to Site B |
| VM Startup | PowerCLI | All VMs "PoweredOn" |
| Service Health | curl/smbclient | All respond OK |

## Rollback

If failover fails:

Document failure point

Remain on Site B if operational

Escalate to vendor support

Consider manual recovery procedures

## Escalation Matrix

| Severity | Contact | Response Time |
| --- | --- | --- |
| P1 - Critical (DR declared) | DR Coordinator: +91-XXXXXXXXXX | Immediate |
| P2 - High (Failover issues) | IT Manager: +91-XXXXXXXXXX | 15 minutes |
| Vendor Support (Synology) | support.synology.com | 4 hours |
| Vendor Support (VMware) | support.vmware.com | 1 hour |

## Related Documents

SOP-004: Storage Administration

SOP-005: Backup Operations

SOP-008: Incident Response

Part3_Enhanced_DR_Monitoring_Power.md

## Revision History

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| 1.0 | 22-Mar-2026 | VConfi | Initial release |

# SOP-007: Security Operations

## Purpose

To establish standardized procedures for security monitoring, log analysis, firewall management, access review, and incident response for the B2H Studios security infrastructure.

## Scope

This SOP covers:

Daily security log review

FortiGate rule change process

ZTNA access review

Certificate renewal

Security incident initial response

## Responsibility

| Role | Responsibility |
| --- | --- |
| Security Administrator | Daily log review, rule updates |
| CISO/Security Lead | Incident response, policy enforcement |
| IT Manager | Change approval, compliance oversight |

## Prerequisites

FortiGate admin access

FortiAnalyzer access (https://fanalyzer.b2h.local)

Splunk access (https://splunk.b2h.local)

ZTNA policy documentation

Certificate inventory

## Procedure

### 1. Daily Security Log Review

#### 1.1 Morning Security Checklist (09:00 AM)

# Access FortiAnalyzer
# https://fanalyzer.b2h.local

Checklist:
□ Review overnight security events
□ Check for high-severity alerts (P1/P2)
□ Review failed authentication attempts
□ Check for blocked threats (IPS/AV)
□ Review VPN/ZTNA access logs
□ Check for anomalous traffic patterns

#### 1.2 Automated Log Analysis

# FortiAnalyzer CLI for automated reports

# Get threat summary
diagnose test application forticldd 1

# Check IPS events
diagnose test application ipsmonitor 1

# Review AV detections
diagnose test application scanunitd 1

#### 1.3 Key Security Metrics to Review

| Metric | Normal Range | Action if Abnormal |
| --- | --- | --- |
| Failed logins/hour | <5 | Investigate source IPs |
| Blocked threats/day | 10-100 | Normal range varies |
| VPN connections | 15-25 | Verify legitimacy |
| High-risk events | 0 | Immediate investigation |
| SSL inspection failures | <10/day | Check certificate issues |

### 2. FortiGate Rule Change Process

#### 2.1 Change Request Form

FortiGate Rule Change Request
━━━━━━━━━━━━━━━━━━━━━━━━━━━━━
Requester: ________________________
Date: ________________________

Change Details:
Rule Name: ________________________
Source: ________________________
Destination: ________________________
Service/Port: ________________________
Action: [ ] Allow  [ ] Deny  [ ] Modify  [ ] Delete

Business Justification:
________________________________________________
________________________________________________

Security Review:
[ ] Risk assessment completed
[ ] Least privilege verified
[ ] Logging enabled
[ ] No conflicts with existing rules

Approved by: ________________________
Date: ________________________

#### 2.2 Rule Implementation

# SSH to FortiGate
ssh admin@10.10.40.1

# Enter configuration mode
config firewall policy

# Add new rule (example: allow new service)
edit 0  # Auto-assign next ID
    set name "Allow-NewService-DMZ-to-Internal"
    set srcintf "port3"  # DMZ
    set dstintf "port4"  # Internal
    set srcaddr "DMZ_Servers"
    set dstaddr "Internal_Servers"
    set action accept
    set schedule "always"
    set service "HTTP" "HTTPS"
    set logtraffic all
    set comments "[Ticket#12345] Approved by [Name] on [Date]"
next
end

# Move rule to correct position (before deny)
config firewall policy
move 106 before 200
end

# Verify configuration
show firewall policy | grep -A10 "Allow-NewService"

# Test rule
# From source: telnet destination port
# Check logs: diagnose debug enable

#### 1.3 Post-Change Verification

# Verify rule hit count
diagnose ipstat filter
get firewall policy | grep -A5 [RuleName]

# Check for any unintended blocks
diagnose debug flow filter [source-ip]
diagnose debug flow trace start 100

# Review logs for 24 hours
diagnose test application forticldd 3

### 3. ZTNA Access Review

#### 3.1 Weekly ZTNA Review

# FortiGate CLI
ssh admin@10.10.40.1

# Review ZTNA access logs
diagnose wad user list

# Check device posture compliance
diagnose endpoint record list

# Review denied access attempts
diagnose wad debug filter category ztna
diagnose debug enable

#### 3.2 Quarterly Access Review

ZTNA Access Review - Quarterly
━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━
Quarter: Q__ 20__
Reviewed by: ________________________

User Access Review:
┌──────────────┬──────────────┬──────────────┬──────────────┐
│ User         │ Last Access  │ Device Status│ Action       │
├──────────────┼──────────────┼──────────────┼──────────────┤
│ user1@b2h    │ ____________ │ Compliant    │ [ ] Keep     │
│              │              │              │ [ ] Revoke   │
├──────────────┼──────────────┼──────────────┼──────────────┤
│ user2@b2h    │ ____________ │ Non-compliant│ [ ] Remediate│
│              │              │              │ [ ] Revoke   │
└──────────────┴──────────────┴──────────────┴──────────────┘

Inactive Users (>30 days):
[ ] Notified: ________________________
[ ] Access suspended: ________________________

Device Posture Violations:
[ ] Missing patches: ________________________
[ ] AV not running: ________________________
[ ] Encryption disabled: ________________________

Remediation Actions:
________________________________________________

### 4. Certificate Renewal

#### 4.1 Certificate Inventory

| Certificate | Location | Expiry Date | Renewal Due | Owner |
| --- | --- | --- | --- | --- |
| b2hstudios.com | FortiGate | [Date] | 30 days before | NetOps |
| wildcard.b2hstudios.com | FortiGate | [Date] | 30 days before | NetOps |
| nas.b2h.local | Synology | [Date] | 30 days before | Storage |
| vcenter.b2h.local | vCenter | [Date] | 30 days before | SysOps |
| zabbix.b2h.local | Zabbix | [Date] | 30 days before | SysOps |

#### 4.2 Certificate Renewal Procedure

# FortiGate Certificate Renewal

# Step 1: Generate CSR
config vpn certificate local
edit "b2h-wildcard-new"
    set password [encrypt-password]
    set comments "Wildcard cert renewal 2026"
    set certificate "-----BEGIN CERTIFICATE REQUEST-----"
    # Paste CSR content
    "-----END CERTIFICATE REQUEST-----"
next
end

# Step 2: Submit to CA, receive certificate

# Step 3: Import certificate
config vpn certificate local
edit "b2h-wildcard-new"
    set certificate "-----BEGIN CERTIFICATE-----"
    # Paste certificate content
    "-----END CERTIFICATE-----"
    set private-key "-----BEGIN ENCRYPTED PRIVATE KEY-----"
    # Paste key content
    "-----END ENCRYPTED PRIVATE KEY-----"
next
end

# Step 4: Update references
config system global
    set admin-server-cert "b2h-wildcard-new"
end

config firewall ssl-ssh-profile
edit "certificate-inspection"
    set ca-certificate "b2h-wildcard-new"
next
end

# Step 5: Test
curl -v https://firewall.b2h.local
# Verify certificate chain

# Step 6: Schedule old cert deletion (30 days)

### 5. Security Incident Initial Response

#### 5.1 Incident Detection Categories

| Category | Indicators | Severity |
| --- | --- | --- |
| Malware | AV detection, suspicious files | P1 |
| Intrusion | Failed logins, lateral movement | P1 |
| Data Exfiltration | Large uploads, unusual access | P1 |
| Ransomware | File encryption, ransom notes | P1 |
| Policy Violation | Unauthorized access attempts | P2 |

#### 5.2 Initial Response Actions

# STEP 1: Isolate (if malware/ransomware suspected)
# Block source IP immediately
config firewall address
edit "Block-Threat-[IP]"
    set subnet [IP] 255.255.255.255
next
end

config firewall policy
edit 0
    set name "Block-Threat-[IP]"
    set srcintf "any"
    set dstintf "any"
    set srcaddr "Block-Threat-[IP]"
    set dstaddr "all"
    set action deny
    set schedule "always"
    set service "ALL"
    set logtraffic all
next
end

# STEP 2: Capture evidence
diagnose sniffer packet any 'host [suspicious-ip]' 4 1000 l
# Save output to file

# STEP 3: Disable compromised account (if applicable)
config user local
edit [username]
    set status disable
next
end

# STEP 4: Revoke ZTNA access
diagnose wad user clear [username]

# STEP 5: Notify security team
# Create P1 ticket
# Page CISO

## Verification

| Check | Method | Expected Result |
| --- | --- | --- |
| Firewall Rules | `show firewall policy` | Rules in correct order |
| ZTNA Status | `diagnose wad user list` | Users compliant |
| Certificates | `show vpn certificate local` | All valid, not expiring |
| Security Logs | FortiAnalyzer | No critical alerts |

## Rollback

If rule causes issues:

# Delete or disable rule immediately
config firewall policy
delete [rule-id]
# OR
edit [rule-id]
    set status disable
next
end

## Escalation Matrix

| Severity | Contact | Response Time |
| --- | --- | --- |
| P1 - Critical (Security breach) | CISO: +91-XXXXXXXXXX | 15 minutes |
| P2 - High (Policy violation) | Security Admin: +91-XXXXXXXXXX | 1 hour |
| Fortinet Support | support.fortinet.com | 1 hour (P1) |

## Related Documents

SOP-008: Incident Response

SOP-010: User Access Management

Part5_Enhanced_Security_Stress_Test.md

## Revision History

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| 1.0 | 22-Mar-2026 | VConfi | Initial release |

# SOP-008: Incident Response

## Purpose

To establish standardized procedures for security incident classification, response coordination, containment, evidence preservation, and post-incident review to minimize impact and prevent recurrence.

## Scope

This SOP covers:

Incident classification (P1/P2/P3/P4)

Response team roles and responsibilities

Communication plan

Containment procedures

Evidence preservation

Post-incident review

## Responsibility

| Role | Responsibility |
| --- | --- |
| Incident Commander | Overall coordination, decision authority |
| Technical Lead | Technical investigation, containment |
| Communications Lead | Stakeholder updates, external comms |
| Documentation Lead | Evidence collection, timeline, reporting |
| Legal/Compliance | Regulatory requirements, legal hold |

## Prerequisites

Incident Response Plan (IRP) document

Contact tree with alternates

Forensic tools (FTK, Autopsy, etc.)

Evidence storage (write-protected)

War room/conference bridge access

## Procedure

### 1. Incident Classification

#### 1.1 Severity Classification Matrix

| Severity | Definition | Examples | Response Time |
| --- | --- | --- | --- |
| **P1 - Critical** | Complete service outage or active breach | Ransomware, data breach, site down | 15 minutes |
| **P2 - High** | Significant service degradation | Major system failure, malware detection | 1 hour |
| **P3 - Medium** | Limited impact, workaround available | Single system failure, minor policy violation | 4 hours |
| **P4 - Low** | Minimal impact, cosmetic | Non-critical alert, documentation error | 24 hours |

#### 1.2 Incident Type Categories

| Category | Description | Primary Response |
| --- | --- | --- |
| Security | Malware, intrusion, data loss | SOP-007 + this SOP |
| Availability | System downtime, network outage | SOP-006 + this SOP |
| Performance | Degradation, resource exhaustion | SOP-002 + this SOP |
| Data | Corruption, loss, unauthorized access | SOP-005 + this SOP |

### 2. Response Team Roles

#### 2.1 Incident Response Team Structure

┌─────────────────┐
                    │  Incident       │
                    │  Commander      │
                    │  (IT Manager)   │
                    └────────┬────────┘
                             │
         ┌───────────────────┼───────────────────┐
         │                   │                   │
         ▼                   ▼                   ▼
┌─────────────────┐  ┌─────────────────┐  ┌─────────────────┐
│  Technical      │  │  Communications │  │  Documentation  │
│  Lead           │  │  Lead           │  │  Lead           │
│  (Senior Admin) │  │  (IT Admin)     │  │  (Any available)│
└─────────────────┘  └─────────────────┘  └─────────────────┘

#### 2.2 Role Responsibilities

| Role | Key Responsibilities |
| --- | --- |
| Incident Commander | Declare/close incident, resource allocation, major decisions |
| Technical Lead | Technical containment, evidence collection, root cause analysis |
| Communications Lead | Status updates, stakeholder notification, external communications |
| Documentation Lead | Timeline recording, evidence chain of custody, final report |

### 3. Communication Plan

#### 3.1 Internal Communication Tree

T+0    P1 Incident Detected
       └── Page On-Call Engineer
T+15   Engineer Acknowledges
       └── Page Incident Commander
T+30   Incident Commander Convenes Team
       ├── Technical Lead → Technical resources
       ├── Communications Lead → Stakeholder notifications
       └── Documentation Lead → War room setup

T+1h   First Status Update
       └── All stakeholders notified
T+2h   Subsequent updates every 30 min (P1) or 1 hour (P2)
       └── Until resolution or downgrade

#### 3.2 Communication Templates

INCIDENT NOTIFICATION - P1
━━━━━━━━━━━━━━━━━━━━━━━━━━
Incident ID: INC-2026-XXX
Severity: P1 - Critical
Time Detected: [Timestamp]
Status: ACTIVE

Summary:
[Brief description of incident]

Impact:
[What is affected, who is impacted]

Actions Taken:
[What has been done so far]

Next Update:
[When next communication will be sent]

Contact:
Incident Commander: [Name] [Phone]

#### 3.3 External Communication

| Stakeholder | When to Notify | Who Notifies |
| --- | --- | --- |
| Customers | Confirmed data breach | Communications Lead |
| Vendors | If their systems involved | Technical Lead |
| Regulators | As required by law | Legal/Compliance |
| Media | Only if public impact | CISO/Executive |

### 4. Containment Procedures

#### 4.1 Short-Term Containment (Immediate)

# Network Isolation (if malware suspected)
# FortiGate - Block suspicious IPs
config firewall address
edit "IOC-[IP]"
    set subnet [IP] 255.255.255.255
    set comment "Incident INC-2026-XXX"
next
end

# Disable compromised accounts
config user local
edit [compromised-user]
    set status disable
next
end

# Isolate VM (if compromised)
# vCenter - disconnect NIC or move to isolated VLAN

#### 4.2 System Isolation Decision Tree

System Compromised?
        │
        ▼
┌───────────────────┐
│ Critical System?  │
└─────────┬─────────┘
          │
    ┌─────┴─────┐
    │           │
    ▼           ▼
┌───────┐   ┌───────────┐
│  Yes  │   │    No     │
└───┬───┘   └─────┬─────┘
    │             │
    ▼             ▼
┌───────────┐ ┌───────────┐
│ Isolate   │ │ Disconnect│
│ NIC only  │ │ from net  │
│ (maintain │ │ (full     │
│  uptime)  │ │  quarantine)
└───────────┘ └───────────┘

#### 4.3 Long-Term Containment

Backup compromised systems (forensic image)

Patch vulnerabilities

Rotate credentials

Implement additional monitoring

Deploy compensating controls

### 5. Evidence Preservation

#### 5.1 Evidence Collection Checklist

Evidence Collection
━━━━━━━━━━━━━━━━━━━
Incident ID: INC-2026-XXX
Collected by: ________________________
Date/Time: ________________________

[ ] Memory dump (if system compromised)
    Tool: Magnet RAM Capture / FTK Imager
    Location: /evidence/INC-2026-XXX/memory/

[ ] Disk image (if system compromised)
    Tool: dd / FTK Imager
    Format: E01 (compressed)
    Hash: SHA-256 calculated

[ ] Log files
    Sources: FortiGate, Synology, Windows Event Logs
    Time range: [Start] to [End]
    Location: /evidence/INC-2026-XXX/logs/

[ ] Network captures
    Tool: tcpdump / Wireshark
    Filters: host [IP] or port [Port]
    Location: /evidence/INC-2026-XXX/pcap/

Chain of Custody:
┌──────────────┬──────────────┬──────────────────────┐
│ Date/Time    │ Custodian    │ Action               │
├──────────────┼──────────────┼──────────────────────┤
│ ____________ │ ____________ │ Collected            │
│ ____________ │ ____________ │ Transferred to       │
│ ____________ │ ____________ │ Analyzed by          │
│ ____________ │ ____________ │ Archived             │
└──────────────┴──────────────┴──────────────────────┘

#### 5.2 Forensic Imaging Procedure

# Create forensic image of compromised system
# Boot from forensic Linux (Helix/Kali)

# Identify source disk
fdisk -l

# Create image with hash verification
dd if=/dev/sda of=/mnt/evidence/INC-2026-XXX-sda.img bs=4M conv=noerror,sync status=progress

# Calculate SHA-256
sha256sum /mnt/evidence/INC-2026-XXX-sda.img > /mnt/evidence/INC-2026-XXX-sha256.txt

# Verify hash
cat /mnt/evidence/INC-2026-XXX-sha256.txt
sha256sum -c /mnt/evidence/INC-2026-XXX-sha256.txt

# Set immutable on evidence files
chattr +i /mnt/evidence/INC-2026-XXX-*

### 6. Post-Incident Review

#### 6.1 Post-Incident Review Meeting

Post-Incident Review
━━━━━━━━━━━━━━━━━━━━
Incident ID: INC-2026-XXX
Date: ___________
Facilitator: ___________

Timeline Review:
┌──────────┬──────────────────────────────────────┐
│ Time     │ Event                                │
├──────────┼──────────────────────────────────────┤
│ T+0      │ Incident detected                    │
│ ________ │ ____________________________________ │
│ ________ │ ____________________________________ │
│ ________ │ ____________________________________ │
│ ________ │ Resolution                           │
└──────────┴──────────────────────────────────────┘

Root Cause Analysis:
5 Whys:
1. Why did incident occur? _______________________________
2. Why? ___________________________________________________
3. Why? ___________________________________________________
4. Why? ___________________________________________________
5. Why? ___________________________________________________

Root Cause: _________________________________________________

Corrective Actions:
┌──────────┬──────────────────────────────┬────────┬──────────┐
│ Priority │ Action                       │ Owner  │ Due Date │
├──────────┼──────────────────────────────┼────────┼──────────┤
│ High     │ ____________________________ │ ______ │ ________ │
│ Medium   │ ____________________________ │ ______ │ ________ │
│ Low      │ ____________________________ │ ______ │ ________ │
└──────────┴──────────────────────────────┴────────┴──────────┘

Lessons Learned:
What went well: _____________________________________________
What could be improved: ______________________________________
Process changes needed: ______________________________________

Approved by: ________________________ Date: __________________

#### 6.2 Incident Closure Criteria

☐ Root cause identified

☐ All corrective actions assigned

☐ Evidence properly archived

☐ Stakeholders notified of resolution

☐ Post-incident review completed

☐ Documentation updated

## Verification

| Check | Method | Expected Result |
| --- | --- | --- |
| Team Assembly | Time tracking | <30 minutes for P1 |
| Evidence Chain | Chain of custody form | Complete, unbroken |
| Root Cause | 5 Whys analysis | True root identified |
| Lessons Learned | Post-incident review | Actions assigned |

## Rollback

Not applicable - incident response is not reversible

## Escalation Matrix

| Severity | Contact | Response Time |
| --- | --- | --- |
| P1 - Critical | Incident Commander: +91-XXXXXXXXXX | Immediate |
| P2 - High | Technical Lead: +91-XXXXXXXXXX | 1 hour |
| External IR Firm | [Contracted IR firm] | 4 hours |

## Related Documents

SOP-007: Security Operations

SOP-009: Change Management

Part5_Enhanced_Security_Stress_Test.md

## Revision History

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| 1.0 | 22-Mar-2026 | VConfi | Initial release |

# SOP-009: Change Management

## Purpose

To establish standardized procedures for managing changes to the IT infrastructure, ensuring minimal disruption to services while maintaining security and compliance.

## Scope

This SOP covers:

Change request submission and approval

Change categorization (Standard, Normal, Emergency)

CAB (Change Advisory Board) process

Emergency change procedure

Rollback procedures

## Responsibility

| Role | Responsibility |
| --- | --- |
| Change Requester | Submit requests, test changes |
| Change Manager | Review, schedule, track changes |
| CAB Members | Approve significant changes |
| IT Manager | Final approval, emergency changes |

## Prerequisites

Change request form

Current configuration documentation

Test environment access

Rollback plan prepared

Maintenance window scheduled

## Procedure

### 1. Change Request Process

#### 1.1 Change Request Form

CHANGE REQUEST FORM
━━━━━━━━━━━━━━━━━━━━
CR Number: CR-2026-XXX
Date Submitted: ___________
Requester: ___________

Change Details:
Title: __________________________________________________
Description: ____________________________________________
________________________________________________________

Justification:
[ ] Security patch
[ ] Performance improvement
[ ] Capacity expansion
[ ] Bug fix
[ ] New feature/service
[ ] Other: ___________

Business Impact:
[ ] No impact
[ ] Minor impact (limited users)
[ ] Major impact (all users)
[ ] Critical impact (business halt)

Affected Systems:
[ ] Network (FortiGate, Switches)
[ ] Storage (Synology NAS)
[ ] Servers (VMware)
[ ] Security (ZTNA, certificates)
[ ] Applications (Zabbix, etc.)
[ ] Other: ___________

Implementation Plan:
Proposed Date/Time: ___________
Duration: ___________
Backout Plan: __________________________________________
________________________________________________________

Testing:
[ ] Tested in lab environment
[ ] Tested in staging
[ ] Unable to test (explain): __________________________

Approvals:
Requester: ___________ Date: _______
Change Manager: ___________ Date: _______
CAB: ___________ Date: _______
IT Manager: ___________ Date: _______

#### 1.2 Change Submission Process

Complete change request form

Attach supporting documentation

Submit to Change Manager

Receive CR number (CR-2026-XXX)

Await review and scheduling

Implement as scheduled

Complete post-implementation review

### 2. Change Categorization

#### 2.1 Change Types

| Type | Definition | Approval Required | Lead Time |
| --- | --- | --- | --- |
| **Standard** | Low risk, pre-approved procedure | Change Manager | 48 hours |
| **Normal** | Moderate risk, requires assessment | CAB | 1 week |
| **Major** | High risk, significant impact | CAB + IT Manager | 2 weeks |
| **Emergency** | Critical fix, bypass normal process | IT Manager | Immediate |

#### 2.2 Standard Change Examples

Routine patch deployment (tested procedure)

User account provisioning

Monitor threshold adjustments

Certificate renewals (standard process)

Backup verification tests

#### 2.3 Normal/Major Change Examples

Firmware upgrades

Hardware replacement

Network reconfiguration

Storage expansion

Major software updates

### 3. CAB (Change Advisory Board) Process

#### 3.1 CAB Composition

| Role | Department | Responsibility |
| --- | --- | --- |
| Chair | IT Manager | Final approval, conflict resolution |
| Member | Network Team | Network impact assessment |
| Member | Storage Team | Storage impact assessment |
| Member | Security Team | Security risk assessment |
| Member | Applications Team | Application impact |

#### 3.2 CAB Meeting Agenda

CAB Meeting Agenda
━━━━━━━━━━━━━━━━━━
Date: ___________
Attendees: ________________________________

Review Queue:
1. Changes pending approval
   - CR-2026-XXX: [Description] - Decision: [Approve/Defer/Reject]
   - CR-2026-XXX: [Description] - Decision: [Approve/Defer/Reject]

2. Changes scheduled for next window
   - Review prerequisites, confirm readiness

3. Changes implemented since last meeting
   - Post-implementation review results
   - Any issues encountered

4. Change calendar review
   - Conflict identification
   - Resource availability

5. Process improvements
   - Feedback, metrics review

#### 3.3 CAB Decision Matrix

| Risk Level | Impact | Approval Authority |
| --- | --- | --- |
| Low | Low | Change Manager |
| Low | Medium | Change Manager |
| Medium | Low | CAB |
| Medium | Medium | CAB |
| High | Any | CAB + IT Manager |
| Any | High | CAB + IT Manager |

### 4. Emergency Change Procedure

#### 4.1 Emergency Change Criteria

Emergency changes are only for:

Security vulnerabilities requiring immediate patching

Critical system failures needing immediate fix

Regulatory compliance issues

Natural disaster recovery

NOT for:

Convenience

Poor planning

"While we're here" additions

#### 4.2 Emergency Change Process

Emergency Change Process
━━━━━━━━━━━━━━━━━━━━━━━━

Step 1: IT Manager Authorization (Phone/Verbal OK)
├── Declare emergency
├── Document reason
└── Obtain verbal approval

Step 2: Implement with Minimal Testing
├── Follow documented procedure if exists
├── Or implement best-practice fix
└── Document all steps taken

Step 3: Post-Implementation
├── Notify CAB of emergency change
├── Submit retrospective change request
├── Conduct post-implementation review
└── Update documentation

Step 4: Review
├── CAB reviews emergency change within 48 hours
├── Validates appropriateness
├── Identifies prevention opportunities
└── Updates standard procedures if applicable

#### 4.3 Emergency Change Documentation

EMERGENCY CHANGE - RETROSPECTIVE
━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━
ECR Number: ECR-2026-XXX
Date Implemented: ___________
Authorized by: ___________

Emergency Justification:
[ ] Security vulnerability (CVE: _________)
[ ] Critical system failure
[ ] Compliance requirement
[ ] Disaster recovery

Description of Change:
________________________________________________________
________________________________________________________

Steps Taken:
1. ____________________________________________________
2. ____________________________________________________
3. ____________________________________________________

Testing Performed:
[ ] Limited testing (explain): __________________________
[ ] No testing (explain): ______________________________

Outcome:
[ ] Successful
[ ] Issues encountered (describe): _____________________

Post-Implementation Actions Required:
[ ] Update standard procedures
[ ] Schedule full testing
[ ] Additional documentation
[ ] Training required

CAB Review Date: ___________
Approved for Retrospective: [ ] Yes  [ ] No (requires remediation)

### 5. Rollback Procedures

#### 5.1 Rollback Decision Criteria

Rollback if ANY of the following:

Service degradation >25%

Security vulnerability introduced

Data integrity concerns

User impact exceeds acceptable threshold

Failed acceptance criteria

#### 5.2 Rollback Procedure

# Generic rollback steps - customize per change type

# STEP 1: Assess impact
# Determine scope of rollback needed

# STEP 2: Notify stakeholders
# "Initiating rollback of CR-2026-XXX due to [reason]"

# STEP 3: Execute rollback
# Configuration rollback example (FortiGate):
config system global
    # Revert to previous config
    restore config from tftp [server] [file]
end

# VM snapshot rollback (VMware):
Get-Snapshot -VM [VM-Name] | Where-Object {$_.Name -eq "Pre-Change-CRXXX"} | `
    Restore-VMSnapshot -Confirm:$false

# STEP 4: Verify rollback
# Confirm service restoration
# Test critical functions

# STEP 5: Document
# Record rollback reason
# Update change record
# Schedule post-mortem if needed

#### 5.3 Rollback Testing

# Pre-change snapshot/backup verification
date > /tmp/rollback-test-start.txt

# Make test change
[apply test configuration]

# Verify rollback works
[execute rollback procedure]

# Confirm restoration
diff /tmp/rollback-test-start.txt /tmp/rollback-test-end.txt

# If test passes, proceed with actual change

## Verification

| Check | Method | Expected Result |
| --- | --- | --- |
| CR Tracking | Change log | All changes documented |
| CAB Minutes | Meeting records | Decisions recorded |
| Implementation | Post-review | Matches approved plan |
| Rollback | Test results | Successful within SLA |

## Escalation Matrix

| Issue | Contact | Response Time |
| --- | --- | --- |
| CAB Conflict | IT Manager | Immediate |
| Emergency Authorization Needed | IT Manager | 15 minutes |
| Rollback Failure | Technical Lead | Immediate |

## Related Documents

All technical SOPs for specific rollback procedures

SOP-008: Incident Response

## Revision History

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| 1.0 | 22-Mar-2026 | VConfi | Initial release |

# SOP-010: User Access Management

## Purpose

To establish standardized procedures for user onboarding, offboarding, access reviews, and privileged access management to ensure appropriate access controls and compliance with ISO 27001 requirements.

## Scope

This SOP covers:

User onboarding procedure

User offboarding procedure

Quarterly access review

Password reset procedure

Privileged access management

## Responsibility

| Role | Responsibility |
| --- | --- |
| HR Representative | Initiate onboarding/offboarding requests |
| IT Administrator | Account provisioning/deprovisioning |
| System Owners | Access approval, periodic review |
| IT Manager | Privileged access approval |
| Security Administrator | Compliance monitoring |

## Prerequisites

HR system access for employee status

Active Directory administrative access

FortiAuthenticator admin access

Current organizational chart

Access matrix documentation

## Procedure

### 1. User Onboarding Procedure

#### 1.1 New User Request Form

NEW USER ACCESS REQUEST
━━━━━━━━━━━━━━━━━━━━━━━
Request Date: ___________
Requested by (HR): ___________

Employee Details:
Full Name: ________________________________
Employee ID: ________________________________
Department: ________________________________
Manager: ________________________________
Start Date: ________________________________
Location: [ ] Site A  [ ] Site B  [ ] Remote

Access Requirements:
┌─────────────────────┬────────┬───────────────┐
│ System              │ Access │ Business Just │
├─────────────────────┼────────┼───────────────┤
│ Windows Domain      │ [ ] Y  │               │
│ Email (Office 365)  │ [ ] Y  │               │
│ ZTNA (Remote)       │ [ ] Y  │               │
│ NAS Shares          │ [ ] Y  │ Which: _______│
│ Zabbix              │ [ ] Y  │               │
│ FortiClient EMS     │ [ ] Y  │               │
│ Other: ____________ │ [ ] Y  │               │
└─────────────────────┴────────┴───────────────┘

Manager Approval: ___________ Date: _______
IT Manager Approval: ___________ Date: _______

#### 1.2 Account Provisioning Steps

# STEP 1: Create Active Directory Account
# PowerShell on Domain Controller

$UserParams = @{
    Name = "jdoe"
    GivenName = "John"
    Surname = "Doe"
    DisplayName = "John Doe"
    SamAccountName = "jdoe"
    UserPrincipalName = "jdoe@b2h.local"
    Path = "OU=Users,OU=Production,DC=b2h,DC=local"
    Enabled = $true
    AccountPassword = (ConvertTo-SecureString -String "TempPass123!" -AsPlainText -Force)
    ChangePasswordAtLogon = $true
}

New-ADUser @UserParams

# Add to groups based on role
Add-ADGroupMember -Identity "Production-Users" -Members "jdoe"
Add-ADGroupMember -Identity "ZTNA-Editors" -Members "jdoe"

# STEP 2: Create Email Account (Office 365)
# Connect to Exchange Online
Connect-ExchangeOnline

Enable-Mailbox -Identity "jdoe" -Alias "jdoe"
Set-Mailbox -Identity "jdoe" -MaxSendSize 100MB -MaxReceiveSize 100MB

# STEP 3: Configure FortiAuthenticator (ZTNA/MFA)
# Via FortiAuthenticator GUI or API
# Add user to ZTNA user group
# Assign FortiToken for MFA

# STEP 4: Configure NAS Access
# SSH to Synology
synoacltool -add /volume1/Projects [username] allow Read

# STEP 5: Configure Zabbix Access
# SQL or GUI
INSERT INTO users (username, name, surname, passwd, roleid)
VALUES ('jdoe', 'John', 'Doe', '[hashed_password]', 2);

# STEP 6: Notify user
# Send welcome email with:
# - Username
# - Temporary password
# - ZTNA download link
# - MFA setup instructions
# - Acceptable use policy

#### 1.3 Onboarding Checklist

New User Onboarding Checklist
━━━━━━━━━━━━━━━━━━━━━━━━━━━━
Employee: ___________ Start Date: ___________

Account Creation:
[ ] Active Directory account created
[ ] Email account enabled
[ ] ZTNA/FortiAuthenticator configured
[ ] MFA token assigned/activated
[ ] NAS share permissions configured
[ ] Zabbix account created
[ ] Added to appropriate security groups

Hardware:
[ ] Laptop/desktop assigned
[ ] Mobile device (if applicable)
[ ] FortiClient installed and configured
[ ] Kaspersky installed

Access Verification:
[ ] User can log into Windows domain
[ ] Email access verified
[ ] ZTNA connection successful
[ ] NAS shares accessible
[ ] Zabbix login successful

Training:
[ ] Security awareness briefing completed
[ ] Acceptable use policy signed
[ ] ZTNA/MFA training completed
[ ] Emergency contacts provided

Completed by: ___________ Date: _______

### 2. User Offboarding Procedure

#### 2.1 Termination Request Form

USER TERMINATION REQUEST
━━━━━━━━━━━━━━━━━━━━━━━━
Request Date: ___________
Requested by (HR): ___________
Termination Date: ___________
Termination Type: [ ] Voluntary  [ ] Involuntary

Employee Details:
Name: ________________________________
Employee ID: ________________________________
Manager: ________________________________

Access Revocation Requirements:
[ ] Immediate (security concern)
[ ] End of business day
[ ] End of notice period (___ days)

Data Handover:
[ ] Data transferred to: ________________________________
[ ] Project files location documented
[ ] Email delegation configured

Manager: ___________ Date: _______
HR: ___________ Date: _______
IT Manager: ___________ Date: _______

#### 2.2 Account Deprovisioning Steps

# STEP 1: Disable AD Account (Immediate for involuntary)
Disable-ADAccount -Identity "jdoe"

# STEP 2: Revoke ZTNA Access (Immediate)
# FortiAuthenticator
config user local
edit "jdoe"
    set status disable
next
end

# Clear active sessions
diagnose wad user clear jdoe

# STEP 3: Email Handling
# Exchange Online
# Set auto-reply
Set-MailboxAutoReplyConfiguration -Identity "jdoe" `
    -AutoReplyState Enabled `
    -InternalMessage "This employee is no longer with B2H Studios..." `
    -ExternalMessage "This employee is no longer with B2H Studios..."

# Grant manager access
Add-MailboxPermission -Identity "jdoe" -User "manager" -AccessRights FullAccess

# STEP 4: Backup and Archive Data
# Export mailbox to PST
New-MailboxExportRequest -Mailbox "jdoe" -FilePath "\\backup\email\jdoe.pst"

# Archive NAS home directory
tar -czf /volume1/archive/users/jdoe-$(date +%Y%m%d).tar.gz /volume1/homes/jdoe

# STEP 5: Remove Permissions
# Remove from all groups
Get-ADGroup -Filter * | Where-Object { (Get-ADGroupMember $_ | Where-Object {$_.SamAccountName -eq "jdoe"}) } | `
    ForEach-Object { Remove-ADGroupMember -Identity $_ -Members "jdoe" -Confirm:$false }

# Remove Zabbix access
# SQL: DELETE FROM users WHERE username='jdoe';

# STEP 6: Hardware Recovery
# Document returned items
# Wipe device if applicable

# STEP 7: Final Account Deletion (30 days post-termination)
# After grace period for data recovery
Remove-ADUser -Identity "jdoe" -Confirm:$false

### 3. Quarterly Access Review

#### 3.1 Access Review Process

Quarterly Access Review - Q_ 20__
━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━
Review Period: ___________
Completed by: ___________

System: Active Directory
Reviewer: Department Managers

┌──────────────┬──────────────┬──────────────┬──────────────┐
│ User         │ Department   │ Last Login   │ Action       │
├──────────────┼──────────────┼──────────────┼──────────────┤
│ jdoe         │ Production   │ 2026-03-15   │ [ ] Keep     │
│              │              │              │ [ ] Modify   │
│              │              │              │ [ ] Remove   │
├──────────────┼──────────────┼──────────────┼──────────────┤
│ [Continue...]│              │              │              │
└──────────────┴──────────────┴──────────────┴──────────────┘

Privileged Accounts Review:
┌──────────────┬──────────────┬──────────────┬──────────────┐
│ Account      │ Owner        │ Last Used    │ Justification│
├──────────────┼──────────────┼──────────────┼──────────────┤
│ admin        │ IT Manager   │ 2026-03-20   │ Required     │
│ root         │ SysAdmin     │ 2026-03-19   │ Required     │
└──────────────┴──────────────┴──────────────┴──────────────┘

Service Accounts Review:
┌──────────────┬──────────────┬──────────────┬──────────────┐
│ Account      │ Purpose      │ Status       │ Action       │
├──────────────┼──────────────┼──────────────┼──────────────┤
│ svc-backup   │ Veeam        │ Active       │ [ ] Keep     │
│ svc-monitor  │ Zabbix       │ Active       │ [ ] Keep     │
└──────────────┴──────────────┴──────────────┴──────────────┘

Findings: ___________________________________________
Remediation: ________________________________________
Completed: ___________

#### 3.2 Stale Account Identification

# PowerShell - Find inactive accounts
Search-ADAccount -AccountInactive -TimeSpan 90.00:00:00 | `
    Where-Object {$_.Enabled -eq $true} | `
    Select-Object Name, LastLogonDate, DistinguishedName | `
    Export-CSV "Stale-Accounts-$(Get-Date -Format 'yyyyMMdd').csv"

# Email accounts inactive >90 days
Get-Mailbox -ResultSize Unlimited | `
    Get-MailboxStatistics | `
    Where-Object {$_.LastLogonTime -lt (Get-Date).AddDays(-90)} | `
    Select-Object DisplayName, LastLogonTime

### 4. Password Reset Procedure

#### 4.1 Self-Service Password Reset

Users can reset via:
1. Azure AD Self-Service Password Reset (SSPR)
   - https://passwordreset.microsoftonline.com
   - Requires pre-registered authentication methods

2. IT Help Desk (if SSPR fails)
   - Call: XXX-XXXX-XXXX
   - Verify identity via employee ID + manager confirmation

#### 4.2 Admin-Initiated Password Reset

# Active Directory
Set-ADAccountPassword -Identity "jdoe" -Reset -NewPassword (ConvertTo-SecureString -AsPlainText "TempPass123!" -Force)
Set-ADUser -Identity "jdoe" -ChangePasswordAtLogon $true

# FortiAuthenticator
diagnose test application forticldd 1
# Reset via GUI or API

# Notify user via SMS or manager
Send-MailMessage -To "jdoe@b2h.local" -Subject "Password Reset" `
    -Body "Your password has been reset. Temporary password: TempPass123!"

### 5. Privileged Access Management

#### 5.1 Privileged Account Inventory

| Account | System | Purpose | Owner | Last Review |
| --- | --- | --- | --- | --- |
| admin | FortiGate | Firewall administration | IT Manager | [Date] |
| root | Synology | NAS administration | Storage Admin | [Date] |
| Administrator | Windows | Domain admin | IT Manager | [Date] |
| root | ESXi | Virtualization host | System Admin | [Date] |

#### 5.2 Privileged Access Controls

# Just-in-Time (JIT) elevation for domain admin
# Use temporary group membership

Add-ADGroupMember -Identity "Domain Admins" -Members "admin-temp" -MemberTimeToLive (New-TimeSpan -Hours 4)

# Automatic removal after 4 hours

# Session recording for privileged access
# Enable via FortiAuthenticator or PAM solution

# Break-glass accounts (emergency only)
# Store credentials in sealed envelope in CISO safe
# Audit all usage

## Verification

| Check | Method | Expected Result |
| --- | --- | --- |
| Account Creation | AD Users & Computers | Account exists, enabled |
| ZTNA Access | FortiAuthenticator | User in correct groups |
| Offboarding | AD Users & Computers | Account disabled |
| Access Review | Review documentation | Completed quarterly |
| Password Policy | Group Policy | Complexity enforced |

## Rollback

If wrong access granted:

Immediately revoke incorrect permissions

Document incident

Grant correct access

Review process for improvement

## Escalation Matrix

| Issue | Contact | Response Time |
| --- | --- | --- |
| Urgent access needed | IT Manager | 30 minutes |
| Offboarding issue | Security Admin | 1 hour |
| Privileged access request | IT Manager | 4 hours |

## Related Documents

SOP-007: Security Operations

SOP-009: Change Management

ISO 27001 Access Control Policy

## Revision History

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| 1.0 | 22-Mar-2026 | VConfi | Initial release |

# SOP-011: Vendor Management

## Purpose

To establish standardized procedures for vendor relationship management, support escalation, hardware RMA, and license tracking to ensure timely resolution of issues and compliance with contractual obligations.

## Scope

This SOP covers:

Vendor contact directory

Escalation procedures per vendor

Support ticket creation

Hardware RMA process

License renewal tracking

## Responsibility

| Role | Responsibility |
| --- | --- |
| Vendor Manager | Relationship management, escalations |
| Technical Lead | Technical support engagement |
| Procurement | RMA coordination, license renewals |
| IT Manager | Contract negotiation, major escalations |

## Prerequisites

Vendor contract documentation

Support entitlement verification

Asset inventory

License inventory

Escalation contact list

## Procedure

### 1. Vendor Contact Directory

#### 1.1 Critical Vendor Contacts

VENDOR CONTACT DIRECTORY
━━━━━━━━━━━━━━━━━━━━━━━━
Last Updated: ___________

NETWORK & SECURITY
──────────────────
Fortinet (FortiGate, ZTNA, FortiClient)
├─ Technical Support: support.fortinet.com
├─ Phone (India): +91-000-000-0000
├─ Account Manager: ________________________
├─ TAC Priority: P1=1hr, P2=4hr, P3=1day
└─ Contract #: ________________________

HPE Aruba (Switches)
├─ Technical Support: 1800-425-4333
├─ Support Portal: support.hpe.com
├─ Account Manager: ________________________
├─ Serial Numbers: SW1: _________ SW2: _________
└─ Contract #: ________________________

STORAGE & SERVERS
─────────────────
Synology (NAS)
├─ Technical Support: support.synology.com
├─ Phone (Global): +886-2-2955-3888
├─ Local Partner: ________________________
├─ Serial Numbers: See asset inventory
└─ Warranty: 5-Year

Dell (PowerEdge R760)
├─ Technical Support: 1800-425-4026
├─ Support Portal: dell.com/support
├─ ProSupport Contract: ________________________
├─ Service Tag: ________________________
└─ Warranty: 5-Year ProSupport

VMware (vSphere)
├─ Technical Support: support.vmware.com
├─ Phone: 000-800-040-1563
├─ License Keys: See license inventory
└─ Support Level: Production

SOFTWARE & SERVICES
───────────────────
Veeam (Backup)
├─ Technical Support: support.veeam.com
├─ Phone: Check regional numbers
├─ License: ________________________
└─ Support Level: Standard

Wasabi (Cloud Storage)
├─ Technical Support: wasabi.com/help
├─ Account ID: ________________________
└─ Billing: ________________________

Zabbix (Monitoring)
├─ Technical Support: zabbix.com/support
├─ Enterprise Contract: ________________________
└─ License: Open Source (Commercial Support)

Kaspersky (Endpoint Protection)
├─ Technical Support: support.kaspersky.com
├─ License: ________________________
└─ Admin Console: ________________________

### 2. Escalation Procedures

#### 2.1 Support Escalation Matrix

| Vendor | L1 (Initial) | L2 (Escalation) | L3 (Management) |
| --- | --- | --- | --- |
| Fortinet | Web ticket | Phone P1 | Account Manager |
| HPE | Phone 1800# | Technical PM | Account Manager |
| Synology | Web ticket | Phone +886 | Local partner |
| Dell | Web/Phone | ProSupport | TAM |
| VMware | Web SR | Phone P1 | Account Team |

#### 2.2 Escalation Timeline

Support Escalation Timeline
━━━━━━━━━━━━━━━━━━━━━━━━━━━
T+0    Incident reported to vendor
T+1h   No response → Escalate to phone
T+4h   No resolution → Escalate to manager
T+8h   Critical issue unresolved → Executive escalation
T+24h  Any P1 unresolved → Contract review

### 3. Support Ticket Creation

#### 3.1 Ticket Creation Best Practices

SUPPORT TICKET TEMPLATE
━━━━━━━━━━━━━━━━━━━━━━━━
Subject: [B2H Studios] [Severity] [Brief Description]

Customer Info:
Company: B2H Studios
Contract #: ___________
Serial/Service Tag: ___________

Issue Description:
[Clear, concise description of the problem]

Environment:
- Hardware Model: ___________
- Firmware/Software Version: ___________
- Configuration: [Brief relevant config]
- Network Topology: [If applicable]

Steps to Reproduce:
1. ________________________________
2. ________________________________
3. ________________________________

Expected Result:
______________________________

Actual Result:
______________________________

Logs/Diagnostics Attached:
[ ] Configuration backup
[ ] Log files
[ ] Error screenshots
[ ] Network captures
[ ] Other: ___________

Business Impact:
[ ] Production down
[ ] Service degraded
[ ] Non-production issue

Contact:
Primary: ___________ Phone: ___________
Secondary: ___________ Phone: ___________

#### 3.2 Ticket Tracking

# Maintain ticket log
cat >> /var/log/vendor-tickets.csv << EOF
$(date +%Y-%m-%d),[Vendor],[Ticket#],[Description],[Status],[Owner]
EOF

# Weekly ticket review
# - Check for stale tickets (>7 days)
# - Verify no P1/P2 tickets unresolved
# - Escalate as needed

### 4. Hardware RMA Process

#### 4.1 RMA Decision Tree

Hardware Failure Detected
        │
        ▼
┌───────────────────┐
│ Under Warranty?   │
└─────────┬─────────┘
          │
    ┌─────┴─────┐
    │           │
    ▼           ▼
┌───────┐   ┌───────────┐
│  Yes  │   │    No     │
└───┬───┘   └─────┬─────┘
    │             │
    ▼             ▼
┌───────────┐ ┌───────────┐
│ Initiate  │ │ Procure   │
│ RMA       │ │ New HW    │
│ (below)   │ │           │
└───────────┘ └───────────┘

#### 4.2 RMA Procedure

HARDWARE RMA CHECKLIST
━━━━━━━━━━━━━━━━━━━━━━
Failed Component: ________________________
Serial Number: ________________________
Failure Date: ________________________

Step 1: Gather Information
[ ] Exact error messages
[ ] Diagnostic output
[ ] Asset tag/serial number
[ ] Purchase date/warranty status

Step 2: Open Support Case
Vendor: ________________________
Ticket #: ________________________
Opened: ________________________

Step 3: Remote Diagnostics
[ ] Completed vendor diagnostics
[ ] Uploaded log files
[ ] Confirmed hardware failure

Step 4: RMA Approval
[ ] RMA number received: ___________
[ ] Advance replacement approved: [ ] Yes [ ] No
[ ] Cross-ship date: ___________

Step 5: Replacement
[ ] Replacement received: ___________
[ ] Installed and tested: ___________
[ ] Failed unit returned: ___________
[ ] RMA closed: ___________

Step 6: Update Records
[ ] Asset inventory updated
[ ] Warranty status updated
[ ] Spare parts inventory updated

Completed by: ___________ Date: _______

#### 4.3 Critical Spares Inventory

CRITICAL SPARES INVENTORY
━━━━━━━━━━━━━━━━━━━━━━━━━
Location: ________________________
Last Verified: ________________________

┌─────────────────────┬──────────┬──────────┬──────────────┐
│ Item                │ Quantity │ Location │ Expiry/Refresh│
├─────────────────────┼──────────┼──────────┼──────────────┤
│ HPE CX 6300M PSU    │    1     │ Shelf A  │ N/A          │
│ FortiGate 120G PSU  │    1     │ Shelf A  │ N/A          │
│ 10GbE SFP+ (HPE)    │    4     │ Bin 1    │ N/A          │
│ Cat6a Patch (3m)    │   10     │ Bin 2    │ N/A          │
│ LTO-9 Tapes         │    5     │ Safe     │ 2028-12-31   │
└─────────────────────┴──────────┴──────────┴──────────────┘

Note: Verify quarterly

### 5. License Renewal Tracking

#### 5.1 License Inventory

SOFTWARE LICENSE INVENTORY
━━━━━━━━━━━━━━━━━━━━━━━━━━
Last Updated: ___________

┌─────────────────┬──────────────┬──────────────┬──────────────┐
│ Product         │ License Key  │ Expiry Date  │ Renew Date   │
├─────────────────┼──────────────┼──────────────┼──────────────┤
│ FortiGate UTP   │ XXXX-XXXX    │ 2027-03-22   │ 2027-02-22   │
│ VMware vSphere  │ XXXX-XXXX    │ 2027-03-22   │ 2027-02-22   │
│ Veeam Backup    │ XXXX-XXXX    │ 2027-03-22   │ 2027-02-22   │
│ Zabbix Support  │ ENT-XXXX     │ 2027-03-22   │ 2027-02-22   │
│ Signiant Jet    │ XXXX-XXXX    │ 2027-03-22   │ 2027-02-22   │
│ Splunk SIEM     │ XXXX-XXXX    │ 2027-03-22   │ 2027-02-22   │
│ Wasabi (200TB)  │ WAS-XXXX     │ Monthly      │ Auto         │
│ Kaspersky EP    │ KL-XXXX      │ 2027-03-22   │ 2027-02-22   │
└─────────────────┴──────────────┴──────────────┴──────────────┘

Renewal Reminder Schedule:
- 90 days before: Initial reminder
- 60 days before: Budget request
- 30 days before: PO submission
- 14 days before: Escalation if not ordered
- 7 days before: Emergency procurement

#### 5.2 Renewal Procedure

LICENSE RENEWAL CHECKLIST
━━━━━━━━━━━━━━━━━━━━━━━━━
Product: ________________________
Current Expiry: ________________________

Step 1: 90-Day Review
[ ] Verify current usage vs entitlement
[ ] Check for upgrade opportunities
[ ] Confirm budget availability
[ ] Initiate renewal quote request

Step 2: 60-Day Quote
[ ] Receive vendor quote
[ ] Compare pricing (3-year vs annual)
[ ] Verify contract terms
[ ] Obtain approval

Step 3: 30-Day Procurement
[ ] Submit PO
[ ] Receive license/key
[ ] Apply/update license
[ ] Verify activation

Step 4: Documentation
[ ] Update license inventory
[ ] Store license documentation
[ ] Update calendar for next renewal
[ ] Archive old licenses

Completed: ___________

## Verification

| Check | Method | Expected Result |
| --- | --- | --- |
| Contact Directory | Review | All vendors listed |
| Tickets | Ticket log | No stale tickets |
| RMA Status | Vendor portals | All closed |
| Licenses | Inventory | 60+ days until expiry |

## Rollback

Not applicable - vendor management is administrative

## Escalation Matrix

| Issue | Contact | Response Time |
| --- | --- | --- |
| Vendor not responding | IT Manager | Immediate |
| License expired | Procurement | 4 hours |
| RMA delayed | Vendor Manager | 1 hour |

## Related Documents

Vendor contracts

Asset inventory

License documentation

Part4_Enhanced_BOM_Assets_Timeline.md

## Revision History

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| 1.0 | 22-Mar-2026 | VConfi | Initial release |

# Document Control

## Version History

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| 1.0 | 22-Mar-2026 | VConfi | Initial release of all 11 SOPs |

## Approval

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Solutions Architect | VConfi Solutions | [Digital] | March 22, 2026 |
| IT Manager | B2H Studios | _________________ | _______________ |
| Security Lead | VConfi Solutions | [Digital] | March 22, 2026 |

## Distribution List

| Role | Organization | Purpose |
| --- | --- | --- |
| IT Director | B2H Studios | Primary operational reference |
| Network Administrator | B2H Studios | SOP-001, SOP-002 |
| System Administrator | B2H Studios | SOP-003, SOP-004, SOP-005 |
| Storage Administrator | B2H Studios | SOP-004, SOP-005, SOP-006 |
| Security Administrator | B2H Studios | SOP-007, SOP-008 |
| IT Manager | B2H Studios | All SOPs |

End of Part 6: Standard Operating Procedures

Document Version: 1.0

Classification: CONFIDENTIAL